Clou

SALES ENABLEMENT COLLATERAL - INFRASTRUCTURE

| Document Title | M365 Solution Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Pushparaj |
| Creation Date | January 2025 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # R Pushparaj | # 01/08/2024 | # Kaushik Kanchan | # 04/08/2024 |
| # 2 |  | # R Pushparaj | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 |  | # R Pushparaj | # 20/08/2025 | # Kaushik Kanchan | # 24/08/2025 |
| # 4 |  | # R Pushparaj | # 19/01/2026 | # Arvind | # 23/01/2026 |

Contents

- PLAYBOOK 1 – Microsoft Copilot Readiness & Deployment

- 1) Playbook Summary

- This playbook describes the standardized approach the AI Workforce CoE uses to prepare, deploy, and operationalize Microsoft Copilot for Microsoft 365. The goal is to ensure Copilot delivers measurable productivity outcomes by validating tenant readiness, aligning identity and security configurations, preparing data access boundaries, enabling pilot groups, and managing controlled rollout waves. The playbook provides a repeatable blueprint for resellers supporting customers at different maturity stages.

- 2) When to Use / Scenarios

- This playbook is used when a customer plans to deploy Copilot across defined user segments or wants to validate whether their tenant meets Microsoft’s Copilot prerequisites. Typical scenarios include pilot deployments for leadership teams, early adopter programs, targeted adoption for specific workloads (e.g., marketing, operations), or large-scale enterprise rollouts with data governance complexity.

- 3) Scope (In/Out)

- The scope includes readiness assessment across identity, data access, licensing, and security; definition of pilot cohorts; deployment configuration of Copilot controls; design of controlled rollout waves; and adoption enablement. Out of scope are enterprise-wide knowledge management frameworks, custom Copilot extensions, or deep organizational learning programs unless specifically commissioned.

- 4) Solution Approach & Reference Architecture (Logical)

- The solution approach begins with evaluating the prerequisites across identity (Microsoft Entra ID configuration), security (MFA, Conditional Access, compliance posture), and data governance (M365 content accessibility rules). Once foundational readiness is established, a pilot cohort is enabled in a controlled environment that allows early measurement. The architecture relies on alignment between Copilot, Microsoft Graph, and the customer’s M365 service configurations, ensuring that data access is governed by existing permissions. The logical architecture places Copilot as an intelligence layer on top of M365 workloads such as Teams, Outlook, Word, and SharePoint, governed by identity and compliance boundaries defined by Entra ID and Purview.

- 5) Delivery Model & Roles

- Modern Work Pre-Sales engages with customer stakeholders to identify business use cases and adoption priorities. The Solution Architect validates licensing, identity configuration, authentication requirements, and readiness gaps. Delivery engineers configure tenant-level Copilot settings, security baselines, and pilot access. Managed Services prepares monitoring, troubleshooting, and operational handover. Resellers coordinate communications, approvals, and pilot feedback loops with customer teams.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a discovery phase where key roles, business scenarios, and Copilot-eligible workloads are identified. This is followed by a detailed readiness assessment covering identity, data governance, and compliance settings. The pilot phase activates Copilot for a limited user group, allowing evaluation of experience reliability and productivity indicators. Based on pilot outcomes, a rollout plan is created to introduce Copilot in waves, supported by user communications and training kits. The final stage focuses on stabilization, optimization, and documenting operational procedures.

- 7) Deliverables & Reusable Assets

- The repository contains standardized Copilot readiness reports, pilot planning templates, tenant configuration guides, enablement slide decks, and communication toolkits. These artifacts enable repeatable deployments and accelerate reseller delivery.

- 8) Operational Handover (Managed Services)

- Operational readiness includes providing Copilot support procedures, troubleshooting guides, common issue knowledge articles, service monitoring steps, and escalation matrices. The MS team receives documentation on pilot outcomes, tenant configuration, and user adoption feedback.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include validated licensing, readiness prerequisites, and agreed pilot cohorts. Exit criteria include validated pilot results, published rollout plan, optimized tenant settings, and documented operational procedures. Final acceptance includes customer or reseller sign-off on readiness, deployment, and operational documentation.

- PLAYBOOK 2 – Adoption & Change Management (Modern Work)

- 1) Playbook Summary

- This playbook provides a structured adoption and change management approach to ensure successful rollout of Modern Work solutions such as Microsoft Teams, Copilot, Exchange Online, and SharePoint. It outlines how organizational readiness, communication, training, and user empowerment are orchestrated through a repeatable engagement framework.

- 2) When to Use / Scenarios

- This playbook is used whenever a customer must drive sustained user adoption, manage behavior change, mitigate resistance, or align stakeholders during new Modern Work deployments. Typical use cases include Teams rollouts, Copilot onboarding, endpoint modernization, or transformation projects requiring coordinated communication and training.

- 3) Scope (In/Out)

- In scope: stakeholder mapping, persona identification, communication strategies, training schedules, adoption metrics, and a champions network. Out of scope: deep organizational behavior transformation programs, HR-driven culture change initiatives, and post-go-live long-term learning academies unless separately scoped.

- 4) Solution Approach & Reference Architecture (Logical)

- The adoption framework is structured around establishing organizational readiness, defining user personas, and mapping their work patterns to Modern Work features. Communications are designed to reduce uncertainty, while training paths introduce users to tools in stages. A champions network drives local support. A logical adoption architecture aligns personas → use cases → communications → training → measurement dashboards.

- 5) Delivery Model & Roles

- Pre-Sales identifies business goals and target adoption outcomes. The Solution Architect ensures feature alignment with personas and validates technical preconditions. Delivery specialists build communication plans, training paths, and adoption materials. Managed Services prepares support readiness documents, while resellers coordinate stakeholder communication, training schedules, and engagement tracking.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Engagement begins with a readiness and persona study, followed by drafting communication and training plans. Execution covers launch communication, champion enablement, scheduled training, and user onboarding. Measurement occurs through usage analytics dashboards. The engagement then transitions into continuous improvement with refinement recommendations.

- 7) Deliverables & Reusable Assets

- Artifacts include persona maps, communication kits, training calendars, launch kits, adoption scorecards, champions handbooks, and dashboard templates stored centrally in the CCoE repository.

- 8) Operational Handover

- The MS team receives support readiness documentation, escalation paths, Tier-0/Tier-1 support materials, and user FAQs. This ensures smooth operational continuity post-deployment.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include defined stakeholders and adoption goals. Exit criteria include completed communication and training cycles, adoption dashboards showing trend improvements, and champions network activation. Customer acceptance is obtained after confirming adoption KPIs and communication outcomes.

- PLAYBOOK 3 – Teamwork Deployment (Microsoft Teams Core)

- 1) Playbook Summary

- This playbook defines the structured method to deploy Microsoft Teams core collaboration capabilities, including chat, channels, governance policies, lifecycle management, and user onboarding. It ensures consistent governance-aligned deployment suited for large and small teams.

- 2) When to Use / Scenarios

- Use this playbook during initial Teams enablement, tenant consolidation projects, governance overhauls, or migration from third-party collaboration tools. It is also applicable when Teams sprawl requires standardized lifecycle controls.

- 3) Scope (In/Out)

- In scope: Teams policies, creation governance, guest access controls, naming conventions, team expiration policies, and user onboarding guidance. Out of scope: PSTN Calling, room systems, advanced security controls (covered by other playbooks).

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture follows a layered approach: tenant baseline → Teams policy model → lifecycle governance → onboarding workflows → operations. Governance controls enforce predictable experiences. Logical reference includes Teams as the collaboration layer tied to SharePoint (files), Exchange (mailboxes), and Entra ID (access). Lifecycle policies ensure creation, retention, and expiration workflows remain consistent.

- 5) Delivery Model & Roles

- PS captures business collaboration needs and governance expectations. SA designs Teams policy models and governance templates. Delivery configures policies, templates, and lifecycle automation. MS prepares monitoring and incident management frameworks. Resellers manage user communication and approvals.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a baseline tenant review, then moves to governance design including naming, creation permissions, and guest access. Implementation deploys Teams policies, templates, and lifecycle rules. Rollout introduces Teams to users through waves. Stabilization ensures helpdesk readiness and refinement of lifecycle operations.

- 7) Deliverables & Reusable Assets

- Repository includes Teams governance templates, policy baseline documents, lifecycle SOPs, onboarding guides, and naming/tagging standards.

- 8) Operational Handover

- MS receives operations runbooks, incident triage guides, and service monitoring SOPs. Escalation and lifecycle exceptions procedures are documented.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Tenant access granted, governance requirements captured. 
Exit: Governance deployed, Teams configured, onboarding complete. 
Acceptance: Customer approval of governance and functionality validation.

- PLAYBOOK 4 – Microsoft Teams Calling (PSTN / Operator Connect / Direct Routing)

- 1) Playbook Summary

- This playbook defines the standardized methodology for deploying voice-enabled Teams Calling. It includes telephony readiness, architecture selection, pilot delivery, migration waves, QoS validation, and operational transition.

- 2) When to Use / Scenarios

- Use for customers migrating from legacy PBX to Teams, adopting cloud calling for remote/hybrid workers, modernizing multi-site telephony, or implementing regulated calling footprints.

- 3) Scope (In/Out)

- In scope: network and voice readiness assessments, numbering plans, routing models, SBC integration, pilot activation, migration waves, QoS monitoring setup. Out of scope: physical cabling, conference room AV builds.

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture is centered around Teams as the hosted PBX platform with integration into either Operator Connect, Direct Routing (via SBC), or Calling Plans. Logical flow includes PSTN connectivity → session control → Teams endpoints. QoS policies enforce network reliability.

- 5) Delivery Model & Roles

- PS leads telephony scoping. SA designs routing, SBC or operator models, and governance. Delivery configures Teams voice, carriers, numbers, and migrations. MS handles call quality monitoring, troubleshooting, and escalation workflows. Resellers coordinate with telecom providers and customer stakeholders.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Readiness assessment reviews network, devices, and telephony dependencies. Architecture design defines routing approach. A small pilot validates behavior. Migration waves sequentially port numbers or move users. Stabilization ensures call quality, QoS enforcement, and operational handover.

- 7) Deliverables & Reusable Assets

- Voice readiness checklist, numbering plan templates, migration runbooks, cutover scripts, user communication kits, troubleshooting matrix.

- 8) Operational Handover

- MS receives call quality dashboards, SBC monitoring guides, escalation trees, and incident handling procedures.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Telephony model selected, carrier agreements validated. 
Exit: Target users migrated, call flow validated, QoS baseline captured. 
Acceptance: Customer sign-off confirming voice quality and functionality.

- PLAYBOOK 5 – Meetings & Meeting Rooms for Microsoft Teams

- 1) Playbook Summary

- This playbook provides a structured deployment methodology for Microsoft Teams Meeting Rooms, ensuring meeting equity, reliable hybrid collaboration, and consistent device experiences across locations.

- 2) When to Use / Scenarios

- Use this playbook for organizations upgrading meeting experiences, deploying Teams Rooms across multiple sites, or converting traditional AV rooms into modern collaboration spaces.

- 3) Scope (In/Out)

- In scope: room discovery, room profiles, device selection guidance, configuration, licensing, resource accounts, policy application, testing, and adoption. Out of scope: AV cabling, physical renovations, new construction.

- 4) Solution Approach & Reference Architecture (Logical)

- The approach includes room inventory → standard room profiles → device onboarding → configuration of meeting room accounts and policies → pilot room validation → scaled rollout. Logical architecture maps Teams Rooms devices to Teams services, Exchange resource mailboxes, and meeting policies.

- 5) Delivery Model & Roles

- PS identifies room types and business needs. SA defines room profiles, device standards, and required services. Delivery configures accounts, policies, devices, and validation scripts. MS manages device monitoring, firmware updates, and incident workflows. Resellers coordinate AV vendors and customer facilities.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Discovery captures physical and functional details of each room. Standards definition creates reusable room profiles. Deployment configures devices and policies. The pilot validates experience quality. Scale-out introduces room standards across all sites.

- 7) Deliverables & Reusable Assets

- Room standard templates, device onboarding guides, readiness checklists, acceptance test templates, operations SOPs.

- 8) Operational Handover

- MS receives device monitoring dashboards, firmware update cadence, troubleshooting documents, and escalation processes.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Room profiles approved and prerequisites confirmed. 
Exit: Pilot room validated, standards applied. 
Acceptance: Customer signs off after verifying audio/video and meeting experience quality.

d

| Document Title | Infrastructure – Sales enablement Collateral |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Ravishankar N |
| Creation Date | 22 February 2025 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # N. Ravishankar | # 01/02/2025 | # Kaushik Kanchan | # 04/02/2025 |
| # 2 |  | # N. Ravishankar | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 |  | # N. Ravishankar | # 23/01/2026 | # Tushar Mehrotra | # 28/01/2026 |

1. Solution Definition

This solution area covers the sale and enablement of Microsoft Azure core platform services that provide compute, storage, networking, data, and AI foundations. The focus is on enabling customers to run production workloads and build AI-ready platforms.

2. Target Customer Profile

Target customers include mid-market and enterprise organizations modernizing infrastructure, migrating workloads from on-prem or other clouds, or building new digital platforms. This demonstrates intentional positioning within Microsoft’s Cloud & AI Platform solution area.

3. Business Problems Addressed

Customers typically face scalability limitations, high infrastructure costs, lack of AI readiness, and compliance challenges. This solution addresses those problems by using Azure’s elastic infrastructure and managed services rather than customer-hosted or third-party platforms.

Unlike high-level sales pointers, this version is written to withstand partners and,CSP resellers. Each section explicitly explains:

- What is being sold

- Why it qualifies under the specific Microsoft solution area

- How Microsoft technologies are used

- How governance, compliance, and responsible AI are addressed

- How the sales motion aligns with CSP and Microsoft expectations

1. Cloud & AI Platform

1.1 Overview

The Cloud & AI Platform solution area represents the foundational layer upon which customers run workloads, data platforms, and AI services.

This collateral establishes that the organization actively enables customers to adopt Azure as their primary cloud and AI platform, following Microsoft-recommended frameworks and governance models.

1.2 Customer Scenario Explanation

Typical customer scenarios include:

- Migrating on-premises Windows, Linux, and database workloads to Azure

- Modernizing legacy applications to PaaS and cloud-native services

- Building AI-ready data platforms

- Extending Azure governance to hybrid or multicloud environments

These scenarios clearly fall under the Cloud & AI Platform category because they rely on Azure infrastructure, data, and AI primitives rather than end-user productivity tools.

1.3 Microsoft Technology Utilization

The solution explicitly uses the following Microsoft workloads:

- Azure Compute, Storage, and Networking as the core runtime for applications and services

- Azure Data Services (Azure SQL, Cosmos DB, Synapse) to host structured and unstructured data

- Azure AI Services, including Azure OpenAI and Cognitive Services, to enable AI inferencing and analytics

- Azure Arc to manage and govern hybrid and multicloud resources

1.4 Governance, Security, and Compliance Explanation

Governance is implemented using:

- Azure Policy and role-based access control (RBAC)

- Landing Zone architectures aligned with the Microsoft Cloud Adoption Framework (CAF)

- Compliance alignment with ISO, SOC, GDPR, and industry regulations

This demonstrates that cloud adoption is structured and compliant, not ad-hoc.

1.5 Sales and Commercial Motion

The sales approach follows a structured lifecycle:

Assess → Migrate → Modernize → Innovate

Commercially, all services are consumed via the CSP subscription model, enabling flexible billing, Azure Hybrid Benefit positioning, and clear traceability to Microsoft invoices.