Clou

CLOUD SECURITY – SOLUTION PLAYBOOKS

| Document Title | M365 Solution Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Pushparaj |
| Creation Date | January 2025 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # R Pushparaj | # 01/08/2024 | # Kaushik Kanchan | # 04/08/2024 |
| # 2 |  | # R Pushparaj | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 |  | # R Pushparaj | # 20/08/2025 | # Kaushik Kanchan | # 24/08/2025 |
| # 4 |  | # R Pushparaj | # 19/01/2026 | # Arvind | # 23/01/2026 |

Contents

- PLAYBOOK 1 – Microsoft Copilot Readiness & Deployment

- 1) Playbook Summary

- This playbook describes the standardized approach the AI Workforce CoE uses to prepare, deploy, and operationalize Microsoft Copilot for Microsoft 365. The goal is to ensure Copilot delivers measurable productivity outcomes by validating tenant readiness, aligning identity and security configurations, preparing data access boundaries, enabling pilot groups, and managing controlled rollout waves. The playbook provides a repeatable blueprint for resellers supporting customers at different maturity stages.

- 2) When to Use / Scenarios

- This playbook is used when a customer plans to deploy Copilot across defined user segments or wants to validate whether their tenant meets Microsoft’s Copilot prerequisites. Typical scenarios include pilot deployments for leadership teams, early adopter programs, targeted adoption for specific workloads (e.g., marketing, operations), or large-scale enterprise rollouts with data governance complexity.

- 3) Scope (In/Out)

- The scope includes readiness assessment across identity, data access, licensing, and security; definition of pilot cohorts; deployment configuration of Copilot controls; design of controlled rollout waves; and adoption enablement. Out of scope are enterprise-wide knowledge management frameworks, custom Copilot extensions, or deep organizational learning programs unless specifically commissioned.

- 4) Solution Approach & Reference Architecture (Logical)

- The solution approach begins with evaluating the prerequisites across identity (Microsoft Entra ID configuration), security (MFA, Conditional Access, compliance posture), and data governance (M365 content accessibility rules). Once foundational readiness is established, a pilot cohort is enabled in a controlled environment that allows early measurement. The architecture relies on alignment between Copilot, Microsoft Graph, and the customer’s M365 service configurations, ensuring that data access is governed by existing permissions. The logical architecture places Copilot as an intelligence layer on top of M365 workloads such as Teams, Outlook, Word, and SharePoint, governed by identity and compliance boundaries defined by Entra ID and Purview.

- 5) Delivery Model & Roles

- Modern Work Pre-Sales engages with customer stakeholders to identify business use cases and adoption priorities. The Solution Architect validates licensing, identity configuration, authentication requirements, and readiness gaps. Delivery engineers configure tenant-level Copilot settings, security baselines, and pilot access. Managed Services prepares monitoring, troubleshooting, and operational handover. Resellers coordinate communications, approvals, and pilot feedback loops with customer teams.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a discovery phase where key roles, business scenarios, and Copilot-eligible workloads are identified. This is followed by a detailed readiness assessment covering identity, data governance, and compliance settings. The pilot phase activates Copilot for a limited user group, allowing evaluation of experience reliability and productivity indicators. Based on pilot outcomes, a rollout plan is created to introduce Copilot in waves, supported by user communications and training kits. The final stage focuses on stabilization, optimization, and documenting operational procedures.

- 7) Deliverables & Reusable Assets

- The repository contains standardized Copilot readiness reports, pilot planning templates, tenant configuration guides, enablement slide decks, and communication toolkits. These artifacts enable repeatable deployments and accelerate reseller delivery.

- 8) Operational Handover (Managed Services)

- Operational readiness includes providing Copilot support procedures, troubleshooting guides, common issue knowledge articles, service monitoring steps, and escalation matrices. The MS team receives documentation on pilot outcomes, tenant configuration, and user adoption feedback.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include validated licensing, readiness prerequisites, and agreed pilot cohorts. Exit criteria include validated pilot results, published rollout plan, optimized tenant settings, and documented operational procedures. Final acceptance includes customer or reseller sign-off on readiness, deployment, and operational documentation.

- PLAYBOOK 2 – Adoption & Change Management (Modern Work)

- 1) Playbook Summary

- This playbook provides a structured adoption and change management approach to ensure successful rollout of Modern Work solutions such as Microsoft Teams, Copilot, Exchange Online, and SharePoint. It outlines how organizational readiness, communication, training, and user empowerment are orchestrated through a repeatable engagement framework.

- 2) When to Use / Scenarios

- This playbook is used whenever a customer must drive sustained user adoption, manage behavior change, mitigate resistance, or align stakeholders during new Modern Work deployments. Typical use cases include Teams rollouts, Copilot onboarding, endpoint modernization, or transformation projects requiring coordinated communication and training.

- 3) Scope (In/Out)

- In scope: stakeholder mapping, persona identification, communication strategies, training schedules, adoption metrics, and a champions network. Out of scope: deep organizational behavior transformation programs, HR-driven culture change initiatives, and post-go-live long-term learning academies unless separately scoped.

- 4) Solution Approach & Reference Architecture (Logical)

- The adoption framework is structured around establishing organizational readiness, defining user personas, and mapping their work patterns to Modern Work features. Communications are designed to reduce uncertainty, while training paths introduce users to tools in stages. A champions network drives local support. A logical adoption architecture aligns personas → use cases → communications → training → measurement dashboards.

- 5) Delivery Model & Roles

- Pre-Sales identifies business goals and target adoption outcomes. The Solution Architect ensures feature alignment with personas and validates technical preconditions. Delivery specialists build communication plans, training paths, and adoption materials. Managed Services prepares support readiness documents, while resellers coordinate stakeholder communication, training schedules, and engagement tracking.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Engagement begins with a readiness and persona study, followed by drafting communication and training plans. Execution covers launch communication, champion enablement, scheduled training, and user onboarding. Measurement occurs through usage analytics dashboards. The engagement then transitions into continuous improvement with refinement recommendations.

- 7) Deliverables & Reusable Assets

- Artifacts include persona maps, communication kits, training calendars, launch kits, adoption scorecards, champions handbooks, and dashboard templates stored centrally in the CCoE repository.

- 8) Operational Handover

- The MS team receives support readiness documentation, escalation paths, Tier-0/Tier-1 support materials, and user FAQs. This ensures smooth operational continuity post-deployment.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include defined stakeholders and adoption goals. Exit criteria include completed communication and training cycles, adoption dashboards showing trend improvements, and champions network activation. Customer acceptance is obtained after confirming adoption KPIs and communication outcomes.

- PLAYBOOK 3 – Teamwork Deployment (Microsoft Teams Core)

- 1) Playbook Summary

- This playbook defines the structured method to deploy Microsoft Teams core collaboration capabilities, including chat, channels, governance policies, lifecycle management, and user onboarding. It ensures consistent governance-aligned deployment suited for large and small teams.

- 2) When to Use / Scenarios

- Use this playbook during initial Teams enablement, tenant consolidation projects, governance overhauls, or migration from third-party collaboration tools. It is also applicable when Teams sprawl requires standardized lifecycle controls.

- 3) Scope (In/Out)

- In scope: Teams policies, creation governance, guest access controls, naming conventions, team expiration policies, and user onboarding guidance. Out of scope: PSTN Calling, room systems, advanced security controls (covered by other playbooks).

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture follows a layered approach: tenant baseline → Teams policy model → lifecycle governance → onboarding workflows → operations. Governance controls enforce predictable experiences. Logical reference includes Teams as the collaboration layer tied to SharePoint (files), Exchange (mailboxes), and Entra ID (access). Lifecycle policies ensure creation, retention, and expiration workflows remain consistent.

- 5) Delivery Model & Roles

- PS captures business collaboration needs and governance expectations. SA designs Teams policy models and governance templates. Delivery configures policies, templates, and lifecycle automation. MS prepares monitoring and incident management frameworks. Resellers manage user communication and approvals.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a baseline tenant review, then moves to governance design including naming, creation permissions, and guest access. Implementation deploys Teams policies, templates, and lifecycle rules. Rollout introduces Teams to users through waves. Stabilization ensures helpdesk readiness and refinement of lifecycle operations.

- 7) Deliverables & Reusable Assets

- Repository includes Teams governance templates, policy baseline documents, lifecycle SOPs, onboarding guides, and naming/tagging standards.

- 8) Operational Handover

- MS receives operations runbooks, incident triage guides, and service monitoring SOPs. Escalation and lifecycle exceptions procedures are documented.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Tenant access granted, governance requirements captured. 
Exit: Governance deployed, Teams configured, onboarding complete. 
Acceptance: Customer approval of governance and functionality validation.

- PLAYBOOK 4 – Microsoft Teams Calling (PSTN / Operator Connect / Direct Routing)

- 1) Playbook Summary

- This playbook defines the standardized methodology for deploying voice-enabled Teams Calling. It includes telephony readiness, architecture selection, pilot delivery, migration waves, QoS validation, and operational transition.

- 2) When to Use / Scenarios

- Use for customers migrating from legacy PBX to Teams, adopting cloud calling for remote/hybrid workers, modernizing multi-site telephony, or implementing regulated calling footprints.

- 3) Scope (In/Out)

- In scope: network and voice readiness assessments, numbering plans, routing models, SBC integration, pilot activation, migration waves, QoS monitoring setup. Out of scope: physical cabling, conference room AV builds.

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture is centered around Teams as the hosted PBX platform with integration into either Operator Connect, Direct Routing (via SBC), or Calling Plans. Logical flow includes PSTN connectivity → session control → Teams endpoints. QoS policies enforce network reliability.

- 5) Delivery Model & Roles

- PS leads telephony scoping. SA designs routing, SBC or operator models, and governance. Delivery configures Teams voice, carriers, numbers, and migrations. MS handles call quality monitoring, troubleshooting, and escalation workflows. Resellers coordinate with telecom providers and customer stakeholders.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Readiness assessment reviews network, devices, and telephony dependencies. Architecture design defines routing approach. A small pilot validates behavior. Migration waves sequentially port numbers or move users. Stabilization ensures call quality, QoS enforcement, and operational handover.

- 7) Deliverables & Reusable Assets

- Voice readiness checklist, numbering plan templates, migration runbooks, cutover scripts, user communication kits, troubleshooting matrix.

- 8) Operational Handover

- MS receives call quality dashboards, SBC monitoring guides, escalation trees, and incident handling procedures.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Telephony model selected, carrier agreements validated. 
Exit: Target users migrated, call flow validated, QoS baseline captured. 
Acceptance: Customer sign-off confirming voice quality and functionality.

- PLAYBOOK 5 – Meetings & Meeting Rooms for Microsoft Teams

- 1) Playbook Summary

- This playbook provides a structured deployment methodology for Microsoft Teams Meeting Rooms, ensuring meeting equity, reliable hybrid collaboration, and consistent device experiences across locations.

- 2) When to Use / Scenarios

- Use this playbook for organizations upgrading meeting experiences, deploying Teams Rooms across multiple sites, or converting traditional AV rooms into modern collaboration spaces.

- 3) Scope (In/Out)

- In scope: room discovery, room profiles, device selection guidance, configuration, licensing, resource accounts, policy application, testing, and adoption. Out of scope: AV cabling, physical renovations, new construction.

- 4) Solution Approach & Reference Architecture (Logical)

- The approach includes room inventory → standard room profiles → device onboarding → configuration of meeting room accounts and policies → pilot room validation → scaled rollout. Logical architecture maps Teams Rooms devices to Teams services, Exchange resource mailboxes, and meeting policies.

- 5) Delivery Model & Roles

- PS identifies room types and business needs. SA defines room profiles, device standards, and required services. Delivery configures accounts, policies, devices, and validation scripts. MS manages device monitoring, firmware updates, and incident workflows. Resellers coordinate AV vendors and customer facilities.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Discovery captures physical and functional details of each room. Standards definition creates reusable room profiles. Deployment configures devices and policies. The pilot validates experience quality. Scale-out introduces room standards across all sites.

- 7) Deliverables & Reusable Assets

- Room standard templates, device onboarding guides, readiness checklists, acceptance test templates, operations SOPs.

- 8) Operational Handover

- MS receives device monitoring dashboards, firmware update cadence, troubleshooting documents, and escalation processes.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Room profiles approved and prerequisites confirmed. 
Exit: Pilot room validated, standards applied. 
Acceptance: Customer signs off after verifying audio/video and meeting experience quality.

d

| Document Title | Security Solution Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Ravishankar N |
| Creation Date | 1 February 2025 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # N. Ravishankar | # 01/02/2025 | # Kaushik Kanchan | # 04/02/2025 |
| # 2 |  | # N. Ravishankar | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 |  | # N. Ravishankar | # 23/01/2026 | # Tushar Mehrotra | # 28/01/2026 |

Table of Contents

PLAYBOOK 1 – Identity & Access Baseline (Microsoft Entra ID)	8

1) Playbook Summary	8

2) When to Use / Scenarios	8

3) Scope (In/Out)	8

4) Solution Approach & Reference Architecture (Logical)	8

5) Delivery Model & Roles (PS/SA/DEL/MS/RES)	8

6) Delivery Phases (Step‑by‑Step with Outputs)	8

7) Deliverables & Reusable Assets	8

8) Operational Handover (Managed Services)	8

9) Entry/Exit Criteria & Acceptance	8

PLAYBOOK 2 – Conditional Access & MFA Enforcement	8

1) Playbook Summary	8

2) When to Use / Scenarios	8

3) Scope (In/Out)	8

4) Solution Approach & Reference Architecture (Logical)	8

5) Delivery Model & Roles	8

6) Delivery Phases	8

7) Deliverables & Reusable Assets	8

8) Operational Handover	8

9) Entry/Exit Criteria & Acceptance	8

PLAYBOOK 3 – Privileged Access Management (PIM) – Microsoft Entra ID	8

1) Playbook Summary	8

2) When to Use / Scenarios	8

3) Scope (In/Out)	8

4) Solution Approach & Reference Architecture (Logical)	8

5) Delivery Model & Roles	8

6) Delivery Phases	8

7) Deliverables & Reusable Assets	8

8) Operational Handover	8

9) Entry/Exit Criteria & Acceptance	8

PLAYBOOK 4 – Zero Trust Access Architecture	8

1) Playbook Summary	8

2) When to Use / Scenarios	8

3) Scope (In/Out)	8

4) Solution Approach & Reference Architecture (Logical)	8

5) Delivery Model & Roles	9

6) Delivery Phases	9

7) Deliverables & Reusable Assets	9

8) Operational Handover	9

9) Entry/Exit Criteria & Acceptance	9

PLAYBOOK 5 – External Collaboration Hardening (B2B / Guest Access)	9

1) Playbook Summary	9

2) When to Use / Scenarios	9

3) Scope (In/Out)	10

4) Solution Approach & Reference Architecture (Logical)	10

5) Delivery Model & Roles	10

6) Delivery Phases	10

7) Deliverables & Reusable Assets	10

8) Operational Handover	10

9) Entry/Exit Criteria & Acceptance	10

PLAYBOOK 6 – Microsoft Defender for Cloud (Cloud Security Posture Management & Workload Protection)	10

1) Playbook Summary	10

2) When to Use / Scenarios	11

3) Scope (In/Out)	11

4) Solution Approach & Reference Architecture (Logical)	11

5) Delivery Model & Roles	11

6) Delivery Phases (Step‑by‑Step With Outputs)	11

7) Deliverables & Reusable Assets	12

8) Operational Handover	12

9) Entry/Exit Criteria & Acceptance	12

PLAYBOOK 7 – Microsoft Defender for Endpoint (Endpoint Threat Protection)	12

1) Playbook Summary	12

2) When to Use / Scenarios	12

3) Scope (In/Out)	12

4) Solution Approach & Reference Architecture (Logical)	12

5) Delivery Model & Roles	13

6) Delivery Phases (Step‑by‑Step With Outputs)	13

7) Deliverables & Reusable Assets	13

8) Operational Handover	13

9) Entry/Exit Criteria & Acceptance	13

PLAYBOOK 8 – Microsoft Defender for Identity (Directory Threat Detection)	13

1) Playbook Summary	13

2) When to Use / Scenarios	14

3) Scope (In/Out)	14

4) Solution Approach & Reference Architecture (Logical)	14

5) Delivery Model & Roles	14

6) Delivery Phases (Step‑By‑Step With Outputs)	14

7) Deliverables & Reusable Assets	14

8) Operational Handover	14

9) Entry/Exit Criteria & Acceptance	15

PLAYBOOK 9 – Microsoft Defender for Office 365 (Phishing, Malware, Safe Links, Safe Attachments)	15

1) Playbook Summary	15

2) When to Use / Scenarios	15

3) Scope (In/Out)	15

4) Solution Approach & Reference Architecture (Logical)	15

5) Delivery Model & Roles	15

6) Delivery Phases	15

7) Deliverables & Reusable Assets	16

8) Operational Handover	16

9) Entry/Exit Criteria & Acceptance	16

PLAYBOOK 10 – Threat Detection & Response (Across Defender Suite)	16

1) Playbook Summary	16

2) When to Use / Scenarios	16

3) Scope (In/Out)	16

4) Solution Approach & Reference Architecture (Logical)	16

5) Delivery Model & Roles	17

6) Delivery Phases	17

7) Deliverables & Reusable Assets	17

8) Operational Handover	17

9) Entry/Exit Criteria & Acceptance	17

PLAYBOOK 11 – Microsoft Sentinel SIEM Foundation	17

1) Playbook Summary	17

2) When to Use / Scenarios	17

3) Scope (In/Out)	18

4) Solution Approach & Reference Architecture (Logical)	18

5) Delivery Model & Roles	18

6) Delivery Phases (Step‑By‑Step With Outputs)	18

7) Deliverables & Reusable Assets	18

8) Operational Handover	18

9) Entry/Exit Criteria & Acceptance	18

PLAYBOOK 12 – Sentinel Use Cases & Analytics Deployment	19

1) Playbook Summary	19

2) When to Use / Scenarios	19

3) Scope (In/Out)	19

4) Solution Approach & Reference Architecture (Logical)	19

5) Delivery Model & Roles	19

6) Delivery Phases	19

7) Deliverables & Reusable Assets	19

8) Operational Handover	20

9) Entry/Exit Criteria & Acceptance	20

PLAYBOOK 13 – Incident Response & SOC Operating Model	20

1) Playbook Summary	20

2) When to Use / Scenarios	20

3) Scope (In/Out)	20

4) Solution Approach & Reference Architecture (Logical)	20

5) Delivery Model & Roles	20

6) Delivery Phases	21

7) Deliverables & Reusable Assets	21

8) Operational Handover	21

9) Entry/Exit Criteria & Acceptance	21

PLAYBOOK 14 – Security Posture Management (CSPM + Compliance)	21

1) Playbook Summary	21

2) When to Use / Scenarios	21

3) Scope (In/Out)	21

4) Solution Approach & Reference Architecture (Logical)	22

5) Delivery Model & Roles	22

6) Delivery Phases	22

7) Deliverables & Reusable Assets	22

8) Operational Handover	22

9) Entry/Exit Criteria & Acceptance	22

PLAYBOOK 15 – Secure Landing Zone Hardening & Governance Alignment	22

1) Playbook Summary	22

2) When to Use / Scenarios	23

3) Scope (In/Out)	23

4) Solution Approach & Reference Architecture (Logical)	23

5) Delivery Model & Roles	23

6) Delivery Phases	23

7) Deliverables & Reusable Assets	23

8) Operational Handover	23

9) Entry/Exit Criteria & Acceptance	23

Purpose
This document compiles the Security Solution Playbooks that guide the CCoE in delivering identity, security posture, threat protection, and security operations capabilities for resellers and customers.
The purpose is to establish a unified, repeatable, and auditable framework for implementing Microsoft Security technologies such as Entra ID, Conditional Access, Defender Suite, Sentinel, Zero Trust, CSPM, and Secure Landing Zones.
This document demonstrates the operational effectiveness and maturity of the Security CoE by detailing standard processes, governance models, and reusable frameworks used across all security engagements.
It ensures that all security deliveries follow consistent architectures, validated security controls, and operational readiness procedures.

# PLAYBOOK 1 – Identity & Access Baseline (Microsoft Entra ID)

### 1) Playbook Summary

This playbook establishes the foundational identity and access architecture using Microsoft Entra ID as the control plane for secure cloud access. It provides a structured approach to implementing core identity configurations essential for Zero Trust adoption, including authentication standards, tenant configuration, access hygiene, and directory governance. This playbook ensures customers begin their cloud journey with a resilient, compliant, and centrally governed identity platform.

### 2) When to Use / Scenarios

This playbook is used whenever a customer is onboarding to Azure or Microsoft 365 for the first time, modernizing legacy identity systems, or preparing for workloads that depend heavily on secure authentication. It applies in scenarios where customers require consistent identity lifecycle management, SSO capabilities, access governance, and alignment with security frameworks.

### 3) Scope (In/Out)

In scope: tenant configuration, directory security review, baseline identity settings, secure authentication defaults, essential Entra ID governance controls, directory roles, audit configurations, and access management templates. Out of scope: advanced identity governance (IGA), HR-integrated lifecycle management, or custom identity applications unless separately scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The reference architecture positions Entra ID as the identity provider for cloud services, authentication flows, conditional policies, and directory role management. The solution begins with reviewing existing identity posture, enabling secure defaults, configuring admin roles, ensuring correct domain setup, activating audit logs, and validating directory synchronization (if hybrid). MFA and modern authentication establish core Zero Trust principles. The architecture ensures strong identity hygiene before workload deployment.

### 5) Delivery Model & Roles (PS/SA/DEL/MS/RES)

Pre‑Sales clarifies customer identity requirements, compliance constraints, and readiness for modernization. Solution Architects prepare the identity baseline design and alignment with Zero Trust principles. Delivery engineers implement tenant configurations, roles, and authentication controls. Managed Services sets up monitoring, access reviews, audit retention, and incident procedures. Resellers coordinate stakeholder approvals, access provisioning cycles, and change notifications.

### 6) Delivery Phases (Step‑by‑Step with Outputs)

The engagement begins with identity discovery and assessment of the existing directory environment. Design activities define directory role strategy, authentication settings, audit requirements, and governance controls. Implementation follows with tenant hardening, secure defaults, MFA, and log activation. Validation ensures access works as expected for target user groups. Handover includes administrative guides and identity governance procedures.

### 7) Deliverables & Reusable Assets

Deliverables include identity baseline assessment, tenant configuration documentation, directory role strategy, authentication and audit configuration guides, and setup validation reports. Reusable assets include baseline templates, governance patterns, and checklist-based identity readiness tools.

### 8) Operational Handover (Managed Services)

MS receives access review schedules, audit log monitoring guides, admin role assignment procedures, and incident escalation workflows. They assume responsibility for identity governance, monitoring, and ongoing hygiene improvements.

### 9) Entry/Exit Criteria & Acceptance

Entry: admin access confirmed, identity goals documented.
Exit: identity baseline applied, validated, and documented.
Acceptance: customer confirms successful authentication and governance configuration.

# PLAYBOOK 2 – Conditional Access & MFA Enforcement

### 1) Playbook Summary

This playbook describes a systematic method to design and enforce Conditional Access (CA) policies and Multi‑Factor Authentication (MFA) across the organization. It ensures secure login processes, protects user identities from compromise, and enforces Zero Trust conditional access principles including device, location, and real-time risk conditions.

### 2) When to Use / Scenarios

Use this playbook when customers experience an increase in identity-related attacks, require compliance with regulatory frameworks, or want to modernize authentication flows. It’s essential before enabling Copilot, Teams Calling, privileged administration, or external access.

### 3) Scope (In/Out)

In scope: MFA enforcement, CA policy design, sign-in risk analysis, baseline protection policies, break‑glass accounts, and user segmentation. Out of scope: third‑party MFA providers, advanced identity governance automation, or conditional access for complex hybrid apps unless scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The solution begins with sign‑in analysis to understand user behavior. A logical CA framework is built with layered policies: secure user authentication, device‑based access, location‑based restrictions, and risk‑based blocks. MFA is positioned as a primary authentication requirement. Break‑glass accounts are isolated for emergency access.

### 5) Delivery Model & Roles

Pre‑Sales gathers regulatory, compliance, and user segmentation needs. Architects design CA policy structure, MFA rollout, and emergency access strategy. Delivery configures policies, tests impacts, and implements staged rollouts. MS monitors CA outcomes, analyzes risky sign‑ins, and manages support escalations. Resellers coordinate communication and user readiness.

### 6) Delivery Phases

Discovery analyzes sign‑ins and risk. Design defines policy structure. Implementation deploys MFA, CA, and emergency procedures. Validation ensures no disruption to business‑critical users. Handover provides monitoring and support documentation.

### 7) Deliverables & Reusable Assets

CA policy templates, MFA rollout communications, break‑glass SOPs, testing scripts, risk dashboards, and rollout playbooks.

### 8) Operational Handover

MS inherits CA logs, monitoring dashboards, emergency access procedures, and incident workflows.

### 9) Entry/Exit Criteria & Acceptance

Entry: identity baseline ready.
Exit: CA + MFA fully enforced across target users.
Acceptance: customer confirms secure access and minimal disruption.

# PLAYBOOK 3 – Privileged Access Management (PIM) – Microsoft Entra ID

### 1) Playbook Summary

This playbook outlines a structured approach to secure privileged roles using Microsoft Entra Privileged Identity Management (PIM). It prevents standing administrative access by implementing just‑in‑time (JIT) access, approval workflows, time‑bound permissions, and audit trails consistent with Zero Trust principles.

### 2) When to Use / Scenarios

Use when customers want to reduce risk of privilege misuse, secure admin identities, prepare for compliance audits, or modernize from unmanaged admin roles. It is also critical when delegating tasks to support teams or external vendors.

### 3) Scope (In/Out)

In scope: PIM activation, privileged role onboarding, JIT configuration, approval workflows, alerts, and access reporting. Out of scope: full identity lifecycle integration, task‑based access requiring external systems.

### 4) Solution Approach & Reference Architecture (Logical)

JIT access is enabled for admin roles with approval workflows. Privileged activities are monitored, logged, and reported. Logical architecture positions PIM over Entra ID roles, ensuring privileged access is conditional, time-bound, and fully auditable.

### 5) Delivery Model & Roles

Pre‑Sales identifies privileged roles and compliance drivers. Architects define PIM governance design. Delivery configures PIM roles, workflows, alerts, and audit logs. MS monitors privileged activity and handles escalations. Resellers coordinate approval matrices and onboarding.

### 6) Delivery Phases

Assessment identifies which roles require JIT. Design defines governance. Implementation configures PIM and workflows. Validation tests access, expirations, and audit logs. Handover transitions monitoring to MS.

### 7) Deliverables & Reusable Assets

PIM governance guide, approval workflow documentation, privileged role matrix, access review templates, and audit logs.

### 8) Operational Handover

MS receives monitoring dashboards, review schedules, and incident playbooks for privilege abuse scenarios.

### 9) Entry/Exit Criteria & Acceptance

Entry: admin accounts identified.
Exit: PIM-enabled roles validated.
Acceptance: customer confirms secure privilege governance.

# PLAYBOOK 4 – Zero Trust Access Architecture

### 1) Playbook Summary

This playbook describes how to design and implement a Zero Trust access strategy for customers using Microsoft identity, security, and endpoint tools. It ensures that only authenticated, authorized, compliant, and least‑privilege identities can access resources — regardless of network location.

### 2) When to Use / Scenarios

Use when customers need to modernize from perimeter-based security, adopt hybrid work, protect cloud workloads, or comply with Zero Trust requirements from security frameworks.

### 3) Scope (In/Out)

In scope are identity‑centric access controls, device compliance, segmentation via Conditional Access, application protection, and continuous monitoring. Out of scope are full network micro-segmentation requiring SDN unless scoped separately.

### 4) Solution Approach & Reference Architecture (Logical)

The reference architecture defines trust as earned per request. It integrates Entra ID authentication, Conditional Access, Defender for Cloud Apps visibility, endpoint compliance, and continuous monitoring. Access decisions rely on identity, device, location, and sensitivity of resource.

### 5) Delivery Model & Roles

Pre‑Sales defines Zero Trust outcomes. Architects create the Zero Trust blueprint. Delivery configures identity, access, network, and endpoint controls. MS monitors access logs, risky sign‑ins, and device compliance. RES coordinates business alignment and rollout.

### 6) Delivery Phases

Current-state evaluation → Zero Trust blueprint design → identity-first controls → device compliance → session protection → monitoring → refinement.

### 7) Deliverables & Reusable Assets

Zero Trust blueprint, maturity assessment, control implementation guide, monitoring dashboards, improvement plan.

### 8) Operational Handover

MS receives SOPs for risky user remediation, conditional access exceptions, and continuous posture evaluation.

### 9) Entry/Exit Criteria & Acceptance

Entry: identity baseline + device strategy confirmed.
Exit: Zero Trust controls applied and monitored.
Acceptance: customer validates improved security posture.

# PLAYBOOK 5 – External Collaboration Hardening (B2B / Guest Access)

### 1) Playbook Summary

This playbook provides a structured approach for securing external collaboration between organizations using Microsoft Entra ID B2B. It ensures guest access, federation rules, and external sharing comply with security and governance requirements without affecting productivity.

### 2) When to Use / Scenarios

Use when customers collaborate with vendors, clients, or partners; when external access risks rise; or when customers want to restrict collaboration to trusted domains.

### 3) Scope (In/Out)

In scope: external access policies, B2B settings, domain restrictions, guest lifecycle management, and external sharing governance. Out of scope: cross-tenant sync, M&A collaboration, or multi‑tenant architectures unless scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture uses Entra B2B accounts, Conditional Access controls, external sharing rules, and Teams/SharePoint policies. It maps external users to least‑privilege roles and lifecycle rules.

### 5) Delivery Model & Roles

PS documents collaboration requirements. Architects design policies. Delivery configures settings and validates scenarios. MS handles guest lifecycle reviews. RES coordinates approval and communication.

### 6) Delivery Phases

Discovery → design → configuration → validation → rollout → monitoring.

### 7) Deliverables & Reusable Assets

External access policy templates, guest lifecycle SOP, B2B configuration guides, validation scripts.

### 8) Operational Handover

MS inherits guest review cadences, escalation paths, and monitoring processes.

### 9) Entry/Exit Criteria & Acceptance

Entry: external collaboration requirements approved.
Exit: validated external access scenarios.
Acceptance: customer confirms secure external collaboration readiness.

# PLAYBOOK 6 – Microsoft Defender for Cloud (Cloud Security Posture Management & Workload Protection)

### 1) Playbook Summary

This playbook outlines the standardized approach for deploying and operationalizing Microsoft Defender for Cloud (MDC) to strengthen a customer’s cloud security posture. It ensures that Azure, hybrid, and multi‑cloud workloads are monitored, assessed, and protected using a combination of CSPM (Cloud Security Posture Management) and CWPP (Cloud Workload Protection Platform). The purpose is to provide a repeatable framework for securing cloud workloads and enforcing compliance through automated recommendations and threat detection.

### 2) When to Use / Scenarios

This playbook is used when customers onboard to Azure or operate workloads needing compliance enforcement, workload threat protection, and security posture visibility. Common triggers include regulatory audits, migration to Azure, or a requirement to centralize security reporting and remediation across virtual machines, PaaS services, Kubernetes clusters, and multi‑cloud environments.

### 3) Scope (In/Out)

In scope: Defender plans enablement, security posture hardening, vulnerability assessments, workload protections (VMs, containers, databases), compliance alignment, threat detection configuration, and alert tuning. Out of scope: advanced DevSecOps pipelines, SIEM engineering, or remediation projects that fall under application teams.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture uses Defender for Cloud as the centralized security posture engine, pulling telemetry and configuration signals from Azure resources and hybrid agents. It recommends prioritized actions and enforces protections. Workload protection plans are enabled across compute, data, and container workloads. The logical flow connects Defender → Log Analytics → security recommendations → Defender alerts → SOC workflows.

### 5) Delivery Model & Roles

Pre‑Sales identifies compliance, risk, and cloud footprint requirements. Architects design MDC onboarding, plan selection, policy mapping, and governance integration. Delivery configures Defender plans, deploys agents/extensions, activates threat protection, and validates security posture. Managed Services monitors MDC recommendations, alerts, and vulnerabilities. Resellers coordinate customer communication and sign‑offs.

### 6) Delivery Phases (Step‑by‑Step With Outputs)

Discovery identifies cloud resources and security drivers. Design defines Defender plans and policy alignment. Implementation enables plans, configures connectors, and deploys agents. Validation includes a compliance and security posture review. Stabilization establishes an ongoing recommendation and alert triage cadence.

### 7) Deliverables & Reusable Assets

MDC onboarding guide, security posture report, Defender plan matrix, deployment scripts, hardening checklists, and remediation workflows stored in the CCoE repository.

### 8) Operational Handover

MS receives recommendations review cadence, alert triage workflows, vulnerability management SOPs, and escalation paths.

### 9) Entry/Exit Criteria & Acceptance

Entry: Azure environment ready and access granted.
Exit: Defender fully enabled, posture validated, governance integrated.
Acceptance: customer confirms improved security posture visibility.

# PLAYBOOK 7 – Microsoft Defender for Endpoint (Endpoint Threat Protection)

### 1) Playbook Summary

This playbook defines the repeatable implementation model for deploying Microsoft Defender for Endpoint (MDE) to secure customer devices. It ensures endpoint threat protection, attack surface reduction, EDR capabilities, and vulnerability management are consistently applied across hybrid and remote device estates.

### 2) When to Use / Scenarios

Use this playbook during endpoint modernization projects, when enhancing device protection for Zero Trust, when consolidating antivirus solutions, or when SOC teams require unified endpoint telemetry. Applicable for Windows, macOS, Linux, mobile devices, and virtual desktops.

### 3) Scope (In/Out)

In scope: onboarding devices to MDE, configuring ASR rules, EDR configuration, vulnerability assessment, automated investigation and response (AIR), device tagging, and policy rollout. Out of scope: third‑party EDR integrations requiring custom connectors or enterprise OS image customization.

### 4) Solution Approach & Reference Architecture (Logical)

MDE architecture integrates device sensors, cloud-delivered intelligence, and Defender security analytics. The logical flow covers device onboarding → telemetry collection → threat detection → automated response → SOC action. Attack Surface Reduction reduces exposure to common attack vectors, while EDR enables real-time visibility.

### 5) Delivery Model & Roles

PS captures endpoint landscape and objectives. Architects define onboarding strategy, policy structure, ASR implementation, and vulnerability management. Delivery onboards devices, configures policies, tests EDR scenarios, and validates alert workflows. MS monitors endpoint dashboards, AIR outcomes, and vulnerability remediation. Resellers coordinate user groups, communication, and pilot execution.

### 6) Delivery Phases (Step‑by‑Step With Outputs)

Discovery identifies device estate and OS coverage. Design defines onboarding and protection policies. Implementation enrolls devices, deploys ASR rules, and sets vulnerability assessments. Validation confirms device reporting, alert generation, and response actions. Stabilization ensures operational dashboards reflect the expected telemetry.

### 7) Deliverables & Reusable Assets

Defender onboarding package, ASR baseline, EDR validation scripts, vulnerability reports, and operational SOPs stored in the repository.

### 8) Operational Handover

MS receives device monitoring dashboards, incident triage guides, vulnerability remediation workflows, and AIR behavior review process.

### 9) Entry/Exit Criteria & Acceptance

Entry: device readiness validated.
Exit: devices onboarded, policies applied, alerts tested.
Acceptance: customer confirms visibility across target devices.

# PLAYBOOK 8 – Microsoft Defender for Identity (Directory Threat Detection)

### 1) Playbook Summary

This playbook standardizes deployment and operationalization of Microsoft Defender for Identity (MDI), enabling identity threat detection for customers using Active Directory. It identifies suspicious activities, lateral movement attempts, compromise patterns, and identity‑based attacks that target both on‑prem AD and hybrid environments.

### 2) When to Use / Scenarios

Use when customers have hybrid identity environments, require detection of AD‑based attacks, or want to strengthen their defense against credential theft, compromised accounts, and insider threats. This playbook is particularly valuable for customers migrating toward Zero Trust.

### 3) Scope (In/Out)

In scope: sensor deployment, identity analysis, alert tuning, investigation workflows, and integration with Sentinel. Out of scope: restructuring Active Directory, domain consolidation, or full incident response services.

### 4) Solution Approach & Reference Architecture (Logical)

MDI architecture places sensors on domain controllers, collecting authentication data and analyzing it against attack detection models. Logical flow: directory telemetry → MDI cloud service → threat detection → alerting → SOC workflows.

### 5) Delivery Model & Roles

PS identifies identity risks and AD scope. Architects define MDI design, sizing, and integration with existing security tools. Delivery deploys sensors, configures detection policies, and tests alerts. MS monitors alerts, manages sensor health, and investigates identity anomalies. Resellers assist with stakeholder approvals and user awareness.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery maps AD infrastructure. Design defines sensor architecture and thresholds. Implementation deploys sensors and integrates with SIEM. Validation confirms telemetry flow and detection accuracy. Stabilization ensures alert tuning and operational readiness.

### 7) Deliverables & Reusable Assets

MDI deployment guide, detection configuration notes, alert triage workflows, and sensor health SOPs.

### 8) Operational Handover

MS receives sensor monitoring routines, alert categories, incident response workflows, and integration documentation.

### 9) Entry/Exit Criteria & Acceptance

Entry: AD access approved.
Exit: sensors deployed, alerts validated.
Acceptance: customer confirms visibility into identity threats.

# PLAYBOOK 9 – Microsoft Defender for Office 365 (Phishing, Malware, Safe Links, Safe Attachments)

### 1) Playbook Summary

This playbook outlines deployment of Microsoft Defender for Office 365 (MDO) protections to secure email, collaboration tools, and communication channels against phishing, malware, spoofing, and malicious content. It ensures a hardened messaging environment aligned with organizational security expectations.

### 2) When to Use / Scenarios

Use when customers face phishing attacks, compromised email accounts, or have regulatory requirements for email and collaboration protection. It is commonly used before Copilot adoption due to increased emphasis on secure content.

### 3) Scope (In/Out)

In scope: anti-phishing configuration, Safe Links, Safe Attachments, spoof protection, impersonation control, threat investigation, and user training integration. Out of scope: mail hygiene for on‑prem Exchange unless hybrid configurations exist.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture includes Advanced Threat Protection layers: connection filtering → anti‑spam → anti‑phish → Safe Links → Safe Attachments. Logical flow ensures that every inbound message passes security layers before reaching users.

### 5) Delivery Model & Roles

PS defines email threat concerns. Architects design protection policies and configurations. Delivery deploys anti‑phish, Safe Links, Safe Attachments, and quarantine policies. MS monitors threat dashboards and handles escalation. Resellers coordinate communication and user awareness programs.

### 6) Delivery Phases

Assessment → policy design → deployment → tuning → validation with simulated phishing tests → operationalization.

### 7) Deliverables & Reusable Assets

MDO protection pack, anti‑phishing policy templates, Safe Links/Safe Attachments configuration documents, simulation scripts, reporting dashboards.

### 8) Operational Handover

MS receives monitoring dashboards, quarantine workflows, simulation review procedures, and incident SOPs.

### 9) Entry/Exit Criteria & Acceptance

Entry: mail flow and tenant policies reviewed.
Exit: protections deployed, threats validated, simulation results captured.
Acceptance: customer confirms secure messaging posture.

# PLAYBOOK 10 – Threat Detection & Response (Across Defender Suite)

### 1) Playbook Summary

This playbook defines a unified threat detection and response methodology across Microsoft Defender solutions, enabling customers to respond to incidents quickly and consistently. It ensures alerts are correlated, incidents investigated, and threat actions remediated using integrated workflows.

### 2) When to Use / Scenarios

Use when customers require a consistent SOC workflow, operate multiple Defender products, or aim for integrated response actions. It is required for organizations maturing into a centralized detection and response model.

### 3) Scope (In/Out)

In scope: alert triage, correlation, escalation rules, automated investigation and response (AIR), incident documentation, and response playbooks. Out of scope: advanced SOC consulting, third‑party SIEM engineering, or forensics.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture correlates alerts from Defender for Endpoint, Identity, Cloud, and Office 365. AIR capabilities auto‑investigate and remediate threats. Sentinel integration provides centralized incident management. Logical flow: alert → correlation → investigation → remediation → post‑incident review.

### 5) Delivery Model & Roles

PS identifies SOC maturity and response requirements. Architects define incident workflows and integration points. Delivery configures alert rules, AIR automation, and dashboards. MS manages incident handling, alert tuning, and continuous monitoring. Resellers coordinate with security leads.

### 6) Delivery Phases

Discovery → detection design → automation configuration → validation → SOC readiness → handover.

### 7) Deliverables & Reusable Assets

Incident playbooks, correlation rules, AIR automation templates, incident reporting formats, escalation matrices.

### 8) Operational Handover

MS receives incident runbooks, AIR monitoring SOPs, escalation procedures, and post‑incident review workflows.

### 9) Entry/Exit Criteria & Acceptance

Entry: Defender suite enabled and integrated.
Exit: detection workflows validated, automation active.
Acceptance: customer confirms SOC operation readiness.

# PLAYBOOK 11 – Microsoft Sentinel SIEM Foundation

### 1) Playbook Summary

This playbook establishes the foundational architecture and deployment approach for Microsoft Sentinel as a cloud‑native SIEM/SOAR platform. It ensures customers gain centralized visibility into security events, integrate Defender and third‑party data sources, and establish a scalable platform for detection and investigation. This forms the baseline for SOC maturity and advanced threat monitoring.

### 2) When to Use / Scenarios

Use this playbook when customers require centralized monitoring, incident correlation, regulatory visibility, or replacement of outdated SIEM technologies. It is essential during cloud adoption, Defender deployments, Zero Trust initiatives, and SOC transformation programs.

### 3) Scope (In/Out)

In scope: workspace design, data connectors, log ingestion, retention policies, analytics rules, playbooks, and access governance. Out of scope: full SOAR automation engineering, on‑prem SIEM migration utilities, or MDR services unless scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture positions Sentinel as the aggregation point for telemetry across Defender for Cloud, Endpoint, Identity, and Office 365 while supporting non‑Microsoft sources. Logical flow: log ingestion → normalization → detection → investigation → automation. The design includes workspaces, data retention tiers, analytic rule packs, and SOAR playbooks.

### 5) Delivery Model & Roles

Pre‑Sales identifies log sources and business objectives. Architects design the SIEM architecture and integration points. Delivery configures workspaces, connectors, analytic rules, and automation. Managed Services monitors incidents, maintains rules, and handles escalation. Resellers coordinate approvals and reporting.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery captures log requirements and SOC maturity. Architecture defines workspace, ingestion, and governance. Implementation configures connectors and rules. Validation includes test incidents, dashboards, and queries. Operationalization transitions to SOC workflows.

### 7) Deliverables & Reusable Assets

Deliverables include Sentinel architecture diagrams, connector list, analytic rule catalog, SOAR playbook templates, and incident dashboards.

### 8) Operational Handover

MS receives SIEM runbooks, alert triage procedures, tuning workflows, and investigation guidelines.

### 9) Entry/Exit Criteria & Acceptance

Entry: Azure workspace readiness.
Exit: SIEM active with rules, dashboards, and connectors.
Acceptance: customer validates incident visibility and workspace health.

# PLAYBOOK 12 – Sentinel Use Cases & Analytics Deployment

### 1) Playbook Summary

This playbook defines the structured method to design and implement advanced Sentinel analytics rules and use cases tailored to customer environments. It ensures that threat detection aligns with business priorities and SOC processes, enabling meaningful and actionable incident response.

### 2) When to Use / Scenarios

Use when customers require custom detection logic, need to mature SOC use cases, or want to extend visibility beyond Defender-driven alerts. Applicable during SOC onboarding, compliance audits, or targeted visibility programs like identity compromise detection.

### 3) Scope (In/Out)

In scope: use case development, analytics rule creation, rule tuning, enrichment, KQL queries, incidents correlation, and dashboards. Out of scope: forensics, threat hunting as a managed service, or full cyber-defense programs.

### 4) Solution Approach & Reference Architecture (Logical)

The approach begins with a use-case workshop to identify threat scenarios and priorities. Logical architecture maps data sources → correlation logic → alert thresholds → incident creation. KQL-based analytics rules and automation workflows drive detection.

### 5) Delivery Model & Roles

PS identifies business/security priorities. Architects design analytics logic and detection frameworks. Delivery implements KQL rules, enrichment parameters, and dashboards. MS tunes alerts and runs use-case validation. Resellers help align with compliance requirements.

### 6) Delivery Phases

Use-case discovery → rule design → implementation → validation → tuning → enablement.

### 7) Deliverables & Reusable Assets

Use-case catalog, KQL rule library, enrichment patterns, dashboards, correlation rule documentation.

### 8) Operational Handover

MS receives analytic rule tuning cycles, dashboards, runbooks, and incident correlation models.

### 9) Entry/Exit Criteria & Acceptance

Entry: Sentinel foundation deployed.
Exit: validated rules generating meaningful incidents.
Acceptance: customer agrees rules meet detection needs.

# PLAYBOOK 13 – Incident Response & SOC Operating Model

### 1) Playbook Summary

This playbook defines the standardized SOC and Incident Response (IR) operating model for customers. It outlines investigation steps, containment strategies, response workflows, communication patterns, and continuous improvement cycles. It provides a reusable framework aligned to Microsoft security tools.

### 2) When to Use / Scenarios

Use when customers require structured incident handling, SOC transformation, compliance requirements (ISO, SOC2), or after enabling Defender/Sentinel solutions. Also used for organizations establishing a new SOC function.

### 3) Scope (In/Out)

In scope: incident triage, investigation steps, escalation, containment procedures, documentation, governance for IR. Out of scope: red teaming, forensics, breach remediation beyond first response.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture integrates Sentinel incidents, Defender alerts, and AIR automation. Workflow: detection → triage → investigation → containment → recovery → post‑incident review. Playbooks support repeated, consistent IR outcomes.

### 5) Delivery Model & Roles

PS identifies SOC maturity requirements. Architects design IR framework and workflows. Delivery configures automation and builds IR documentation. Managed Services executes IR activities, logs incidents, and performs regular reviews. Resellers align communication and escalation flows.

### 6) Delivery Phases

SOC maturity assessment → IR framework creation → workflow design → implementation → validation drills → SOC readiness.

### 7) Deliverables & Reusable Assets

Incident runbooks, SOC process documentation, escalation matrices, IR report templates, incident severity model.

### 8) Operational Handover

MS receives IR playbooks, threshold definitions, escalation procedures, and RCA templates.

### 9) Entry/Exit Criteria & Acceptance

Entry: SIEM/SOAR operational.
Exit: incident workflows established and tested.
Acceptance: customer confirms SOC readiness.

# PLAYBOOK 14 – Security Posture Management (CSPM + Compliance)

### 1) Playbook Summary

This playbook standardizes how to assess, measure, and improve security posture using Microsoft Defender for Cloud, Compliance Manager, and posture analytics. It ensures customers meet internal governance and regulatory requirements while maintaining a proactive security improvement process.

### 2) When to Use / Scenarios

Use when customers require compliance reporting, CIS benchmark alignment, cloud security posture visibility, or continuous monitoring. Ideal during cloud adoption, audit cycles, or security maturity assessments.

### 3) Scope (In/Out)

In scope: secure score reviews, regulatory assessments, control mapping, remediation guidance, posture dashboards, and governance reporting. Out of scope: deep compliance audits, enterprise governance redesign, or security policy authoring.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture uses Secure Score, regulatory templates, and automated Defender recommendations. Logical flow: metrics → gap analysis → remediation plan → governance reporting → continuous posture improvement. Compliance Manager aligns controls and tracks remediation.

### 5) Delivery Model & Roles

PS identifies compliance requirements. Architects evaluate posture data and design improvement strategy. Delivery performs assessments, configures dashboards, and documents remediation tasks. MS monitors posture trends and handles governance cycles. RES coordinates with risk/compliance teams.

### 6) Delivery Phases

Assessment → governance mapping → remediation planning → dashboard configuration → validation → reporting handover.

### 7) Deliverables & Reusable Assets

Secure Score report, compliance assessment documents, remediation guides, posture dashboards, governance templates.

### 8) Operational Handover

MS receives posture review cadence, governance reporting templates, and control monitoring guidelines.

### 9) Entry/Exit Criteria & Acceptance

Entry: environment onboarded to Defender/Compliance Manager.
Exit: posture analyzed and recommendations delivered.
Acceptance: customer signs off on assessment and roadmap.

# PLAYBOOK 15 – Secure Landing Zone Hardening & Governance Alignment

### 1) Playbook Summary

This playbook outlines the structured process to harden Azure Landing Zones using security controls, policies, and governance principles aligned to Zero Trust and Microsoft best practices. It ensures that cloud foundations remain secure, compliant, and ready for workload deployment.

### 2) When to Use / Scenarios

Use this playbook during Landing Zone deployments, cloud modernization engagements, or when customers need to enforce governance consistently across subscriptions. It is essential before migrating critical workloads or enabling sensitive data scenarios.

### 3) Scope (In/Out)

In scope: Azure Policy, RBAC, security baselines, monitoring, identity controls, and network protection. Out of scope: application‑level hardening, advanced DevSecOps integrations.

### 4) Solution Approach & Reference Architecture (Logical)

The logical architecture applies layered controls: identity hardening → network segmentation → policy enforcement → monitoring → threat protection. Landing Zone components are aligned to CAF enterprise-scale models and Defender recommendations.

### 5) Delivery Model & Roles

PS defines governance expectations. Architects map policies and RBAC roles. Delivery configures governance controls, deploys policies, validates compliance, and documents security architecture. MS handles monitoring and governance enforcement. RES coordinates stakeholder approvals.

### 6) Delivery Phases

Governance requirement gathering → design → implementation → compliance validation → security review → operational readiness.

### 7) Deliverables & Reusable Assets

Security baseline templates, policy definitions, RBAC matrices, hardening checklists, compliance snapshots, and governance SOPs.

### 8) Operational Handover

MS receives governance monitoring dashboards, security review cadence, exception workflows, and escalation procedures.

### 9) Entry/Exit Criteria & Acceptance

Entry: Landing Zone deployed.
Exit: hardening controls applied and validated.
Acceptance: customer confirms security and governance posture.