Clou

MODERN WORK – SOLUTION PLAYBOOKS

| Document Title | M365 Solution Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Pushparaj |
| Creation Date | January 2025 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # R Pushparaj | # 01/08/2024 | # Kaushik Kanchan | # 04/08/2024 |
| # 2 |  | # R Pushparaj | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 |  | # R Pushparaj | # 20/08/2025 | # Kaushik Kanchan | # 24/08/2025 |
| # 4 |  | # R Pushparaj | # 19/01/2026 | # Arvind | # 23/01/2026 |

Contents

- PLAYBOOK 1 – Microsoft Copilot Readiness & Deployment

- 1) Playbook Summary

- This playbook describes the standardized approach the AI Workforce CoE uses to prepare, deploy, and operationalize Microsoft Copilot for Microsoft 365. The goal is to ensure Copilot delivers measurable productivity outcomes by validating tenant readiness, aligning identity and security configurations, preparing data access boundaries, enabling pilot groups, and managing controlled rollout waves. The playbook provides a repeatable blueprint for resellers supporting customers at different maturity stages.

- 2) When to Use / Scenarios

- This playbook is used when a customer plans to deploy Copilot across defined user segments or wants to validate whether their tenant meets Microsoft’s Copilot prerequisites. Typical scenarios include pilot deployments for leadership teams, early adopter programs, targeted adoption for specific workloads (e.g., marketing, operations), or large-scale enterprise rollouts with data governance complexity.

- 3) Scope (In/Out)

- The scope includes readiness assessment across identity, data access, licensing, and security; definition of pilot cohorts; deployment configuration of Copilot controls; design of controlled rollout waves; and adoption enablement. Out of scope are enterprise-wide knowledge management frameworks, custom Copilot extensions, or deep organizational learning programs unless specifically commissioned.

- 4) Solution Approach & Reference Architecture (Logical)

- The solution approach begins with evaluating the prerequisites across identity (Microsoft Entra ID configuration), security (MFA, Conditional Access, compliance posture), and data governance (M365 content accessibility rules). Once foundational readiness is established, a pilot cohort is enabled in a controlled environment that allows early measurement. The architecture relies on alignment between Copilot, Microsoft Graph, and the customer’s M365 service configurations, ensuring that data access is governed by existing permissions. The logical architecture places Copilot as an intelligence layer on top of M365 workloads such as Teams, Outlook, Word, and SharePoint, governed by identity and compliance boundaries defined by Entra ID and Purview.

- 5) Delivery Model & Roles

- Modern Work Pre-Sales engages with customer stakeholders to identify business use cases and adoption priorities. The Solution Architect validates licensing, identity configuration, authentication requirements, and readiness gaps. Delivery engineers configure tenant-level Copilot settings, security baselines, and pilot access. Managed Services prepares monitoring, troubleshooting, and operational handover. Resellers coordinate communications, approvals, and pilot feedback loops with customer teams.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a discovery phase where key roles, business scenarios, and Copilot-eligible workloads are identified. This is followed by a detailed readiness assessment covering identity, data governance, and compliance settings. The pilot phase activates Copilot for a limited user group, allowing evaluation of experience reliability and productivity indicators. Based on pilot outcomes, a rollout plan is created to introduce Copilot in waves, supported by user communications and training kits. The final stage focuses on stabilization, optimization, and documenting operational procedures.

- 7) Deliverables & Reusable Assets

- The repository contains standardized Copilot readiness reports, pilot planning templates, tenant configuration guides, enablement slide decks, and communication toolkits. These artifacts enable repeatable deployments and accelerate reseller delivery.

- 8) Operational Handover (Managed Services)

- Operational readiness includes providing Copilot support procedures, troubleshooting guides, common issue knowledge articles, service monitoring steps, and escalation matrices. The MS team receives documentation on pilot outcomes, tenant configuration, and user adoption feedback.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include validated licensing, readiness prerequisites, and agreed pilot cohorts. Exit criteria include validated pilot results, published rollout plan, optimized tenant settings, and documented operational procedures. Final acceptance includes customer or reseller sign-off on readiness, deployment, and operational documentation.

- PLAYBOOK 2 – Adoption & Change Management (Modern Work)

- 1) Playbook Summary

- This playbook provides a structured adoption and change management approach to ensure successful rollout of Modern Work solutions such as Microsoft Teams, Copilot, Exchange Online, and SharePoint. It outlines how organizational readiness, communication, training, and user empowerment are orchestrated through a repeatable engagement framework.

- 2) When to Use / Scenarios

- This playbook is used whenever a customer must drive sustained user adoption, manage behavior change, mitigate resistance, or align stakeholders during new Modern Work deployments. Typical use cases include Teams rollouts, Copilot onboarding, endpoint modernization, or transformation projects requiring coordinated communication and training.

- 3) Scope (In/Out)

- In scope: stakeholder mapping, persona identification, communication strategies, training schedules, adoption metrics, and a champions network. Out of scope: deep organizational behavior transformation programs, HR-driven culture change initiatives, and post-go-live long-term learning academies unless separately scoped.

- 4) Solution Approach & Reference Architecture (Logical)

- The adoption framework is structured around establishing organizational readiness, defining user personas, and mapping their work patterns to Modern Work features. Communications are designed to reduce uncertainty, while training paths introduce users to tools in stages. A champions network drives local support. A logical adoption architecture aligns personas → use cases → communications → training → measurement dashboards.

- 5) Delivery Model & Roles

- Pre-Sales identifies business goals and target adoption outcomes. The Solution Architect ensures feature alignment with personas and validates technical preconditions. Delivery specialists build communication plans, training paths, and adoption materials. Managed Services prepares support readiness documents, while resellers coordinate stakeholder communication, training schedules, and engagement tracking.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Engagement begins with a readiness and persona study, followed by drafting communication and training plans. Execution covers launch communication, champion enablement, scheduled training, and user onboarding. Measurement occurs through usage analytics dashboards. The engagement then transitions into continuous improvement with refinement recommendations.

- 7) Deliverables & Reusable Assets

- Artifacts include persona maps, communication kits, training calendars, launch kits, adoption scorecards, champions handbooks, and dashboard templates stored centrally in the CCoE repository.

- 8) Operational Handover

- The MS team receives support readiness documentation, escalation paths, Tier-0/Tier-1 support materials, and user FAQs. This ensures smooth operational continuity post-deployment.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include defined stakeholders and adoption goals. Exit criteria include completed communication and training cycles, adoption dashboards showing trend improvements, and champions network activation. Customer acceptance is obtained after confirming adoption KPIs and communication outcomes.

- PLAYBOOK 3 – Teamwork Deployment (Microsoft Teams Core)

- 1) Playbook Summary

- This playbook defines the structured method to deploy Microsoft Teams core collaboration capabilities, including chat, channels, governance policies, lifecycle management, and user onboarding. It ensures consistent governance-aligned deployment suited for large and small teams.

- 2) When to Use / Scenarios

- Use this playbook during initial Teams enablement, tenant consolidation projects, governance overhauls, or migration from third-party collaboration tools. It is also applicable when Teams sprawl requires standardized lifecycle controls.

- 3) Scope (In/Out)

- In scope: Teams policies, creation governance, guest access controls, naming conventions, team expiration policies, and user onboarding guidance. Out of scope: PSTN Calling, room systems, advanced security controls (covered by other playbooks).

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture follows a layered approach: tenant baseline → Teams policy model → lifecycle governance → onboarding workflows → operations. Governance controls enforce predictable experiences. Logical reference includes Teams as the collaboration layer tied to SharePoint (files), Exchange (mailboxes), and Entra ID (access). Lifecycle policies ensure creation, retention, and expiration workflows remain consistent.

- 5) Delivery Model & Roles

- PS captures business collaboration needs and governance expectations. SA designs Teams policy models and governance templates. Delivery configures policies, templates, and lifecycle automation. MS prepares monitoring and incident management frameworks. Resellers manage user communication and approvals.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a baseline tenant review, then moves to governance design including naming, creation permissions, and guest access. Implementation deploys Teams policies, templates, and lifecycle rules. Rollout introduces Teams to users through waves. Stabilization ensures helpdesk readiness and refinement of lifecycle operations.

- 7) Deliverables & Reusable Assets

- Repository includes Teams governance templates, policy baseline documents, lifecycle SOPs, onboarding guides, and naming/tagging standards.

- 8) Operational Handover

- MS receives operations runbooks, incident triage guides, and service monitoring SOPs. Escalation and lifecycle exceptions procedures are documented.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Tenant access granted, governance requirements captured. 
Exit: Governance deployed, Teams configured, onboarding complete. 
Acceptance: Customer approval of governance and functionality validation.

- PLAYBOOK 4 – Microsoft Teams Calling (PSTN / Operator Connect / Direct Routing)

- 1) Playbook Summary

- This playbook defines the standardized methodology for deploying voice-enabled Teams Calling. It includes telephony readiness, architecture selection, pilot delivery, migration waves, QoS validation, and operational transition.

- 2) When to Use / Scenarios

- Use for customers migrating from legacy PBX to Teams, adopting cloud calling for remote/hybrid workers, modernizing multi-site telephony, or implementing regulated calling footprints.

- 3) Scope (In/Out)

- In scope: network and voice readiness assessments, numbering plans, routing models, SBC integration, pilot activation, migration waves, QoS monitoring setup. Out of scope: physical cabling, conference room AV builds.

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture is centered around Teams as the hosted PBX platform with integration into either Operator Connect, Direct Routing (via SBC), or Calling Plans. Logical flow includes PSTN connectivity → session control → Teams endpoints. QoS policies enforce network reliability.

- 5) Delivery Model & Roles

- PS leads telephony scoping. SA designs routing, SBC or operator models, and governance. Delivery configures Teams voice, carriers, numbers, and migrations. MS handles call quality monitoring, troubleshooting, and escalation workflows. Resellers coordinate with telecom providers and customer stakeholders.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Readiness assessment reviews network, devices, and telephony dependencies. Architecture design defines routing approach. A small pilot validates behavior. Migration waves sequentially port numbers or move users. Stabilization ensures call quality, QoS enforcement, and operational handover.

- 7) Deliverables & Reusable Assets

- Voice readiness checklist, numbering plan templates, migration runbooks, cutover scripts, user communication kits, troubleshooting matrix.

- 8) Operational Handover

- MS receives call quality dashboards, SBC monitoring guides, escalation trees, and incident handling procedures.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Telephony model selected, carrier agreements validated. 
Exit: Target users migrated, call flow validated, QoS baseline captured. 
Acceptance: Customer sign-off confirming voice quality and functionality.

- PLAYBOOK 5 – Meetings & Meeting Rooms for Microsoft Teams

- 1) Playbook Summary

- This playbook provides a structured deployment methodology for Microsoft Teams Meeting Rooms, ensuring meeting equity, reliable hybrid collaboration, and consistent device experiences across locations.

- 2) When to Use / Scenarios

- Use this playbook for organizations upgrading meeting experiences, deploying Teams Rooms across multiple sites, or converting traditional AV rooms into modern collaboration spaces.

- 3) Scope (In/Out)

- In scope: room discovery, room profiles, device selection guidance, configuration, licensing, resource accounts, policy application, testing, and adoption. Out of scope: AV cabling, physical renovations, new construction.

- 4) Solution Approach & Reference Architecture (Logical)

- The approach includes room inventory → standard room profiles → device onboarding → configuration of meeting room accounts and policies → pilot room validation → scaled rollout. Logical architecture maps Teams Rooms devices to Teams services, Exchange resource mailboxes, and meeting policies.

- 5) Delivery Model & Roles

- PS identifies room types and business needs. SA defines room profiles, device standards, and required services. Delivery configures accounts, policies, devices, and validation scripts. MS manages device monitoring, firmware updates, and incident workflows. Resellers coordinate AV vendors and customer facilities.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Discovery captures physical and functional details of each room. Standards definition creates reusable room profiles. Deployment configures devices and policies. The pilot validates experience quality. Scale-out introduces room standards across all sites.

- 7) Deliverables & Reusable Assets

- Room standard templates, device onboarding guides, readiness checklists, acceptance test templates, operations SOPs.

- 8) Operational Handover

- MS receives device monitoring dashboards, firmware update cadence, troubleshooting documents, and escalation processes.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Room profiles approved and prerequisites confirmed. 
Exit: Pilot room validated, standards applied. 
Acceptance: Customer signs off after verifying audio/video and meeting experience quality.

d

| Document Title | M365 Solution Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Pushparaj |
| Creation Date | 1st August 2024 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # R Pushparaj | # 01/08/2024 | # Kaushik Kanchan | # 04/08/2024 |
| # 2 |  | # R Pushparaj | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 |  | # R Pushparaj | # 20/08/2025 | # Kaushik Kanchan | # 24/08/2025 |
| # 4 |  | # R Pushparaj | # 19/01/2026 | # Arvind | # 23/01/2026 |

Table of Contents

PLAYBOOK 1 – Microsoft Copilot Readiness & Deployment	11

1) Playbook Summary	11

2) When to Use / Scenarios	12

3) Scope (In/Out)	12

4) Solution Approach & Reference Architecture (Logical)	12

5) Delivery Model & Roles	12

6) Delivery Phases (Step‑By‑Step With Outputs)	13

7) Deliverables & Reusable Assets	13

8) Operational Handover (Managed Services)	13

9) Entry/Exit Criteria & Acceptance	13

PLAYBOOK 2 – Adoption & Change Management (Modern Work)	13

1) Playbook Summary	13

2) When to Use / Scenarios	14

3) Scope (In/Out)	14

4) Solution Approach & Reference Architecture (Logical)	14

5) Delivery Model & Roles	14

6) Delivery Phases (Step‑By‑Step With Outputs)	14

7) Deliverables & Reusable Assets	14

8) Operational Handover	15

9) Entry/Exit Criteria & Acceptance	15

PLAYBOOK 3 – Teamwork Deployment (Microsoft Teams Core)	15

1) Playbook Summary	15

2) When to Use / Scenarios	15

3) Scope (In/Out)	15

4) Solution Approach & Reference Architecture (Logical)	15

5) Delivery Model & Roles	16

6) Delivery Phases (Step‑By‑Step With Outputs)	16

7) Deliverables & Reusable Assets	16

8) Operational Handover	16

9) Entry/Exit Criteria & Acceptance	16

PLAYBOOK 4 – Microsoft Teams Calling (PSTN / Operator Connect / Direct Routing)	16

1) Playbook Summary	16

2) When to Use / Scenarios	16

3) Scope (In/Out)	17

4) Solution Approach & Reference Architecture (Logical)	17

5) Delivery Model & Roles	17

6) Delivery Phases (Step‑By‑Step With Outputs)	17

7) Deliverables & Reusable Assets	17

8) Operational Handover	17

9) Entry/Exit Criteria & Acceptance	17

PLAYBOOK 5 – Meetings & Meeting Rooms for Microsoft Teams	18

1) Playbook Summary	18

2) When to Use / Scenarios	18

3) Scope (In/Out)	18

4) Solution Approach & Reference Architecture (Logical)	18

5) Delivery Model & Roles	18

6) Delivery Phases (Step‑By‑Step With Outputs)	18

7) Deliverables & Reusable Assets	18

8) Operational Handover	19

9) Entry/Exit Criteria & Acceptance	19

PLAYBOOK 6 – Modernize Endpoints (Intune + Baseline Configuration)	19

1) Playbook Summary	19

2) When to Use / Scenarios	19

3) Scope (In/Out)	19

4) Solution Approach & Reference Architecture (Logical)	20

5) Delivery Model & Roles	20

6) Delivery Phases (Step‑By‑Step With Outputs)	20

7) Deliverables & Reusable Assets	20

8) Operational Handover	20

9) Entry/Exit Criteria & Acceptance	20

PLAYBOOK 7 – Exchange Online Migration (Hybrid to Cloud)	21

1) Playbook Summary	21

2) When to Use / Scenarios	21

3) Scope (In/Out)	21

4) Solution Approach & Reference Architecture (Logical)	21

5) Delivery Model & Roles	21

6) Delivery Phases (Step‑By‑Step With Outputs)	21

7) Deliverables & Reusable Assets	22

8) Operational Handover	22

9) Entry/Exit Criteria & Acceptance	22

PLAYBOOK 8 – SharePoint Online & OneDrive Migration & Governance	22

1) Playbook Summary	22

2) When to Use / Scenarios	22

3) Scope (In/Out)	22

4) Solution Approach & Reference Architecture (Logical)	23

5) Delivery Model & Roles	23

6) Delivery Phases (Step‑By‑Step With Outputs)	23

7) Deliverables & Reusable Assets	23

8) Operational Handover	23

9) Entry/Exit Criteria & Acceptance	23

PLAYBOOK 9 – Teams Governance & Lifecycle Management	23

1) Playbook Summary	23

2) When to Use / Scenarios	24

3) Scope (In/Out)	24

4) Solution Approach & Reference Architecture (Logical)	24

5) Delivery Model & Roles	24

6) Delivery Phases (Step‑By‑Step With Outputs)	24

7) Deliverables & Reusable Assets	24

8) Operational Handover	24

9) Entry/Exit Criteria & Acceptance	24

PLAYBOOK 10 – External Access, Guest Access & Federation Hardening (Teams)	25

1) Playbook Summary	25

2) When to Use / Scenarios	25

3) Scope (In/Out)	25

4) Solution Approach & Reference Architecture (Logical)	25

5) Delivery Model & Roles	25

6) Delivery Phases (Step‑By‑Step With Outputs)	25

7) Deliverables & Reusable Assets	25

8) Operational Handover	26

9) Entry/Exit Criteria & Acceptance	26

PLAYBOOK 11 – Microsoft 365 Tenant Baseline (Core Configuration & Hygiene)	26

1) Playbook Summary	26

2) When to Use / Scenarios	26

3) Scope (In/Out)	26

4) Solution Approach & Reference Architecture (Logical)	26

5) Delivery Model & Roles	27

6) Delivery Phases (Step‑By‑Step With Outputs)	27

7) Deliverables & Reusable Assets	27

8) Operational Handover	27

9) Entry/Exit Criteria & Acceptance	27

PLAYBOOK 12 – Purview Information Protection Baseline (M365)	28

1) Playbook Summary	28

2) When to Use / Scenarios	28

3) Scope (In/Out)	28

4) Solution Approach & Reference Architecture (Logical)	28

5) Delivery Model & Roles	28

6) Delivery Phases (Step‑By‑Step With Outputs)	28

7) Deliverables & Reusable Assets	29

8) Operational Handover	29

9) Entry/Exit Criteria & Acceptance	29

PLAYBOOK 13 – Device Security Baseline (Intune Security + Compliance)	29

1) Playbook Summary	29

2) When to Use / Scenarios	29

3) Scope (In/Out)	29

4) Solution Approach & Reference Architecture (Logical)	30

5) Delivery Model & Roles	30

6) Delivery Phases (Step‑By‑Step With Outputs)	30

7) Deliverables & Reusable Assets	30

8) Operational Handover	30

9) Entry/Exit Criteria & Acceptance	30

PLAYBOOK 14 – Intune App Deployment & Update Ring Strategy	30

1) Playbook Summary	30

2) When to Use / Scenarios	31

3) Scope (In/Out)	31

4) Solution Approach & Reference Architecture (Logical)	31

5) Delivery Model & Roles	31

6) Delivery Phases (Step‑By‑Step With Outputs)	31

7) Deliverables & Reusable Assets	31

8) Operational Handover	31

9) Entry/Exit Criteria & Acceptance	32

PLAYBOOK 15 – Custom Solutions for Microsoft Teams (Apps, Bots, Connectors)	32

1) Playbook Summary	32

2) When to Use / Scenarios	32

3) Scope (In/Out)	32

4) Solution Approach & Reference Architecture (Logical)	32

5) Delivery Model & Roles	32

6) Delivery Phases (Step‑By‑Step With Outputs)	33

7) Deliverables & Reusable Assets	33

8) Operational Handover	33

9) Entry/Exit Criteria & Acceptance	33

PLAYBOOK 16 – Intelligent Automation for Workforce (Power Automate + M365)	33

1) Playbook Summary	33

2) When to Use / Scenarios	33

3) Scope (In/Out)	34

4) Solution Approach & Reference Architecture (Logical)	34

5) Delivery Model & Roles	34

6) Delivery Phases (Step‑By‑Step With Outputs)	34

7) Deliverables & Reusable Assets	34

8) Operational Handover	34

9) Entry/Exit Criteria & Acceptance	35

PLAYBOOK 17 – Low‑Code Workforce Apps (Power Apps Integrated with M365)	35

1) Playbook Summary	35

2) When to Use / Scenarios	35

3) Scope (In/Out)	35

4) Solution Approach & Reference Architecture (Logical)	35

5) Delivery Model & Roles	36

6) Delivery Phases (Step‑By‑Step With Outputs)	36

7) Deliverables & Reusable Assets	36

8) Operational Handover	36

9) Entry/Exit Criteria & Acceptance	36

PLAYBOOK 18 – M365 Service Health, Monitoring & Incident Operations	36

1) Playbook Summary	36

2) When to Use / Scenarios	37

3) Scope (In/Out)	37

4) Solution Approach & Reference Architecture (Logical)	37

5) Delivery Model & Roles	37

6) Delivery Phases (Step‑By‑Step With Outputs)	37

7) Deliverables & Reusable Assets	37

8) Operational Handover	38

9) Entry/Exit Criteria & Acceptance	38

PLAYBOOK 19 – License & Subscription Optimization (Modern Work – M365)	38

1) Playbook Summary	38

2) When to Use / Scenarios	38

3) Scope (In/Out)	38

4) Solution Approach & Reference Architecture (Logical)	38

5) Delivery Model & Roles	38

6) Delivery Phases (Step‑By‑Step With Outputs)	39

7) Deliverables & Reusable Assets	39

8) Operational Handover	39

9) Entry/Exit Criteria & Acceptance	39

PLAYBOOK 20 – Tenant‑to‑Tenant (T2T) Collaboration Readiness	39

1) Playbook Summary	39

2) When to Use / Scenarios	39

3) Scope (In/Out)	40

4) Solution Approach & Reference Architecture (Logical)	40

5) Delivery Model & Roles	40

6) Delivery Phases (Step‑By‑Step With Outputs)	40

7) Deliverables & Reusable Assets	40

8) Operational Handover	40

9) Entry/Exit Criteria & Acceptance	40

Purpose
This document consolidates all AI Workforce (Modern Work) Solution Playbooks used by the CCoE to support secure, effective, and governed deployment of Microsoft 365, Teams, Copilot, endpoint modernization, and collaboration services for reseller‑led engagements. Its purpose is to articulate how Modern Work solutions are delivered consistently through structured adoption frameworks, configuration standards, operational handover models, and reusable templates.
It demonstrates that the AI Workforce CoE has operational maturity, a repeatable delivery methodology, and a centralized knowledge repository that enables resellers to scale Modern Work solutions with confidence.

# PLAYBOOK 1 – Microsoft Copilot Readiness & Deployment

### 1) Playbook Summary

This playbook describes the standardized approach the AI Workforce CoE uses to prepare, deploy, and operationalize Microsoft Copilot for Microsoft 365. The goal is to ensure Copilot delivers measurable productivity outcomes by validating tenant readiness, aligning identity and security configurations, preparing data access boundaries, enabling pilot groups, and managing controlled rollout waves. The playbook provides a repeatable blueprint for resellers supporting customers at different maturity stages.

### 2) When to Use / Scenarios

This playbook is used when a customer plans to deploy Copilot across defined user segments or wants to validate whether their tenant meets Microsoft’s Copilot prerequisites. Typical scenarios include pilot deployments for leadership teams, early adopter programs, targeted adoption for specific workloads (e.g., marketing, operations), or large‑scale enterprise rollouts with data governance complexity.

### 3) Scope (In/Out)

The scope includes readiness assessment across identity, data access, licensing, and security; definition of pilot cohorts; deployment configuration of Copilot controls; design of controlled rollout waves; and adoption enablement. Out of scope are enterprise‑wide knowledge management frameworks, custom Copilot extensions, or deep organizational learning programs unless specifically commissioned.

### 4) Solution Approach & Reference Architecture (Logical)

The solution approach begins with evaluating the prerequisites across identity (Microsoft Entra ID configuration), security (MFA, Conditional Access, compliance posture), and data governance (M365 content accessibility rules). Once foundational readiness is established, a pilot cohort is enabled in a controlled environment that allows early measurement. The architecture relies on alignment between Copilot, Microsoft Graph, and the customer’s M365 service configurations, ensuring that data access is governed by existing permissions. The logical architecture places Copilot as an intelligence layer on top of M365 workloads such as Teams, Outlook, Word, and SharePoint, governed by identity and compliance boundaries defined by Entra ID and Purview.

### 5) Delivery Model & Roles

Modern Work Pre‑Sales engages with customer stakeholders to identify business use cases and adoption priorities. The Solution Architect validates licensing, identity configuration, authentication requirements, and readiness gaps. Delivery engineers configure tenant‑level Copilot settings, security baselines, and pilot access. Managed Services prepares monitoring, troubleshooting, and operational handover. Resellers coordinate communications, approvals, and pilot feedback loops with customer teams.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The engagement begins with a discovery phase where key roles, business scenarios, and Copilot‑eligible workloads are identified. This is followed by a detailed readiness assessment covering identity, data governance, and compliance settings. The pilot phase activates Copilot for a limited user group, allowing evaluation of experience reliability and productivity indicators. Based on pilot outcomes, a rollout plan is created to introduce Copilot in waves, supported by user communications and training kits. The final stage focuses on stabilization, optimization, and documenting operational procedures.

### 7) Deliverables & Reusable Assets

The repository contains standardized Copilot readiness reports, pilot planning templates, tenant configuration guides, enablement slide decks, and communication toolkits. These artifacts enable repeatable deployments and accelerate reseller delivery.

### 8) Operational Handover (Managed Services)

Operational readiness includes providing Copilot support procedures, troubleshooting guides, common issue knowledge articles, service monitoring steps, and escalation matrices. The MS team receives documentation on pilot outcomes, tenant configuration, and user adoption feedback.

### 9) Entry/Exit Criteria & Acceptance

Entry criteria include validated licensing, readiness prerequisites, and agreed pilot cohorts. Exit criteria include validated pilot results, published rollout plan, optimized tenant settings, and documented operational procedures. Final acceptance includes customer or reseller sign‑off on readiness, deployment, and operational documentation.

# PLAYBOOK 2 – Adoption & Change Management (Modern Work)

### 1) Playbook Summary

This playbook provides a structured adoption and change management approach to ensure successful rollout of Modern Work solutions such as Microsoft Teams, Copilot, Exchange Online, and SharePoint. It outlines how organizational readiness, communication, training, and user empowerment are orchestrated through a repeatable engagement framework.

### 2) When to Use / Scenarios

This playbook is used whenever a customer must drive sustained user adoption, manage behavior change, mitigate resistance, or align stakeholders during new Modern Work deployments. Typical use cases include Teams rollouts, Copilot onboarding, endpoint modernization, or transformation projects requiring coordinated communication and training.

### 3) Scope (In/Out)

In scope: stakeholder mapping, persona identification, communication strategies, training schedules, adoption metrics, and a champions network. Out of scope: deep organizational behavior transformation programs, HR‑driven culture change initiatives, and post‑go‑live long‑term learning academies unless separately scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The adoption framework is structured around establishing organizational readiness, defining user personas, and mapping their work patterns to Modern Work features. Communications are designed to reduce uncertainty, while training paths introduce users to tools in stages. A champions network drives local support. A logical adoption architecture aligns personas → use cases → communications → training → measurement dashboards.

### 5) Delivery Model & Roles

Pre‑Sales identifies business goals and target adoption outcomes. The Solution Architect ensures feature alignment with personas and validates technical preconditions. Delivery specialists build communication plans, training paths, and adoption materials. Managed Services prepares support readiness documents, while resellers coordinate stakeholder communication, training schedules, and engagement tracking.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Engagement begins with a readiness and persona study, followed by drafting communication and training plans. Execution covers launch communication, champion enablement, scheduled training, and user onboarding. Measurement occurs through usage analytics dashboards. The engagement then transitions into continuous improvement with refinement recommendations.

### 7) Deliverables & Reusable Assets

Artifacts include persona maps, communication kits, training calendars, launch kits, adoption scorecards, champions handbooks, and dashboard templates stored centrally in the CCoE repository.

### 8) Operational Handover

The MS team receives support readiness documentation, escalation paths, Tier‑0/Tier‑1 support materials, and user FAQs. This ensures smooth operational continuity post‑deployment.

### 9) Entry/Exit Criteria & Acceptance

Entry criteria include defined stakeholders and adoption goals. Exit criteria include completed communication and training cycles, adoption dashboards showing trend improvements, and champions network activation. Customer acceptance is obtained after confirming adoption KPIs and communication outcomes.

# PLAYBOOK 3 – Teamwork Deployment (Microsoft Teams Core)

### 1) Playbook Summary

This playbook defines the structured method to deploy Microsoft Teams core collaboration capabilities, including chat, channels, governance policies, lifecycle management, and user onboarding. It ensures consistent governance‑aligned deployment suited for large and small teams.

### 2) When to Use / Scenarios

Use this playbook during initial Teams enablement, tenant consolidation projects, governance overhauls, or migration from third‑party collaboration tools. It is also applicable when Teams sprawl requires standardized lifecycle controls.

### 3) Scope (In/Out)

In scope: Teams policies, creation governance, guest access controls, naming conventions, team expiration policies, and user onboarding guidance. Out of scope: PSTN Calling, room systems, advanced security controls (covered by other playbooks).

### 4) Solution Approach & Reference Architecture (Logical)

The architecture follows a layered approach: tenant baseline → Teams policy model → lifecycle governance → onboarding workflows → operations. Governance controls enforce predictable experiences. Logical reference includes Teams as the collaboration layer tied to SharePoint (files), Exchange (mailboxes), and Entra ID (access). Lifecycle policies ensure creation, retention, and expiration workflows remain consistent.

### 5) Delivery Model & Roles

PS captures business collaboration needs and governance expectations. SA designs Teams policy models and governance templates. Delivery configures policies, templates, and lifecycle automation. MS prepares monitoring and incident management frameworks. Resellers manage user communication and approvals.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The engagement begins with a baseline tenant review, then moves to governance design including naming, creation permissions, and guest access. Implementation deploys Teams policies, templates, and lifecycle rules. Rollout introduces Teams to users through waves. Stabilization ensures helpdesk readiness and refinement of lifecycle operations.

### 7) Deliverables & Reusable Assets

Repository includes Teams governance templates, policy baseline documents, lifecycle SOPs, onboarding guides, and naming/tagging standards.

### 8) Operational Handover

MS receives operations runbooks, incident triage guides, and service monitoring SOPs. Escalation and lifecycle exceptions procedures are documented.

### 9) Entry/Exit Criteria & Acceptance

Entry: Tenant access granted, governance requirements captured.
Exit: Governance deployed, Teams configured, onboarding complete.
Acceptance: Customer approval of governance and functionality validation.

# PLAYBOOK 4 – Microsoft Teams Calling (PSTN / Operator Connect / Direct Routing)

### 1) Playbook Summary

This playbook defines the standardized methodology for deploying voice‑enabled Teams Calling. It includes telephony readiness, architecture selection, pilot delivery, migration waves, QoS validation, and operational transition.

### 2) When to Use / Scenarios

Use for customers migrating from legacy PBX to Teams, adopting cloud calling for remote/hybrid workers, modernizing multi‑site telephony, or implementing regulated calling footprints.

### 3) Scope (In/Out)

In scope: network and voice readiness assessments, numbering plans, routing models, SBC integration, pilot activation, migration waves, QoS monitoring setup. Out of scope: physical cabling, conference room AV builds.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture is centered around Teams as the hosted PBX platform with integration into either Operator Connect, Direct Routing (via SBC), or Calling Plans. Logical flow includes PSTN connectivity → session control → Teams endpoints. QoS policies enforce network reliability.

### 5) Delivery Model & Roles

PS leads telephony scoping. SA designs routing, SBC or operator models, and governance. Delivery configures Teams voice, carriers, numbers, and migrations. MS handles call quality monitoring, troubleshooting, and escalation workflows. Resellers coordinate with telecom providers and customer stakeholders.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Readiness assessment reviews network, devices, and telephony dependencies. Architecture design defines routing approach. A small pilot validates behavior. Migration waves sequentially port numbers or move users. Stabilization ensures call quality, QoS enforcement, and operational handover.

### 7) Deliverables & Reusable Assets

Voice readiness checklist, numbering plan templates, migration runbooks, cutover scripts, user communication kits, troubleshooting matrix.

### 8) Operational Handover

MS receives call quality dashboards, SBC monitoring guides, escalation trees, and incident handling procedures.

### 9) Entry/Exit Criteria & Acceptance

Entry: Telephony model selected, carrier agreements validated.
Exit: Target users migrated, call flow validated, QoS baseline captured.
Acceptance: Customer sign‑off confirming voice quality and functionality.

# PLAYBOOK 5 – Meetings & Meeting Rooms for Microsoft Teams

### 1) Playbook Summary

This playbook provides a structured deployment methodology for Microsoft Teams Meeting Rooms, ensuring meeting equity, reliable hybrid collaboration, and consistent device experiences across locations.

### 2) When to Use / Scenarios

Use this playbook for organizations upgrading meeting experiences, deploying Teams Rooms across multiple sites, or converting traditional AV rooms into modern collaboration spaces.

### 3) Scope (In/Out)

In scope: room discovery, room profiles, device selection guidance, configuration, licensing, resource accounts, policy application, testing, and adoption. Out of scope: AV cabling, physical renovations, new construction.

### 4) Solution Approach & Reference Architecture (Logical)

The approach includes room inventory → standard room profiles → device onboarding → configuration of meeting room accounts and policies → pilot room validation → scaled rollout. Logical architecture maps Teams Rooms devices to Teams services, Exchange resource mailboxes, and meeting policies.

### 5) Delivery Model & Roles

PS identifies room types and business needs. SA defines room profiles, device standards, and required services. Delivery configures accounts, policies, devices, and validation scripts. MS manages device monitoring, firmware updates, and incident workflows. Resellers coordinate AV vendors and customer facilities.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery captures physical and functional details of each room. Standards definition creates reusable room profiles. Deployment configures devices and policies. The pilot validates experience quality. Scale‑out introduces room standards across all sites.

### 7) Deliverables & Reusable Assets

Room standard templates, device onboarding guides, readiness checklists, acceptance test templates, operations SOPs.

### 8) Operational Handover

MS receives device monitoring dashboards, firmware update cadence, troubleshooting documents, and escalation processes.

### 9) Entry/Exit Criteria & Acceptance

Entry: Room profiles approved and prerequisites confirmed.
Exit: Pilot room validated, standards applied.
Acceptance: Customer signs off after verifying audio/video and meeting experience quality.

# PLAYBOOK 6 – Modernize Endpoints (Intune + Baseline Configuration)

### 1) Playbook Summary

This playbook defines the standardized process for modernizing customer endpoints using Microsoft Intune and the associated device management baseline. It enables organizations to transition from traditional on‑premises or fragmented endpoint management methods to a unified cloud‑based approach. The engagement ensures devices are securely enrolled, compliant with organizational policies, configured with standardized baselines, and ready for remote/hybrid work while maintaining strong security and operational consistency.

### 2) When to Use / Scenarios

This playbook is used when customers plan to shift from legacy SCCM/GPO‑based management to cloud-native endpoint management. It is also applied when organizations adopt zero‑trust device security strategies, support remote workforces, require standardized device configurations, or onboard newly procured devices into a modern cloud platform.

### 3) Scope (In/Out)

In scope are identity/device readiness checks, enrollment strategy selection (Azure AD Join / Hybrid Join), compliance policy definition, configuration profiles, application deployment, pilot testing, and rolling out device baselines. Out of scope are device procurement, hardware lifecycle operations, break/fix support, and SCCM‑only environments that require separate migration activities.

### 4) Solution Approach & Reference Architecture (Logical)

The solution aligns identity and device lifecycle through Entra ID and Intune. It defines the enrollment flow (Windows Autopilot, manual enrollment, hybrid join), followed by compliance controls (encryption, password rules, threat protection) and configuration baselines. Logical architecture depicts devices joined to Entra ID, managed via Intune, using configuration policies, compliance policies, app distribution channels, and monitoring dashboards.

### 5) Delivery Model & Roles

Pre‑Sales identifies the endpoint estate, requirements, and modernization goals. The Solution Architect defines the enrollment strategy and baseline architecture. Delivery engineers configure Intune, enroll pilot devices, validate compliance, and implement policies. Managed Services sets up monitoring, reporting, and incident handling. Resellers coordinate user communications and device enrollment scheduling.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The engagement begins with discovery and readiness assessment of identity, network, devices, and applications. The design stage includes defining enrollment paths, baseline policies, and compliance requirements. Pilot devices are enrolled to validate experience and detect issues. A phased rollout then enrolls all targeted devices with standardized policies and applications. Stabilization includes monitoring compliance posture and resolving onboarding issues.

### 7) Deliverables & Reusable Assets

The repository contains device readiness checklists, enrollment flow diagrams, Intune baseline policy templates, application deployment templates, pilot validation reports, and operational runbooks.

### 8) Operational Handover

Managed Services receives device compliance dashboards, incident triage procedures, policy update processes, and user‑side troubleshooting guides. Monitoring of device health, compliance, and patch status becomes part of operational routines.

### 9) Entry/Exit Criteria & Acceptance

Entry requires confirmation of identity integration readiness and device estate inventory. Exit requires successful pilot, complete rollout, and validated compliance across devices. Acceptance is granted after customer agrees that the baseline meets operational and security expectations.

# PLAYBOOK 7 – Exchange Online Migration (Hybrid to Cloud)

### 1) Playbook Summary

This playbook outlines the structured process for migrating mailboxes, calendars, and associated services from on‑premises Exchange environments to Exchange Online. It ensures coexistence, migration planning, seamless user experience, and stable mail flow, delivering a secure and modern cloud messaging infrastructure.

### 2) When to Use / Scenarios

The playbook is used in migrations from older Exchange versions (2010/2013/2016), staff consolidation, hybrid modernization, or when organizations aim to decommission legacy messaging servers. It also applies during mergers or when customers adopt cloud‑only messaging for remote work scalability.

### 3) Scope (In/Out)

The scope includes assessing identity readiness, configuring hybrid coexistence (if applicable), planning migration batches, mailbox migration execution, validating mail flow, and user experience testing. Out of scope are archive migrations, PST ingestion (optional), or non‑Exchange messaging platform migrations.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture uses Hybrid Exchange configuration where needed, enabling mail routing through Exchange Online while coexisting with on‑prem servers. Logical reference includes Azure AD Connect for identity synchronization, Exchange Online mailboxes, and hybrid connectors enabling smooth cutovers.

### 5) Delivery Model & Roles

Pre‑Sales determines scale, readiness, and licensing. The Solution Architect validates coexistence requirements, identity integrations, and routing. Delivery configures hybrid, migration batches, and performs mailbox move requests. Managed Services aligns mail flow monitoring and operational runbooks. Resellers coordinate end‑user communication and migration scheduling.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery identifies all mailbox types and dependencies. Readiness verifies identity, DNS, certificates, and network settings. Hybrid configuration enables secure federation. Pilot migration validates performance and coexistence. Migration waves complete mailbox moves while documenting exceptions. Post‑migration validation ensures client access, mail flow, and retention policies.

### 7) Deliverables & Reusable Assets

Reusable assets include coexistence design documents, migration runbooks, batch plan templates, DNS change logs, validation checklists, and end‑user communication templates.

### 8) Operational Handover

MS receives mail flow monitoring guidelines, alerting configurations, mailbox operations SOPs, and incident response procedures.

### 9) Entry/Exit Criteria & Acceptance

Entry: validated identity sync, mail routing readiness, and hybrid prerequisites.
Exit: all targeted mailboxes successfully migrated and validated.
Acceptance: customer confirmation of operational stability and clean mail flow.

# PLAYBOOK 8 – SharePoint Online & OneDrive Migration & Governance

### 1) Playbook Summary

This playbook provides a structured approach to migrating file shares or legacy content platforms into SharePoint Online and OneDrive while establishing scalable governance. It ensures secure collaboration, predictable information architecture, and controlled sharing behaviors for the workforce.

### 2) When to Use / Scenarios

Customers use this playbook during modernization of file storage, migration from legacy file servers or third‑party platforms, or governance redesign to support hybrid or remote work. It also applies when Teams requires standardized SharePoint foundations.

### 3) Scope (In/Out)

In scope: content inventory, information architecture (IA) design, migration waves, permissions, external sharing policies, and governance baseline. Out of scope: deep taxonomy/records management programs, multi‑geo configuration unless separately scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The solution follows IA design → governance baseline → pilot migration → wave migration → adoption. Logical architecture relates SharePoint sites to Teams (collaboration), OneDrive (personal storage), and security configurations from Purview/Entra ID.

### 5) Delivery Model & Roles

PS defines data scope and business expectations. SA designs IA, governance, permissions, and compliance considerations. Delivery executes migration, configures sites, templates, and policies. MS provides support readiness and content restoration procedures. RES manages communication and schedules.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery includes content size, security classifications, and migration feasibility. IA and governance design define site structures and sharing models. Pilot migration tests performance and user experience. Migration waves are executed with issue tracking. Enablement includes training users on the new platform. Post‑migration validation confirms permissions and structure.

### 7) Deliverables & Reusable Assets

IA templates, migration runbooks, governance baselines, site templates, permissions model guides, training decks.

### 8) Operational Handover

MS receives restoration procedures, permissions escalation SOPs, site lifecycle management processes, and monitoring guidance.

### 9) Entry/Exit Criteria & Acceptance

Entry: migration scope and IA/gov model approved.
Exit: content migrated, permissions validated, governance applied.
Acceptance: customer sign‑off on post‑migration validation.

# PLAYBOOK 9 – Teams Governance & Lifecycle Management

### 1) Playbook Summary

This playbook defines standardized governance and lifecycle management for Microsoft Teams, ensuring collaboration sprawl is controlled, naming conventions are enforced, templates are applied consistently, and external access complies with policies.

### 2) When to Use / Scenarios

Use when organizations struggle with uncontrolled Teams growth, lack lifecycle processes, or need regulatory compliance. Also relevant when Teams is deployed enterprise‑wide.

### 3) Scope (In/Out)

In scope: naming policies, default templates, creation controls, expiration/renewal policies, ownership guidelines, guest access governance. Out of scope: deep data loss prevention and Purview‑managed governance.

### 4) Solution Approach & Reference Architecture (Logical)

The approach uses Teams policies, Azure AD settings, lifecycle automation (expiration/renewal), and Teams templates. Logical architecture defines Teams → SharePoint → Entra ID → governance policies interconnections.

### 5) Delivery Model & Roles

PS gathers governance expectations. SA defines governance model. Delivery configures templates, policies, and lifecycle automation. MS monitors compliance dashboards and handles exceptions. Resellers communicate governance changes to customers.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Governance discovery leads to policy design. Configuration deploys naming templates, expiration rules, and creation controls. Rollout ensures communication to users. Monitoring identifies Teams violating governance standards.

### 7) Deliverables & Reusable Assets

Governance design templates, lifecycle SOPs, naming standards, template catalogs, governance enforcement scripts.

### 8) Operational Handover

MS receives governance dashboards, exception workflows, and lifecycle review schedules.

### 9) Entry/Exit Criteria & Acceptance

Entry: governance owners identified.
Exit: governance deployed and validated.
Acceptance: customer acknowledgment of governance model.

# PLAYBOOK 10 – External Access, Guest Access & Federation Hardening (Teams)

### 1) Playbook Summary

This playbook defines the structured approach for enabling and securing external collaboration within Microsoft Teams. It ensures that guest access, domain federation, and external sharing comply with the organization’s security and governance model.

### 2) When to Use / Scenarios

Used when customers collaborate with external partners, suppliers, or clients and require secure guest access controls. Also applies to environments requiring restricted federation with approved domains only.

### 3) Scope (In/Out)

In scope: external access policies, allow/deny lists, guest lifecycle, guest review cadence, federation configuration, and scenario validation. Out of scope: deep identity governance or B2B cross‑tenant sync scenarios.

### 4) Solution Approach & Reference Architecture (Logical)

Logical architecture uses Entra ID for guest identity management, Teams policies for external access, and governance settings to enforce domain restrictions. The solution ensures that external users can collaborate without compromising security or data boundaries.

### 5) Delivery Model & Roles

PS maps external collaboration needs. SA designs guest policies and federation restrictions. Delivery configures settings, validates scenarios, and documents results. MS handles monitoring, guest reviews, and incident handling. RES coordinates communication and approval cycles.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The engagement begins with gathering external collaboration needs and risk considerations. Policies are designed to balance openness and compliance. Configuration applies external access and guest settings. Validation tests key collaboration scenarios. Operations procedures are prepared for ongoing governance.

### 7) Deliverables & Reusable Assets

External access policy templates, test case scripts, governance SOP, guest lifecycle documents.

### 8) Operational Handover

MS receives policy documentation, monitoring steps, incident workflows, and guest review schedules.

### 9) Entry/Exit Criteria & Acceptance

Entry: approved external domains and risk decisions.
Exit: validated external collaboration scenarios.
Acceptance: customer sign‑off confirming alignment with governance.

# PLAYBOOK 11 – Microsoft 365 Tenant Baseline (Core Configuration & Hygiene)

### 1) Playbook Summary

This playbook outlines the standardized approach for establishing a secure, compliant, and operationally sound Microsoft 365 tenant baseline. It ensures that foundational settings, administrative controls, auditing mechanisms, and service-level hygiene are consistently applied across all deployments. The playbook provides the Modern Work CoE with a repeatable method to prepare a tenant before enabling advanced Modern Work or Copilot capabilities.

### 2) When to Use / Scenarios

This playbook is used when onboarding a new customer onto Microsoft 365, during tenant consolidation, or when a customer wants to align an existing tenant with Microsoft-recommended configurations. It is also essential before enabling Copilot, Teams governance, or Exchange/SharePoint migrations to ensure the tenant meets minimum operational standards.

### 3) Scope (In/Out)

In scope are core administrative settings, audit and logging configuration, service health monitoring setup, administrative role hygiene, secure defaults validation, and tenant policy reviews. Out of scope are detailed security baselines (covered in Purview and Security playbooks) and advanced compliance configurations beyond organizational baseline requirements.

### 4) Solution Approach & Reference Architecture (Logical)

The tenant baseline process follows a diagnostic-to-remediation path. A comprehensive review of tenant configurations identifies gaps in admin roles, service settings, MFA enforcement, logging, and alerting. Logical architecture maps the tenant’s administrative hierarchy, service components, identity authentication flows, and operational monitoring points. The approach ensures the tenant is consistently aligned to Microsoft’s baseline standards and organizational governance expectations.

### 5) Delivery Model & Roles

Pre‑Sales identifies customer pain points and baseline objectives. The Solution Architect reviews identity, admin roles, and policy configurations and prepares recommended baselines. Delivery engineers implement baseline configurations, validate service health, and document the final configuration. Managed Services prepares service monitoring, alert response workflows, and operational playbooks. Resellers coordinate communication and approvals throughout.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The engagement begins with a tenant assessment to evaluate admin roles, authentication policies, logging, and service configurations. Remediation activities follow, including alignment of admin roles, enabling audit logs, applying secure defaults, and configuring service health alerts. Validation checks confirm that the tenant meets baseline expectations. The engagement concludes with documentation and readiness confirmation for further Modern Work workloads.

### 7) Deliverables & Reusable Assets

Deliverables include a tenant baseline assessment report, configuration evidence, admin role policy documentation, audit log configuration reference, and the tenant baseline runbook. Reusable assets include baseline templates, configuration checklists, and SOPs.

### 8) Operational Handover

The MS team receives the operations runbook, including incident handling procedures, service health monitoring steps, escalation workflows, and baseline compliance checkpoints.

### 9) Entry/Exit Criteria & Acceptance

Entry requires tenant admin access and readiness assessment agreement. Exit requires application of the baseline and validation evidence. Acceptance is confirmed once the customer or reseller signs off that tenant readiness is complete.

# PLAYBOOK 12 – Purview Information Protection Baseline (M365)

### 1) Playbook Summary

This playbook describes the foundational setup of Microsoft Purview Information Protection to help organizations classify, label, and protect sensitive data across Modern Work services. It provides a systematic approach for defining a label taxonomy, configuring retention and sensitivity labels, and applying protection policies while ensuring users understand how to handle sensitive information.

### 2) When to Use / Scenarios

Use this playbook when customers need a basic compliance and data protection foundation before enabling Copilot, external collaboration, or Teams governance. It is also relevant when organizations are adopting sensitivity labels for email, documents, or Teams/SharePoint sites.

### 3) Scope (In/Out)

In scope are label taxonomy creation, retention/sensitivity label configuration, pilot enforcement, and basic data governance deployment. Out of scope are advanced enterprise data governance, DLP policies, records management, and end‑to‑end compliance programs.

### 4) Solution Approach & Reference Architecture (Logical)

The solution focuses on establishing a minimum viable taxonomy reflecting organizational data categories. Logical architecture maps labels to M365 workloads and ensures identity and permissions flow correctly through Purview’s data classification engine. The approach includes building labels, publishing them to users, and applying retention settings where required.

### 5) Delivery Model & Roles

Pre‑Sales captures compliance expectations and business drivers. The Solution Architect defines the label taxonomy and enforcement approach. Delivery configures labels, policies, and publishes them to pilot groups. MS establishes compliance dashboards and operational monitoring. Resellers coordinate communication and adoption alignment to ensure users understand new information handling requirements.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery identifies data categories and sensitivity levels. Design defines taxonomy, retention needs, and default behaviors. The pilot phase tests labels in real workflows and gathers feedback. Full rollout publishes labels to all users and integrates them into Teams/SharePoint. Validation ensures that classification and protection behave as expected.

### 7) Deliverables & Reusable Assets

Reusable assets include label taxonomy templates, enforcement SOPs, pilot scripts, user guidance documentation, and rollout communication kits stored within the CCoE repository.

### 8) Operational Handover

MS receives monitoring dashboards, label usage reports, incident management SOPs, and retention management guidance to ensure continuous compliance.

### 9) Entry/Exit Criteria & Acceptance

Entry requires stakeholder agreement on taxonomy and compliance scope. Exit requires successful label rollout and validation. Acceptance includes customer sign‑off on taxonomy, pilot results, and operational readiness.

# PLAYBOOK 13 – Device Security Baseline (Intune Security + Compliance)

### 1) Playbook Summary

This playbook establishes a standard security baseline for devices managed via Microsoft Intune. It ensures endpoint compliance, secure configurations, encryption enforcement, and posture reporting to support zero‑trust security principles across Modern Work environments.

### 2) When to Use / Scenarios

Use when onboarding new devices, implementing zero‑trust endpoint security, securing remote/hybrid environments, or aligning device security posture with organizational policies.

### 3) Scope (In/Out)

In scope are Intune compliance policies, configuration profiles, device restrictions, encryption enforcement, and device posture dashboards. Out of scope are SOC 24x7 monitoring, complex conditional access automation, and vulnerability management programs beyond Intune.

### 4) Solution Approach & Reference Architecture (Logical)

The architecture centers on Entra ID identity integration, Intune for configuration/compliance enforcement, and Defender for Endpoint for optional threat detection. Logical flow ensures devices comply with policies before accessing M365 workloads.

### 5) Delivery Model & Roles

Pre‑Sales identifies device security requirements and compliance drivers. The Architect defines baseline security policies. Delivery configures compliance/encryption rules, pilot tests device posture, and adjusts baseline as needed. MS monitors posture, handles exceptions, and supports ongoing compliance. Resellers coordinate communication and end‑user onboarding.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Assessment reviews device estate, current security posture, and risks. The design establishes security baselines. The pilot validates compliance rules across a limited device group. Rollout pushes baseline across the organization. Stabilization ensures posture reporting and incident routines are active.

### 7) Deliverables & Reusable Assets

Security baseline templates, compliance policy documents, posture reporting dashboards, pilot validation reports, and end‑user security guides.

### 8) Operational Handover

MS receives compliance dashboards, incident/exception workflows, and update procedures for baseline security policies.

### 9) Entry/Exit Criteria & Acceptance

Entry requires updated device inventory and identity prerequisites. Exit requires target devices meeting compliance standards. Acceptance includes customer acknowledgment of posture baseline.

# PLAYBOOK 14 – Intune App Deployment & Update Ring Strategy

### 1) Playbook Summary

This playbook outlines a structured method for deploying applications and managing update rings using Microsoft Intune. It standardizes application packaging, deployment workflows, phased releases, and update strategies to improve endpoint stability and reduce risk.

### 2) When to Use / Scenarios

Use when deploying business applications to managed devices, controlling app rollout risk, or managing high‑impact updates. Also used when modernizing app lifecycle from manual installs to cloud‑based automated delivery.

### 3) Scope (In/Out)

In scope are app packaging, deployment requirements gathering, ring creation (pilot, production), update schedules, rollback mechanisms, and deployment validation. Out of scope are custom application development or third‑party software packaging platforms unless agreed.

### 4) Solution Approach & Reference Architecture (Logical)

The approach uses Intune application deployment channels and update rings mapped to risk levels. Logical architecture ensures apps flow from package → pilot ring → production ring with staged monitoring and automated rollback when required.

### 5) Delivery Model & Roles

PS clarifies app inventory and deployment priorities. The Architect defines packaging models and ring strategy. Delivery packages apps, configures deployment assignments, and validates installations. MS monitors update outcomes and handles deployment issues. Resellers coordinate approvals and user communication.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery captures application details and dependencies. Design defines ring structures and deployment methods. Pilot testing validates installation and performance. Rollout deploys applications to broader groups. Stabilization confirms successful updates and documents exceptions.

### 7) Deliverables & Reusable Assets

App packaging SOPs, ring strategy documents, deployment checklists, rollback procedures, and validation reports.

### 8) Operational Handover

MS receives deployment monitoring instructions, failure triage guides, rollback workflows, and update maintenance schedules.

### 9) Entry/Exit Criteria & Acceptance

Entry: app inventory and packaging requirements approved.
Exit: successful deployment across rings.
Acceptance: customer validation of application performance.

# PLAYBOOK 15 – Custom Solutions for Microsoft Teams (Apps, Bots, Connectors)

### 1) Playbook Summary

This playbook details the approach for designing, deploying, and supporting custom Teams applications, bots, and connectors. It establishes governance, security review, deployment pipelines, and lifecycle management to support internal or external Teams extensions.

### 2) When to Use / Scenarios

Use when customers require Teams extensions for business workflows, want to integrate line‑of‑business systems, or need a structured governance framework for app deployment. Applicable for low‑code and pro‑code development.

### 3) Scope (In/Out)

In scope: Teams app governance, approval workflows, catalog management, security permission reviews, deployment pipelines, pilot deployments. Out of scope: full software development lifecycle for complex enterprise applications.

### 4) Solution Approach & Reference Architecture (Logical)

Logical architecture maps Teams apps to Azure AD apps, API permissions, app catalogs, and deployment pipelines. Governance ensures apps comply with security and data access rules. Deployment uses controlled testing before moving apps to production.

### 5) Delivery Model & Roles

PS collects use cases and business requirements. SA designs app architecture including API interactions and permissions. Delivery configures app packages, deployment pipelines, and validates app behavior. MS provides incident management and usage monitoring. Resellers coordinate change approvals and communication.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Requirements capture → governance model definition → pilot deployment for early testers → app validation → production deployment → operational transition including catalog updates and user enablement materials.

### 7) Deliverables & Reusable Assets

App governance templates, API permission documentation, deployment checklist, app catalog SOP, and user enablement materials.

### 8) Operational Handover

MS receives app support SOPs, incident triage workflows, monitoring guidelines, and app lifecycle management processes.

### 9) Entry/Exit Criteria & Acceptance

Entry: app scope approved, governance alignment confirmed.
Exit: validated pilot and production deployment.
Acceptance: customer signs off on app functionality and governance compliance.

# PLAYBOOK 16 – Intelligent Automation for Workforce (Power Automate + M365)

### 1) Playbook Summary

This playbook provides a structured methodology for identifying, designing, and delivering intelligent workforce automations using Power Automate integrated with the Microsoft 365 ecosystem. It enables organizations to replace repetitive manual tasks with automated workflows while maintaining governance, data security, and operational reliability. The objective is to give resellers a repeatable model for introducing automation use cases across departments such as HR, Finance, Operations, and Support.

### 2) When to Use / Scenarios

This playbook is used when customers need to streamline approvals, notifications, routine data movements, or employee self‑service functions. It applies in organizations adopting hybrid work models, where automation helps reduce dependence on manual processes. It is also effective when departments seek to digitize processes without full application modernization.

### 3) Scope (In/Out)

In scope: automation discovery workshops, use‑case prioritization, design of workflow logic, governance alignment, development of automated flows, pilot validation, rollout, and documentation. Out of scope: full-scale enterprise BPM platforms, complex integrations requiring custom APIs, or citizen‑developer training programs beyond initial enablement.

### 4) Solution Approach & Reference Architecture (Logical)

The solution follows a structured discovery‑to‑deployment lifecycle. Automations are identified through user interviews and business process walkthroughs. A logical architecture maps data sources (SharePoint, Outlook, Teams, Excel, third‑party systems) to trigger conditions and actions powered by Power Automate. Governance is applied to ensure connectors, data flows, and permissions align with organizational compliance requirements. Automations are developed, tested, and deployed in controlled environments.

### 5) Delivery Model & Roles

Pre‑Sales identifies business pain points and automation opportunities. The Solution Architect validates governance requirements, connector usage, and scalable patterns. Delivery builds flows, configures connectors, and tests functionality. Managed Services supports ongoing monitoring, error handling, and version management. Resellers coordinate user communication, feedback collection, and process acceptance.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The engagement begins with automation discovery sessions that produce a prioritized automation backlog. The next stage designs the automation logic and governance controls. A pilot automation is developed to validate value and performance. After refinement, rollout extends automation to target users. Stabilization ensures operational monitoring, incident handling, and documentation are completed.

### 7) Deliverables & Reusable Assets

Deliverables include automation backlog templates, workflow design documents, development checklists, error‑handling guidelines, and user‑facing SOPs. Reusable assets include automation patterns, reference flows, and governance frameworks stored in the CCoE repository.

### 8) Operational Handover

Managed Services receives operational dashboards, error notification procedures, flow ownership details, and versioning guidelines. They inherit responsibility for monitoring automation uptime and handling remediation.

### 9) Entry/Exit Criteria & Acceptance

Entry requires identification of automation candidates and access to required systems. Exit requires validated pilot, documented flows, and operational readiness. Acceptance is provided once users confirm the automation behaves reliably and governance owners approve compliance alignment.

# PLAYBOOK 17 – Low‑Code Workforce Apps (Power Apps Integrated with M365)

### 1) Playbook Summary

This playbook outlines the standardized approach to designing, building, and deploying low‑code workforce applications using Microsoft Power Apps integrated with the Microsoft 365 ecosystem. It provides a predictable framework for resellers to deliver departmental apps that address workflow inefficiencies, data capture needs, and process digitization, while maintaining governance and lifecycle standards.

### 2) When to Use / Scenarios

This playbook is used when customers need lightweight apps to digitize manual forms, approvals, asset tracking, request systems, or data collection processes. It is well suited for organizations seeking rapid digital transformation without investing in full enterprise application development.

### 3) Scope (In/Out)

In scope: app ideation, requirements gathering, environment setup, app design, data modeling, development, UAT, deployment, documentation, and governance. Out of scope: full custom application development that requires complex business logic, integration into ERP/CRM systems (unless specifically scoped), or multi‑environment ALM pipelines for large engineering teams.

### 4) Solution Approach & Reference Architecture (Logical)

The solution uses Power Apps as the presentation layer with data stored in SharePoint, Dataverse, or Excel. The logical reference architecture includes connectors for Microsoft 365 data sources, Power Automate for workflow extensions, and Power BI for reporting. Governance models ensure proper use of environments, permissions, connectors, and data classification standards. Apps follow standardized design and security patterns.

### 5) Delivery Model & Roles

Pre‑Sales captures user pain points and business value drivers. Solution Architects validate data sources, app architecture, and governance requirements. Delivery engineers configure environments, build the application, test interfaces, and refine user experience. Managed Services maintains app performance, handles bugs, and monitors connector usage. Resellers coordinate UAT, deployment approval, and user adoption activities.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The process starts with discovery workshops to capture requirements. Design activities include UI wireframes, data modeling, and security roles. Development produces a pilot app for a controlled group. UAT validates business alignment. Rollout deploys the app to intended users. The final phase is operationalization, ensuring documentation, supportability, and performance monitoring.

### 7) Deliverables & Reusable Assets

Deliverables include app requirements documents, design specifications, UAT scripts, deployment checklists, and user guides. The repository contains reusable Power App templates, UI components, governance SOPs, connector usage guidelines, and ALM documents.

### 8) Operational Handover

The MS team receives app administration SOPs, change control workflows, connector monitoring steps, and an application lifecycle management plan.

### 9) Entry/Exit Criteria & Acceptance

Entry requires approval of use cases and access to required data sources. Exit includes validated app functionality, published app documentation, and readiness of MS operations. Acceptance occurs when users confirm app usability and governance teams approve deployment.

# PLAYBOOK 18 – M365 Service Health, Monitoring & Incident Operations

### 1) Playbook Summary

This playbook establishes the operational framework for monitoring the Microsoft 365 service landscape, managing incidents, and communicating effectively with stakeholders. It ensures that Managed Services teams have the processes, tools, and procedures needed to maintain service availability and respond to incidents affecting end‑users.

### 2) When to Use / Scenarios

Use when customers subscribe to managed services, require SLA‑backed operations, or conduct business‑critical workloads on M365 services such as Exchange, Teams, SharePoint, and OneDrive. It is also used when transitioning implementation projects to long‑term support teams.

### 3) Scope (In/Out)

In scope: monitoring of service health, alerting, incident triage, user communication workflows, root cause review, and incident documentation. Out of scope: SOC 24x7 threat response, security incident management (handled by security operations), or enterprise NOC integration unless separately contracted.

### 4) Solution Approach & Reference Architecture (Logical)

Logical architecture uses Microsoft 365 admin center health dashboards, Message Center updates, and additional monitoring tools such as Azure Monitor. Incident handling follows a triage model: detection → categorization → impact analysis → resolution → communication. The framework ensures predictable response and stakeholder visibility.

### 5) Delivery Model & Roles

Pre‑Sales defines operational expectations and SLAs. Solution Architects validate monitoring scope and integration needs. Delivery configures monitoring tools and prepares operational SOPs. Managed Services performs ongoing monitoring and incident management. Resellers coordinate communication to customer leadership teams.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Setup includes configuring monitoring tools, thresholds, and alert routing. Operational execution covers ongoing monitoring, incident identification, and communication. Escalation workflows handle unresolved or high‑severity incidents. Review processes ensure post‑incident improvement and documentation.

### 7) Deliverables & Reusable Assets

Deliverables include operational runbooks, escalation matrices, root cause analysis templates, incident communication templates, and monitoring setup guides.

### 8) Operational Handover

MS receives complete operational documentation, alert routing configuration, SLA definitions, and incident triage workflows.

### 9) Entry/Exit Criteria & Acceptance

Entry: operational scope agreed and monitoring tools configured.
Exit: incident operations tested and dashboards validated.
Acceptance: customer acknowledges readiness for steady‑state support.

# PLAYBOOK 19 – License & Subscription Optimization (Modern Work – M365)

### 1) Playbook Summary

This playbook outlines a structured optimization approach to ensure customers use the most appropriate Microsoft 365 licenses aligned to user personas, usage behavior, and budget goals. It reduces unnecessary license costs while improving alignment between business roles and M365 capabilities.

### 2) When to Use / Scenarios

Use when customers experience overspending on licenses, have mismatched license assignments, or plan large‑scale changes such as Copilot enablement, workforce resizing, or departmental restructuring.

### 3) Scope (In/Out)

In scope: license utilization analysis, persona mapping, optimization recommendations, reassignment execution, and validation. Out of scope: contract-level negotiation, enterprise agreement restructuring, or changes requiring Microsoft commercial involvement.

### 4) Solution Approach & Reference Architecture (Logical)

The approach evaluates current license assignment, usage patterns, and persona alignment. Logical architecture maps user personas to recommended M365 SKUs. Optimization plans realign licenses while maintaining compliance and access continuity.

### 5) Delivery Model & Roles

Pre‑Sales builds the value case for optimization. Architects validate license requirements for workloads (Teams, SharePoint, Copilot, etc.). Delivery executes license assignment changes and performs validation checks. Managed Services handles monitoring and handles post‑change issues. Resellers coordinate approvals and communication.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery gathers license and usage data. Analysis identifies redundant or misaligned licenses. Planning defines optimization actions and sequencing. Implementation applies changes. Validation ensures users retain appropriate access.

### 7) Deliverables & Reusable Assets

Persona mapping templates, license usage dashboards, optimization recommendation reports, and change execution checklists stored in the repository.

### 8) Operational Handover

MS receives monitoring dashboards, rollback steps, and documentation of reassigned licenses.

### 9) Entry/Exit Criteria & Acceptance

Entry: approval to access license data.
Exit: optimized license assignments and validated access.
Acceptance: customer agrees that optimization goals were met.

# PLAYBOOK 20 – Tenant‑to‑Tenant (T2T) Collaboration Readiness

### 1) Playbook Summary

This playbook provides an approach to enabling secure and compliant collaboration between multiple Microsoft 365 tenants. It ensures users can share content, join meetings, and collaborate across organizations without compromising data boundaries.

### 2) When to Use / Scenarios

Use during mergers and acquisitions, long‑term partnerships between organizations, multi‑tenant corporate structures, or vendor collaboration programs requiring structured cross‑tenant access.

### 3) Scope (In/Out)

In scope: external collaboration policies, cross‑tenant access settings, validation scenarios, governance standards, and communication planning. Out of scope: full tenant migration or operational merger activities.

### 4) Solution Approach & Reference Architecture (Logical)

Logical architecture maps Entra ID cross‑tenant access settings, external collaboration settings, guest access restrictions, and collaborative access flows for Teams, SharePoint, and Exchange. The approach ensures policies enforce compliance while allowing productive cross‑tenant interactions.

### 5) Delivery Model & Roles

Pre‑Sales captures collaboration needs. Architects define governance and cross‑tenant access configurations. Delivery enables guest settings, domain restrictions, and validates access scenarios. Managed Services monitors collaboration issues and handles guest lifecycle reviews. Resellers manage communication and approval cycles.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery identifies partner tenants and collaboration requirements. Design defines access rules. Configuration enables policies. Validation tests scenarios including Teams chat, meeting access, and SharePoint sharing. Handover ensures operational readiness.

### 7) Deliverables & Reusable Assets

Cross‑tenant access configuration templates, test scripts, governance documents, and operations SOPs.

### 8) Operational Handover

MS receives guest lifecycle procedures, monitoring steps, and escalation workflows.

### 9) Entry/Exit Criteria & Acceptance

Entry: identification of partner tenants and use cases.
Exit: validated collaboration scenarios.
Acceptance: customer confirms readiness for collaboration.