Cloud

Azure Cloud Platform – Infrastructure Solution Playbooks

| Document Title | Microsoft Azure Cloud Infrastructure Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Ravishankar N |
| Creation Date | January 2025 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # N Ravishankar | # 08/01/2025 | # Kaushik Kanchan | # 10/01/2025 |
| # 2 | # Added AVD | # N Ravishankar | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 | # Added Infrastructure Modernization | # N Ravishankar | # 20/12/2025 | # Kaushik Kanchan | # 24/12/2025 |

Contents

Standard Roles Used in This Pack	9

A. Cloud Foundation & Landing Zone (8 Playbooks)	10

Playbook 1 — Azure Cloud Readiness & Strategy Assessment	10

1) Playbook Summary	10

2) When to Use / Scenarios	10

3) Scope (In/Out)	10

4) Solution Approach & Reference Architecture (logical)	10

5) Delivery Model & Roles	10

6) Delivery Phases (step‑by‑step, with outputs)	11

7) Deliverables & Reusable Assets (stored in repository)	11

8) Operational Handover (Managed Services readiness)	11

9) Entry/Exit Criteria & Acceptance	11

Playbook 2 — Azure Landing Zone (ALZ) – Enterprise Scale	11

1) Playbook Summary	11

2) When to Use / Scenarios	11

3) Scope (In/Out)	12

4) Solution Approach & Reference Architecture (logical)	12

5) Delivery Model & Roles	12

6) Delivery Phases (step‑by‑step, with outputs)	12

7) Deliverables & Reusable Assets (stored in repository)	12

8) Operational Handover (Managed Services readiness)	12

9) Entry/Exit Criteria & Acceptance	13

Playbook 3 — Azure Landing Zone – SMB / Lite	13

1) Playbook Summary	13

2) When to Use / Scenarios	13

3) Scope (In/Out)	13

4) Solution Approach & Reference Architecture (logical)	13

5) Delivery Model & Roles	13

6) Delivery Phases (step‑by‑step, with outputs)	13

7) Deliverables & Reusable Assets	14

8) Operational Handover	14

9) Entry/Exit Criteria & Acceptance	14

Playbook 4 — Identity & Access Foundation (Microsoft Entra ID)	14

1) Playbook Summary	14

2) When to Use / Scenarios	14

3) Scope (In/Out)	14

4) Solution Approach & Reference Architecture (logical)	14

5) Delivery Model & Roles	14

6) Delivery Phases (step‑by‑step, with outputs)	15

7) Deliverables & Reusable Assets	15

8) Operational Handover	15

9) Entry/Exit Criteria & Acceptance	15

Playbook 5 — Network Topology Design (Hub‑Spoke / Secured vNet)	15

1) Playbook Summary	15

2) When to Use / Scenarios	15

3) Scope (In/Out)	15

4) Solution Approach & Reference Architecture (logical)	16

5) Delivery Model & Roles	16

6) Delivery Phases (step‑by‑step, with outputs)	16

7) Deliverables & Reusable Assets	16

8) Operational Handover	16

9) Entry/Exit Criteria & Acceptance	16

Playbook 6 — Subscription Governance & Management Groups	16

1) Playbook Summary	16

2) When to Use / Scenarios	17

3) Scope (In/Out)	17

4) Solution Approach & Reference Architecture (logical)	17

5) Delivery Model & Roles	17

6) Delivery Phases (step‑by‑step, with outputs)	17

7) Deliverables & Reusable Assets	17

8) Operational Handover	17

9) Entry/Exit Criteria & Acceptance	17

Playbook 7 — Policy‑as‑Code & RBAC Baseline	18

1) Playbook Summary	18

2) When to Use / Scenarios	18

3) Scope (In/Out)	18

4) Solution Approach & Reference Architecture (logical)	18

5) Delivery Model & Roles	18

6) Delivery Phases (step‑by‑step, with outputs)	18

7) Deliverables & Reusable Assets	18

8) Operational Handover	19

9) Entry/Exit Criteria & Acceptance	19

Playbook 8 — FinOps‑Enabled Landing Zone	19

1) Playbook Summary	19

2) When to Use / Scenarios	19

3) Scope (In/Out)	19

4) Solution Approach & Reference Architecture (logical)	19

5) Delivery Model & Roles	19

6) Delivery Phases (step‑by‑step, with outputs)	19

7) Deliverables & Reusable Assets	20

8) Operational Handover	20

9) Entry/Exit Criteria & Acceptance	20

B. Infrastructure & Migration (10 Playbooks)	20

Playbook 9 — Infrastructure Migration (Windows / Linux Servers)	20

1) Playbook Summary	20

2) When to Use / Scenarios	20

3) Scope (In/Out)	20

4) Solution Approach & Reference Architecture (logical)	20

5) Delivery Model & Roles	20

6) Delivery Phases (step‑by‑step, with outputs)	21

7) Deliverables & Reusable Assets	21

8) Operational Handover	21

9) Entry/Exit Criteria & Acceptance	21

Playbook 10 — Database Migration (Azure SQL / Managed Instance)	21

1) Playbook Summary	21

2) When to Use / Scenarios	21

3) Scope (In/Out)	21

4) Solution Approach & Reference Architecture (logical)	22

5) Delivery Model & Roles	22

6) Delivery Phases (step‑by‑step, with outputs)	22

7) Deliverables & Reusable Assets	22

8) Operational Handover	22

9) Entry/Exit Criteria & Acceptance	22

Playbook 11 — VMware to Azure Migration	22

1) Playbook Summary	22

2) When to Use / Scenarios	22

3) Scope (In/Out)	23

4) Solution Approach & Reference Architecture (logical)	23

5) Delivery Model & Roles	23

6) Delivery Phases (step‑by‑step, with outputs)	23

7) Deliverables & Reusable Assets	23

8) Operational Handover	23

9) Entry/Exit Criteria & Acceptance	23

Playbook 12 — Lift‑and‑Shift Workload Migration	23

1) Playbook Summary	23

2) When to Use / Scenarios	24

3) Scope (In/Out)	24

4) Solution Approach & Reference Architecture (logical)	24

5) Delivery Model & Roles	24

6) Delivery Phases (step‑by‑step, with outputs)	24

7) Deliverables & Reusable Assets	24

8) Operational Handover	24

9) Entry/Exit Criteria & Acceptance	24

Playbook 13 — Infrastructure Modernization (IaaS → PaaS)	24

1) Playbook Summary	24

2) When to Use / Scenarios	24

3) Scope (In/Out)	25

4) Solution Approach & Reference Architecture (logical)	25

5) Delivery Model & Roles	25

6) Delivery Phases (step‑by‑step, with outputs)	25

7) Deliverables & Reusable Assets	25

8) Operational Handover	25

9) Entry/Exit Criteria & Acceptance	25

Playbook 14 — Hybrid Connectivity (VPN / ExpressRoute)	25

1) Playbook Summary	25

2) When to Use / Scenarios	25

3) Scope (In/Out)	26

4) Solution Approach & Reference Architecture (logical)	26

5) Delivery Model & Roles	26

6) Delivery Phases (step‑by‑step, with outputs)	26

7) Deliverables & Reusable Assets	26

8) Operational Handover	26

9) Entry/Exit Criteria & Acceptance	26

Playbook 15 — High Availability & DR Design	26

1) Playbook Summary	26

2) When to Use / Scenarios	26

3) Scope (In/Out)	27

4) Solution Approach & Reference Architecture (logical)	27

5) Delivery Model & Roles	27

6) Delivery Phases (step‑by‑step, with outputs)	27

7) Deliverables & Reusable Assets	27

8) Operational Handover	27

9) Entry/Exit Criteria & Acceptance	27

Playbook 16 — Backup & Business Continuity Setup	27

1) Playbook Summary	27

2) When to Use / Scenarios	27

3) Scope (In/Out)	27

4) Solution Approach & Reference Architecture (logical)	28

5) Delivery Model & Roles	28

6) Delivery Phases (step‑by‑step, with outputs)	28

7) Deliverables & Reusable Assets	28

8) Operational Handover	28

9) Entry/Exit Criteria & Acceptance	28

Playbook 17 — Azure Virtual Desktop (AVD) Foundations	28

1) Playbook Summary	28

2) When to Use / Scenarios	28

3) Scope (In/Out)	28

4) Solution Approach & Reference Architecture (logical)	28

5) Delivery Model & Roles	29

6) Delivery Phases (step‑by‑step, with outputs)	29

7) Deliverables & Reusable Assets	29

8) Operational Handover	29

9) Entry/Exit Criteria & Acceptance	29

Playbook 18 — Post‑Migration Optimization & Hardening	29

1) Playbook Summary	29

2) When to Use / Scenarios	29

3) Scope (In/Out)	29

4) Solution Approach & Reference Architecture (logical)	29

5) Delivery Model & Roles	30

6) Delivery Phases (step‑by‑step, with outputs)	30

7) Deliverables & Reusable Assets	30

8) Operational Handover	30

9) Entry/Exit Criteria & Acceptance	30

## Purpose
This document provides a comprehensive, standardized set of Cloud AI Platform Solution Playbooks that define how the Cloud Center of Excellence (CCoE) designs, deploys, governs, and operationalizes Azure‑based solutions for reseller‑led engagements. The purpose of this document is to demonstrate that the Cloud AI Platform CoE operates with a repeatable, governed, and scalable delivery model, ensuring consistent architecture, security, and implementation quality across all partner and customer engagements.
It serves as a centralized reference for pre‑sales, solution architects, delivery teams, and managed services to execute Cloud AI Platform workloads using approved methods, reusable assets, and best practices.

## Standard Roles Used in This Pack

- Azure Pre‑Sales (PS): Opportunity discovery, scoping, customer/reseller alignment, initial sizing and assumptions.

- Solution Architect (SA): Architecture authority, design validation, governance/security alignment.

- Delivery (DEL): Implementation, configuration, testing, documentation.

- Managed Services (MS): Monitoring, backup/DR operations readiness, operational handover, SLO/SLA readiness.

- Reseller (RES): Customer ownership, stakeholder coordination, sign‑offs, co‑delivery execution where applicable.

# A. Cloud Foundation & Landing Zone (8 Playbooks)

## Playbook 1 — Azure Cloud Readiness & Strategy Assessment

### 1) Playbook Summary

This playbook standardizes how the Cloud AI Platform CoE assesses customer readiness for Azure adoption and converts business drivers into a phased cloud adoption roadmap. The goal is to reduce delivery risk by ensuring identity, network, governance, security, and cost considerations are captured before landing zone deployment or migrations begin.

### 2) When to Use / Scenarios

- Customer is new to Azure or has inconsistent/ungoverned Azure usage.

- Reseller requests a structured assessment to justify cloud foundation and migration.

- Customer needs budget predictability, compliance posture review, and phased execution.

### 3) Scope (In/Out)

In scope: stakeholder discovery, current‑state environment overview, high‑level workload inventory, readiness scoring, target-state recommendations, risks/constraints, cost estimation assumptions, phased roadmap.

Out of scope: detailed application refactoring design; full SOC/SIEM implementation; deep data classification program (handled in security/data playbooks).

### 4) Solution Approach & Reference Architecture (logical)

Approach: CAF‑aligned discovery → readiness scoring → roadmap & business case.

Logical outputs map (not a deployment diagram):

- Business outcomes → adoption approach (pilot/scale)

- Constraints → landing zone type (Enterprise vs SMB/Lite)

- Connectivity needs → VPN/ExpressRoute selection

- Cost model → FinOps baseline requirements

### 5) Delivery Model & Roles

- PS: runs discovery workshops, captures objectives, scope boundaries, constraints.

- SA: validates feasibility, selects reference patterns, defines target landing zone option.

- DEL: provides effort/complexity inputs, validates dependencies.

- MS: defines operational prerequisites (monitoring/backup/alerting/SLO expectations).

- RES: coordinates customer stakeholders; drives approvals and next‑step engagement.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Discovery & Baseline → outputs: discovery notes, stakeholder map, high‑level workload inventory.

- Readiness Evaluation → outputs: readiness scorecard, risk register, constraints log.

- Roadmap & Cost Assumptions → outputs: phased roadmap, cost estimation assumptions, recommended landing zone option.

- Approval & Next Steps → outputs: signed scope summary, initiation checklist for ALZ / migration.

### 7) Deliverables & Reusable Assets (stored in repository)

- Cloud readiness questionnaire template

- Readiness scorecard template

- Risk register template

- Roadmap deck template

- Estimation assumptions worksheet

### 8) Operational Handover (Managed Services readiness)

- Identify monitoring/backup baseline requirements for future state.

- Define which operations responsibilities remain with reseller vs MS team.

### 9) Entry/Exit Criteria & Acceptance

Entry: stakeholder availability confirmed; discovery scope agreed. Exit: roadmap approved by customer/reseller; risks acknowledged; next engagement authorized. Acceptance: customer/reseller sign‑off on readiness findings and roadmap.

## Playbook 2 — Azure Landing Zone (ALZ) – Enterprise Scale

### 1) Playbook Summary

This playbook standardizes design and deployment of an enterprise‑grade Azure Landing Zone aligned to CAF enterprise scale principles. It delivers a secure, governed foundation supporting multi‑subscription growth, centralized networking, compliance guardrails, and repeatable workload onboarding.

### 2) When to Use / Scenarios

- Multi‑business unit / multi‑team customers.

- Regulated or security‑sensitive environments.

- Customers expecting multiple workloads deployed in parallel.

- Need for management groups, policy baselines, and shared services.

### 3) Scope (In/Out)

In scope: management group hierarchy, subscription model, hub‑spoke networking, shared services, logging/monitoring, policy baselines, RBAC baseline, security baseline, workload onboarding pattern.

Out of scope: application deployment inside landing zones; long‑term SOC operations; advanced data platform build‑out.

### 4) Solution Approach & Reference Architecture (logical)

Logical ALZ pattern:

- Platform hierarchy: Management Groups → Subscriptions (Platform, Landing Zones)

- Connectivity: Hub VNet (shared services) → Spokes (workloads)

- Governance: Policy initiatives + RBAC baseline applied at MG/subscription scope

- Security: Defender for Cloud baseline enabled; secure identity baseline enforced

- Operations: central Log Analytics + monitoring baseline

### 5) Delivery Model & Roles

- PS: confirms regions, scale, compliance expectations, and scope boundaries.

- SA: designs ALZ target state, validates architecture and governance model.

- DEL: deploys ALZ via IaC, validates policy compliance and connectivity.

- MS: ensures monitoring/logging baselines, runbooks, and alerting readiness.

- RES: coordinates customer approvals; supports workload teams onboarding.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Design Authority → outputs: ALZ design doc, architecture diagram, MG/subscription blueprint.

- Foundation Build (IaC) → outputs: deployed MG/subscriptions, hub‑spoke network, shared services baseline.

- Governance & Security Enforcement → outputs: policy pack deployed, RBAC applied, Defender baseline enabled, compliance snapshot.

- Operational Enablement → outputs: monitoring dashboards, runbooks, onboarding SOP.

### 7) Deliverables & Reusable Assets (stored in repository)

- Enterprise ALZ reference diagram templates

- IaC modules (Bicep/Terraform)

- Policy initiatives pack + exception process template

- RBAC matrix template

- Workload onboarding checklist and SOP

### 8) Operational Handover (Managed Services readiness)

- Monitoring and alerting baseline activated.

- Backup posture defined for landing zone and workload subscriptions.

- Operations runbook includes escalation paths and ownership boundaries.

### 9) Entry/Exit Criteria & Acceptance

Entry: readiness assessment completed; connectivity prerequisites agreed. Exit: ALZ deployed; policy/RBAC/security enforced; onboarding guide delivered. Acceptance: customer/reseller sign‑off on architecture and compliance baseline.

## Playbook 3 — Azure Landing Zone – SMB / Lite

### 1) Playbook Summary

This playbook provides a simplified landing zone for SMB/mid‑market customers needing speed and essential governance without enterprise complexity. It ensures baseline security, monitoring, and cost controls while enabling rapid workload onboarding.

### 2) When to Use / Scenarios

- SMB customers with one or few subscriptions.

- Pilot migrations with short timelines.

- Customers with limited governance maturity requiring a lightweight baseline.

### 3) Scope (In/Out)

In scope: simplified subscription setup, essential policies, identity baseline, minimal network pattern, monitoring basics, budget controls.

Out of scope: complex MG hierarchies; multi‑region DR architecture (covered in HA/DR playbook).

### 4) Solution Approach & Reference Architecture (logical)

- Single subscription or minimal subscription model.

- Simplified network pattern (secured VNet + optional hub services depending on need).

- Essential governance: naming/tagging, cost budgets, policy baseline.

### 5) Delivery Model & Roles

- PS: captures required landing zone baseline and timeline.

- SA: selects ALZ Lite pattern and validates controls.

- DEL: deploys templates and verifies guardrails.

- MS: confirms monitoring/backup minimums for operations.

- RES: supports customer approvals and onboarding.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Lite Blueprint Confirmation → outputs: lite design brief, control checklist.

- Deployment → outputs: subscription baseline, network baseline, logging baseline.

- Governance Enablement → outputs: policy baseline, RBAC baseline, budgets configured.

- Handover → outputs: lite runbook, onboarding SOP.

### 7) Deliverables & Reusable Assets

- ALZ Lite template pack

- Essential policy baseline pack

- SMB tagging and naming guide

- Budget template + alerting guide

### 8) Operational Handover

- Minimum monitoring dashboards configured.

- Backup baseline enabled for foundational resources.

- Handover includes escalation and incident reporting expectations.

### 9) Entry/Exit Criteria & Acceptance

Entry: scope and baseline controls agreed. Exit: lite landing zone deployed and validated. Acceptance: customer/reseller sign‑off on baseline readiness.

## Playbook 4 — Identity & Access Foundation (Microsoft Entra ID)

### 1) Playbook Summary

This playbook establishes identity as the control plane for Azure foundation and workloads. It standardizes secure access, least privilege, privileged access workflows, and identity governance aligned to Zero Trust principles.

### 2) When to Use / Scenarios

- Any landing zone deployment.

- Any migration or new workload onboarding.

- Customers needing privileged access controls, MFA, conditional access.

### 3) Scope (In/Out)

In scope: tenant baseline recommendations, MFA/CA policy baseline, privileged access model (PIM), break‑glass procedure, RBAC alignment for Azure subscriptions.

Out of scope: full identity lifecycle automation with HR systems; advanced identity governance integrations (optional).

### 4) Solution Approach & Reference Architecture (logical)

- Entra ID baseline → Conditional Access/MFA → Privileged Identity (PIM) → RBAC mapping to Azure scopes.

- Separation of duties: admin vs operations vs delivery access.

### 5) Delivery Model & Roles

- PS: gathers identity constraints and compliance requirements.

- SA: defines identity architecture and access model.

- DEL: configures Entra ID settings/policies and Azure RBAC.

- MS: defines operational controls for access reviews and incident handling.

- RES: coordinates customer approvals and change windows.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Identity Discovery → outputs: identity assessment notes, current policy snapshot.

- Design → outputs: identity baseline design, RBAC role model.

- Implementation → outputs: CA/MFA policies configured, PIM configured, RBAC deployed.

- Validation → outputs: access test results, audit log verification.

- Handover → outputs: identity operations runbook, access request SOP.

### 7) Deliverables & Reusable Assets

- Identity baseline checklist

- RBAC matrix template

- PIM configuration guide

- Break‑glass SOP template

- Access review cadence template

### 8) Operational Handover

- Access request and approval workflow defined.

- Operational runbooks for emergency access, policy exceptions.

### 9) Entry/Exit Criteria & Acceptance

Entry: tenant access approved; stakeholders identified. Exit: baseline policies applied; RBAC aligned; runbooks delivered. Acceptance: customer security owner and reseller sign‑off.

## Playbook 5 — Network Topology Design (Hub‑Spoke / Secured vNet)

### 1) Playbook Summary

This playbook standardizes secure and scalable Azure networking designs for workload onboarding. It provides reference patterns for hub‑spoke and secured vNet architectures including routing, DNS, private endpoints, and security boundaries.

### 2) When to Use / Scenarios

- Enterprise ALZ deployments.

- Hybrid connectivity requirements.

- Multi‑workload environments needing segmentation and centralized controls.

### 3) Scope (In/Out)

In scope: IP plan, routing model, hub‑spoke design, firewall integration approach, private endpoint strategy, NSG/UDR baseline, DNS approach.

Out of scope: application‑specific L7 traffic rules; WAF/CDN configuration (handled in app security playbooks if applicable).

### 4) Solution Approach & Reference Architecture (logical)

- Hub: shared services, inspection, connectivity.

- Spokes: workload isolation.

- Optional: secure egress, private endpoints, centralized DNS.

### 5) Delivery Model & Roles

- PS: collects network constraints and connectivity goals.

- SA: designs topology and validates security boundaries.

- DEL: implements network resources and tests connectivity.

- MS: defines monitoring/alerting for network operations.

- RES: coordinates customer change windows and validation.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Requirements & Constraints → outputs: network requirements document, IP plan.

- Design → outputs: topology diagram, routing plan, security controls plan.

- Implementation → outputs: deployed VNets, peering, UDR/NSG baseline, private endpoints (as required).

- Validation → outputs: connectivity test report, latency baseline.

- Handover → outputs: network operations runbook.

### 7) Deliverables & Reusable Assets

- Hub‑spoke reference diagram templates

- Network validation checklist

- Private endpoint pattern guide

- DNS strategy template

### 8) Operational Handover

- Network monitoring alerts configured.

- Runbooks include incident triage steps and escalation paths.

### 9) Entry/Exit Criteria & Acceptance

Entry: IP ranges and connectivity approach approved. Exit: network implemented and validated. Acceptance: customer network owner sign‑off.

## Playbook 6 — Subscription Governance & Management Groups

### 1) Playbook Summary

This playbook establishes a scalable subscription and management group model to enable governance, access control, cost allocation, and standardized workload onboarding.

### 2) When to Use / Scenarios

- Customers with multiple workloads or teams.

- Need for delegated access per business unit.

- Customers requiring cost allocation and policy enforcement at scale.

### 3) Scope (In/Out)

In scope: MG hierarchy, subscription taxonomy, naming/tagging standards, budget model alignment, delegated access patterns.

Out of scope: ERP chargeback integrations; custom financial reporting (optional).

### 4) Solution Approach & Reference Architecture (logical)

- Management groups define policy/RBAC inheritance.

- Subscriptions segmented by platform vs workloads vs environments.

- Governance enforced via standardized templates.

### 5) Delivery Model & Roles

- PS: captures organizational requirements and constraints.

- SA: designs MG/subscription hierarchy and validates governance inheritance.

- DEL: implements hierarchy and baseline configuration.

- MS: defines operational controls for subscription onboarding.

- RES: coordinates approvals and stakeholder sign‑offs.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Governance Requirements Capture → outputs: governance taxonomy draft.

- Design → outputs: MG/subscription blueprint, naming/tagging standard.

- Implementation → outputs: MG hierarchy deployed, subscription templates created.

- Validation → outputs: inheritance validation report.

- Handover → outputs: subscription onboarding SOP.

### 7) Deliverables & Reusable Assets

- MG/subscription blueprint template

- Naming/tagging standard document template

- Subscription onboarding SOP template

### 8) Operational Handover

- Subscription onboarding workflow and approvals documented.

- Access request and budget setup integrated into onboarding SOP.

### 9) Entry/Exit Criteria & Acceptance

Entry: org structure and workload segmentation needs confirmed. Exit: hierarchy deployed and validated. Acceptance: governance owner sign‑off.

## Playbook 7 — Policy‑as‑Code & RBAC Baseline

### 1) Playbook Summary

This playbook automates governance and access control using policy‑as‑code and a standardized RBAC baseline. It ensures controls are enforced consistently across subscriptions and environments.

### 2) When to Use / Scenarios

- Any landing zone build.

- Customers requiring compliance enforcement.

- Multi‑subscription environments requiring standardized access control.

### 3) Scope (In/Out)

In scope: policy initiatives pack deployment, RBAC baseline role assignments, exception handling, remediation guidance.

Out of scope: custom policy engineering for niche controls (optional); third‑party governance tools.

### 4) Solution Approach & Reference Architecture (logical)

- Define guardrails (policy initiatives) → deploy via IaC → monitor compliance → remediate → document exceptions.

- RBAC baseline aligned to roles (delivery/ops/security) with least privilege.

### 5) Delivery Model & Roles

- PS: captures compliance needs and control priorities.

- SA: defines baseline policy set and RBAC model.

- DEL: deploys policies/RBAC via IaC and validates compliance.

- MS: defines ongoing compliance monitoring and exception workflow.

- RES: communicates governance expectations to customer teams.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Baseline Definition → outputs: policy baseline list, RBAC matrix.

- Deployment → outputs: policy initiatives deployed, RBAC applied.

- Compliance Validation → outputs: compliance snapshot, non‑compliance list.

- Remediation → outputs: remediation actions record.

- Handover → outputs: governance operations SOP.

### 7) Deliverables & Reusable Assets

- Policy initiative pack (JSON/IaC)

- RBAC matrix template

- Exception request template

- Compliance reporting guide

### 8) Operational Handover

- Compliance monitoring cadence defined.

- Exception approvals and remediation ownership defined.

### 9) Entry/Exit Criteria & Acceptance

Entry: landing zone scope and compliance needs confirmed. Exit: policies/RBAC deployed; compliance validated. Acceptance: customer/reseller governance sign‑off.

## Playbook 8 — FinOps‑Enabled Landing Zone

### 1) Playbook Summary

This playbook embeds FinOps controls into the landing zone so customers and resellers gain cost visibility, budget discipline, and optimization practices from day one.

### 2) When to Use / Scenarios

- Customers with strict budget governance requirements.

- Multi‑team usage requiring cost allocation.

- Any customer where consumption growth must be controlled and optimized.

### 3) Scope (In/Out)

In scope: cost allocation tagging, budgets and alerts, cost dashboards, optimization baseline, reporting cadence.

Out of scope: ERP integrations; advanced chargeback automation (optional).

### 4) Solution Approach & Reference Architecture (logical)

- Tagging strategy → budgets/alerts → dashboards → optimization cadence.

- FinOps controls are defined at subscription/MG scope.

### 5) Delivery Model & Roles

- PS: aligns financial goals and reporting needs.

- SA: validates tagging/budget design with governance model.

- DEL: configures budgets, dashboards, alerts.

- MS: defines optimization cadence and operational controls.

- RES: drives customer adoption of FinOps governance.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Cost Model Definition → outputs: tagging schema, budget plan.

- Configuration → outputs: budgets/alerts created, dashboards enabled.

- Validation → outputs: test alerts, cost allocation verification.

- Optimization Baseline → outputs: optimization checklist, first recommendations.

- Handover → outputs: FinOps runbook and cadence plan.

### 7) Deliverables & Reusable Assets

- Tagging schema template

- Budget/alert configuration checklist

- FinOps cadence template

- Optimization checklist

### 8) Operational Handover

- MS team (or reseller ops) receives dashboards and alert rules.

- Monthly/quarterly cost review process documented.

### 9) Entry/Exit Criteria & Acceptance

Entry: tagging and reporting requirements confirmed. Exit: budgets/alerts active; dashboards validated; cadence agreed. Acceptance: customer finance/IT owner sign‑off.

# B. Infrastructure & Migration (10 Playbooks)

## Playbook 9 — Infrastructure Migration (Windows / Linux Servers)

### 1) Playbook Summary

This playbook standardizes end‑to‑end migration of Windows/Linux servers to Azure using an assessment‑driven, wave‑based approach that integrates landing zone governance, security baselines, backup, and monitoring.

### 2) When to Use / Scenarios

- Data center exit or hosting consolidation.

- Legacy infrastructure migration.

- Reseller requires a repeatable migration factory approach.

### 3) Scope (In/Out)

In scope: discovery, sizing/readiness, migration waves, cutover/rollback planning, execution, validation, monitoring/backup enablement.

Out of scope: application refactoring; modernization to PaaS (covered in modernization playbook).

### 4) Solution Approach & Reference Architecture (logical)

- Source assessment → target sizing → connectivity validation → wave migration → validation → operationalization.

- Target foundation must align to ALZ controls.

### 5) Delivery Model & Roles

- PS: defines scope, migration objectives, and constraints.

- SA: validates target architecture and landing zone alignment.

- DEL: executes migration waves and implements monitoring/backup.

- MS: validates operational readiness and takeover.

- RES: coordinates customer change windows and acceptance.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Discovery & Inventory → outputs: inventory report, dependency notes.

- Assessment & Sizing → outputs: readiness report, sizing and cost assumptions.

- Wave Plan → outputs: wave schedule, cutover plan, rollback plan.

- Pilot Migration → outputs: pilot results, updated runbook.

- Production Waves → outputs: migration logs, success criteria evidence.

- Validation & Handover → outputs: validation report, sign‑off, operations runbook.

### 7) Deliverables & Reusable Assets

- Migration discovery questionnaire

- Wave plan template

- Cutover/rollback checklist

- Post‑migration validation checklist

### 8) Operational Handover

- Monitoring dashboards configured.

- Backup policies applied.

- Runbooks include escalation and incident triage steps.

### 9) Entry/Exit Criteria & Acceptance

Entry: landing zone ready; connectivity established; scope approved. Exit: workloads validated in Azure; monitoring/backup enabled. Acceptance: customer/reseller sign‑off on migrated workloads.

## Playbook 10 — Database Migration (Azure SQL / Managed Instance)

### 1) Playbook Summary

This playbook standardizes migration of SQL Server workloads to Azure SQL Database or Azure SQL Managed Instance, ensuring compatibility, performance validation, cutover planning, and operational readiness.

### 2) When to Use / Scenarios

- SQL Server modernization to managed services.

- Need for reduced operational overhead and improved resilience.

### 3) Scope (In/Out)

In scope: assessment (compatibility), target selection, migration planning, execution, performance tuning, validation.

Out of scope: complex application refactoring; advanced HA beyond platform capabilities.

### 4) Solution Approach & Reference Architecture (logical)

Assess → choose target (SQL DB vs MI) → migrate (online/offline) → validate → tune → handover.

### 5) Delivery Model & Roles

- PS: captures business requirements (RPO/RTO, downtime limits).

- SA: selects target service and validates architecture.

- DEL: executes migration and tuning.

- MS: ensures monitoring/backup posture and operations readiness.

- RES: coordinates cutover approvals and acceptance.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Compatibility Assessment → outputs: assessment report, target recommendation.

- Migration Plan → outputs: cutover plan, rollback plan, timeline.

- Migration Execution → outputs: migration logs, data validation results.

- Performance Validation → outputs: baseline comparison, tuning actions.

- Handover → outputs: ops guide, monitoring configuration evidence.

### 7) Deliverables & Reusable Assets

- SQL assessment template

- Cutover checklist

- Post‑migration tuning checklist

- Monitoring baseline guide

### 8) Operational Handover

- Alerts for performance/availability configured.

- Backup/retention settings documented.

### 9) Entry/Exit Criteria & Acceptance

Entry: target selection approved; downtime window confirmed. Exit: database validated; app connectivity verified. Acceptance: customer sign‑off.

## Playbook 11 — VMware to Azure Migration

### 1) Playbook Summary

This playbook supports migration of VMware‑hosted workloads to Azure using structured assessment, dependency mapping, staged replication/cutover, and operational readiness alignment.

### 2) When to Use / Scenarios

- VMware footprint reduction or data center exit.

- Hosted VMware workloads moving to Azure.

### 3) Scope (In/Out)

In scope: VM inventory, dependency mapping (as feasible), wave plan, replication strategy, cutover, validation.

Out of scope: deep application modernization.

### 4) Solution Approach & Reference Architecture (logical)

Inventory → assess → wave plan → replicate → cutover → validate → optimize.

### 5) Delivery Model & Roles

- PS: aligns objectives/timeline.

- SA: validates Azure target pattern and landing zone readiness.

- DEL: migration execution.

- MS: monitoring/backup readiness.

- RES: customer coordination.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Discovery → outputs: VM inventory report.

- Assessment → outputs: readiness and sizing.

- Wave Planning → outputs: wave schedule.

- Migration → outputs: migration logs.

- Validation/Handover → outputs: test results, sign‑off.

### 7) Deliverables & Reusable Assets

- VMware migration checklist

- Wave planning template

- Validation script template

### 8) Operational Handover

- Standard monitoring/backup configuration confirmed.

### 9) Entry/Exit Criteria & Acceptance

Entry: inventory complete; target architecture approved. Exit: workloads validated. Acceptance: customer sign‑off.

## Playbook 12 — Lift‑and‑Shift Workload Migration

### 1) Playbook Summary

This playbook provides a rapid migration approach with minimal changes. It ensures baseline governance/security controls are applied and identifies modernization opportunities post‑migration.

### 2) When to Use / Scenarios

- Time‑sensitive migrations.

- Legacy apps that cannot be refactored immediately.

### 3) Scope (In/Out)

In scope: assessment, target sizing, migration execution, baseline security/monitoring.

Out of scope: code changes/refactoring.

### 4) Solution Approach & Reference Architecture (logical)

Minimal‑change migration into ALZ‑governed subscriptions → validate → optimize.

### 5) Delivery Model & Roles

PS/SA confirm constraints; DEL executes; MS operationalizes; RES coordinates.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Scope & Constraints → outputs: migration constraints log.

- Sizing & Target → outputs: sizing sheet.

- Migration & Cutover → outputs: cutover record.

- Validation → outputs: validation report.

- Optimization Backlog → outputs: modernization recommendations list.

### 7) Deliverables & Reusable Assets

- Lift‑and‑shift runbook

- Validation checklist

- Optimization backlog template

### 8) Operational Handover

- Monitoring and backup configured; runbook handed to MS.

### 9) Entry/Exit Criteria & Acceptance

Entry: ALZ ready; cutover window approved. Exit: workload stable; sign‑off obtained.

## Playbook 13 — Infrastructure Modernization (IaaS → PaaS)

### 1) Playbook Summary

This playbook guides modernization from VM‑based infrastructure to managed PaaS services to improve resilience, reduce ops overhead, and optimize cost.

### 2) When to Use / Scenarios

- Customers seeking resilience and reduced patching/management.

- Post lift‑and‑shift optimization projects.

### 3) Scope (In/Out)

In scope: candidate selection, target architecture, migration to PaaS, validation, ops handover.

Out of scope: full application redesign (handled in app modernization playbooks).

### 4) Solution Approach & Reference Architecture (logical)

Assess candidates → map to PaaS target (e.g., managed DB, App Service) → migrate → validate → update ops model.

### 5) Delivery Model & Roles

PS drives value case; SA designs target; DEL migrates; MS updates ops runbooks; RES coordinates.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Candidate Assessment → outputs: modernization candidate report.

- Target Design → outputs: target architecture diagram.

- Implementation → outputs: deployed PaaS services.

- Validation → outputs: performance and availability results.

- Handover → outputs: updated runbooks.

### 7) Deliverables & Reusable Assets

- Modernization assessment template

- PaaS target pattern guides

- Validation checklist

### 8) Operational Handover

- Service monitoring and alerting updated.

- Runbooks reflect PaaS operational responsibilities.

### 9) Entry/Exit Criteria & Acceptance

Entry: modernization scope approved. Exit: PaaS workload validated. Acceptance: customer sign‑off.

## Playbook 14 — Hybrid Connectivity (VPN / ExpressRoute)

### 1) Playbook Summary

This playbook standardizes secure hybrid connectivity between on‑premises and Azure using VPN or ExpressRoute. It ensures availability, routing, security controls, and operational monitoring are in place.

### 2) When to Use / Scenarios

- Hybrid workloads requiring on‑prem integration.

- Data center migration waves.

- Low latency or regulated connectivity needs.

### 3) Scope (In/Out)

In scope: connectivity design, HA approach, routing/DNS integration, security controls, validation testing.

Out of scope: carrier procurement management (customer/reseller responsibility).

### 4) Solution Approach & Reference Architecture (logical)

Select connectivity option → design redundancy → implement → validate → monitor.

### 5) Delivery Model & Roles

PS captures requirements; SA designs; DEL configures; MS monitors; RES coordinates carrier/customer.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Requirements & Option Selection → outputs: connectivity decision record.

- Design → outputs: connectivity architecture diagram.

- Implementation → outputs: configured VPN/ER components.

- Validation → outputs: failover test report.

- Handover → outputs: operations guide.

### 7) Deliverables & Reusable Assets

- Connectivity requirements template

- Validation checklist

- Operations runbook template

### 8) Operational Handover

- Alerts for tunnel/ER health.

- Escalation paths documented.

### 9) Entry/Exit Criteria & Acceptance

Entry: connectivity option approved. Exit: stable connectivity validated. Acceptance: customer network sign‑off.

## Playbook 15 — High Availability & DR Design

### 1) Playbook Summary

This playbook defines how to design HA/DR for Azure workloads using zones/regions, backup/replication patterns, and DR drills aligned to business RTO/RPO.

### 2) When to Use / Scenarios

- Mission‑critical workloads.

- Compliance requiring DR testing.

### 3) Scope (In/Out)

In scope: RTO/RPO capture, HA design, DR design, DR test plan, documentation.

Out of scope: application code changes required for resilience.

### 4) Solution Approach & Reference Architecture (logical)

Business requirements → HA/DR architecture → implement → test → operate.

### 5) Delivery Model & Roles

PS captures RTO/RPO; SA designs; DEL implements; MS runs drills; RES coordinates.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Requirements → outputs: RTO/RPO statement.

- Design → outputs: HA/DR architecture.

- Implementation → outputs: configured HA/DR components.

- DR Drill → outputs: drill report.

- Handover → outputs: DR runbook.

### 7) Deliverables & Reusable Assets

- RTO/RPO template

- DR drill checklist

- DR runbook template

### 8) Operational Handover

- DR schedule and responsibilities set.

- Escalations defined.

### 9) Entry/Exit Criteria & Acceptance

Entry: RTO/RPO agreed. Exit: DR tested and documented. Acceptance: customer sign‑off.

## Playbook 16 — Backup & Business Continuity Setup

### 1) Playbook Summary

This playbook standardizes backup policy design, configuration, and restore validation to ensure business continuity and compliance.

### 2) When to Use / Scenarios

- Any production workload onboarding.

- Compliance requiring retention and restore tests.

### 3) Scope (In/Out)

In scope: backup policies, retention, restore testing, documentation.

Out of scope: long‑term archival beyond agreed retention.

### 4) Solution Approach & Reference Architecture (logical)

Define policy → configure backup → validate restore → operationalize.

### 5) Delivery Model & Roles

PS aligns requirements; SA validates design; DEL configures; MS runs restore drills; RES coordinates.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Policy Definition → outputs: backup policy doc.

- Configuration → outputs: backup vault and policies configured.

- Restore Test → outputs: restore validation report.

- Handover → outputs: backup operations runbook.

### 7) Deliverables & Reusable Assets

- Backup policy template

- Restore test checklist

- Operations runbook template

### 8) Operational Handover

- Restore request SOP.

- Monitoring alerts for backup health.

### 9) Entry/Exit Criteria & Acceptance

Entry: retention and RPO agreed. Exit: restore test successful. Acceptance: customer sign‑off.

## Playbook 17 — Azure Virtual Desktop (AVD) Foundations

### 1) Playbook Summary

This playbook establishes foundational AVD architecture including identity integration, host pools, profiles, security baseline, and monitoring, enabling repeatable deployments.

### 2) When to Use / Scenarios

- Secure remote workforce needs.

- Virtual desktop modernization initiatives.

### 3) Scope (In/Out)

In scope: baseline AVD architecture, host pool design, FSLogix patterns, monitoring.

Out of scope: app packaging and complex EUC transformations.

### 4) Solution Approach & Reference Architecture (logical)

Identity → host pools → profile management → security controls → monitoring.

### 5) Delivery Model & Roles

PS scopes; SA designs; DEL deploys; MS operationalizes; RES coordinates customer.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Requirements → outputs: AVD requirements doc.

- Design → outputs: architecture diagram.

- Deployment → outputs: host pools, profiles configured.

- Validation → outputs: user test results.

- Handover → outputs: AVD ops runbook.

### 7) Deliverables & Reusable Assets

- AVD reference architecture

- Deployment checklist

- Ops runbook template

### 8) Operational Handover

- Monitoring dashboards and alerting.

- Patch management approach documented.

### 9) Entry/Exit Criteria & Acceptance

Entry: identity/network prerequisites ready. Exit: AVD validated. Acceptance: customer sign‑off.

## Playbook 18 — Post‑Migration Optimization & Hardening

### 1) Playbook Summary

This playbook ensures migrated workloads are optimized and hardened for cost, security, and operational stability. It demonstrates maturity beyond “migration completed” by formalizing continuous improvement and governance compliance.

### 2) When to Use / Scenarios

- Immediately after migration waves.

- Quarterly optimization and security posture reviews.

### 3) Scope (In/Out)

In scope: cost optimization, security posture checks, performance tuning, governance compliance, operational documentation updates.

Out of scope: major refactoring (handled in modernization playbooks).

### 4) Solution Approach & Reference Architecture (logical)

Monitor → assess posture → remediate → optimize → document → validate.

### 5) Delivery Model & Roles

PS aligns objectives; SA validates recommendations; DEL implements changes; MS updates runbooks and monitors; RES communicates outcomes.

### 6) Delivery Phases (step‑by‑step, with outputs)

- Baseline Capture → outputs: current cost/security/performance snapshot.

- Optimization & Hardening Plan → outputs: prioritized recommendations list.

- Implementation → outputs: changes applied, configuration evidence.

- Validation → outputs: before/after comparison report.

- Handover → outputs: updated runbooks and operational SOP.

### 7) Deliverables & Reusable Assets

- Optimization checklist

- Hardening baseline checklist

- Before/after report template

### 8) Operational Handover

- Runbooks updated.

- Alerts tuned.

- Ownership of ongoing optimization cadence assigned.

### 9) Entry/Exit Criteria & Acceptance

Entry: migrated workload stable. Exit: optimization actions validated. Acceptance: customer/reseller sign‑off.