Clou

BUSINESS PROCESS – SOLUTION PLAYBOOKS

| Document Title | M365 Solution Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Pushparaj |
| Creation Date | January 2025 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # R Pushparaj | # 01/08/2024 | # Kaushik Kanchan | # 04/08/2024 |
| # 2 |  | # R Pushparaj | # 18/02/2025 | # Kaushik Kanchan | # 22/02/2025 |
| # 3 |  | # R Pushparaj | # 20/08/2025 | # Kaushik Kanchan | # 24/08/2025 |
| # 4 |  | # R Pushparaj | # 19/01/2026 | # Arvind | # 23/01/2026 |

Contents

- PLAYBOOK 1 – Microsoft Copilot Readiness & Deployment

- 1) Playbook Summary

- This playbook describes the standardized approach the AI Workforce CoE uses to prepare, deploy, and operationalize Microsoft Copilot for Microsoft 365. The goal is to ensure Copilot delivers measurable productivity outcomes by validating tenant readiness, aligning identity and security configurations, preparing data access boundaries, enabling pilot groups, and managing controlled rollout waves. The playbook provides a repeatable blueprint for resellers supporting customers at different maturity stages.

- 2) When to Use / Scenarios

- This playbook is used when a customer plans to deploy Copilot across defined user segments or wants to validate whether their tenant meets Microsoft’s Copilot prerequisites. Typical scenarios include pilot deployments for leadership teams, early adopter programs, targeted adoption for specific workloads (e.g., marketing, operations), or large-scale enterprise rollouts with data governance complexity.

- 3) Scope (In/Out)

- The scope includes readiness assessment across identity, data access, licensing, and security; definition of pilot cohorts; deployment configuration of Copilot controls; design of controlled rollout waves; and adoption enablement. Out of scope are enterprise-wide knowledge management frameworks, custom Copilot extensions, or deep organizational learning programs unless specifically commissioned.

- 4) Solution Approach & Reference Architecture (Logical)

- The solution approach begins with evaluating the prerequisites across identity (Microsoft Entra ID configuration), security (MFA, Conditional Access, compliance posture), and data governance (M365 content accessibility rules). Once foundational readiness is established, a pilot cohort is enabled in a controlled environment that allows early measurement. The architecture relies on alignment between Copilot, Microsoft Graph, and the customer’s M365 service configurations, ensuring that data access is governed by existing permissions. The logical architecture places Copilot as an intelligence layer on top of M365 workloads such as Teams, Outlook, Word, and SharePoint, governed by identity and compliance boundaries defined by Entra ID and Purview.

- 5) Delivery Model & Roles

- Modern Work Pre-Sales engages with customer stakeholders to identify business use cases and adoption priorities. The Solution Architect validates licensing, identity configuration, authentication requirements, and readiness gaps. Delivery engineers configure tenant-level Copilot settings, security baselines, and pilot access. Managed Services prepares monitoring, troubleshooting, and operational handover. Resellers coordinate communications, approvals, and pilot feedback loops with customer teams.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a discovery phase where key roles, business scenarios, and Copilot-eligible workloads are identified. This is followed by a detailed readiness assessment covering identity, data governance, and compliance settings. The pilot phase activates Copilot for a limited user group, allowing evaluation of experience reliability and productivity indicators. Based on pilot outcomes, a rollout plan is created to introduce Copilot in waves, supported by user communications and training kits. The final stage focuses on stabilization, optimization, and documenting operational procedures.

- 7) Deliverables & Reusable Assets

- The repository contains standardized Copilot readiness reports, pilot planning templates, tenant configuration guides, enablement slide decks, and communication toolkits. These artifacts enable repeatable deployments and accelerate reseller delivery.

- 8) Operational Handover (Managed Services)

- Operational readiness includes providing Copilot support procedures, troubleshooting guides, common issue knowledge articles, service monitoring steps, and escalation matrices. The MS team receives documentation on pilot outcomes, tenant configuration, and user adoption feedback.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include validated licensing, readiness prerequisites, and agreed pilot cohorts. Exit criteria include validated pilot results, published rollout plan, optimized tenant settings, and documented operational procedures. Final acceptance includes customer or reseller sign-off on readiness, deployment, and operational documentation.

- PLAYBOOK 2 – Adoption & Change Management (Modern Work)

- 1) Playbook Summary

- This playbook provides a structured adoption and change management approach to ensure successful rollout of Modern Work solutions such as Microsoft Teams, Copilot, Exchange Online, and SharePoint. It outlines how organizational readiness, communication, training, and user empowerment are orchestrated through a repeatable engagement framework.

- 2) When to Use / Scenarios

- This playbook is used whenever a customer must drive sustained user adoption, manage behavior change, mitigate resistance, or align stakeholders during new Modern Work deployments. Typical use cases include Teams rollouts, Copilot onboarding, endpoint modernization, or transformation projects requiring coordinated communication and training.

- 3) Scope (In/Out)

- In scope: stakeholder mapping, persona identification, communication strategies, training schedules, adoption metrics, and a champions network. Out of scope: deep organizational behavior transformation programs, HR-driven culture change initiatives, and post-go-live long-term learning academies unless separately scoped.

- 4) Solution Approach & Reference Architecture (Logical)

- The adoption framework is structured around establishing organizational readiness, defining user personas, and mapping their work patterns to Modern Work features. Communications are designed to reduce uncertainty, while training paths introduce users to tools in stages. A champions network drives local support. A logical adoption architecture aligns personas → use cases → communications → training → measurement dashboards.

- 5) Delivery Model & Roles

- Pre-Sales identifies business goals and target adoption outcomes. The Solution Architect ensures feature alignment with personas and validates technical preconditions. Delivery specialists build communication plans, training paths, and adoption materials. Managed Services prepares support readiness documents, while resellers coordinate stakeholder communication, training schedules, and engagement tracking.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Engagement begins with a readiness and persona study, followed by drafting communication and training plans. Execution covers launch communication, champion enablement, scheduled training, and user onboarding. Measurement occurs through usage analytics dashboards. The engagement then transitions into continuous improvement with refinement recommendations.

- 7) Deliverables & Reusable Assets

- Artifacts include persona maps, communication kits, training calendars, launch kits, adoption scorecards, champions handbooks, and dashboard templates stored centrally in the CCoE repository.

- 8) Operational Handover

- The MS team receives support readiness documentation, escalation paths, Tier-0/Tier-1 support materials, and user FAQs. This ensures smooth operational continuity post-deployment.

- 9) Entry/Exit Criteria & Acceptance

- Entry criteria include defined stakeholders and adoption goals. Exit criteria include completed communication and training cycles, adoption dashboards showing trend improvements, and champions network activation. Customer acceptance is obtained after confirming adoption KPIs and communication outcomes.

- PLAYBOOK 3 – Teamwork Deployment (Microsoft Teams Core)

- 1) Playbook Summary

- This playbook defines the structured method to deploy Microsoft Teams core collaboration capabilities, including chat, channels, governance policies, lifecycle management, and user onboarding. It ensures consistent governance-aligned deployment suited for large and small teams.

- 2) When to Use / Scenarios

- Use this playbook during initial Teams enablement, tenant consolidation projects, governance overhauls, or migration from third-party collaboration tools. It is also applicable when Teams sprawl requires standardized lifecycle controls.

- 3) Scope (In/Out)

- In scope: Teams policies, creation governance, guest access controls, naming conventions, team expiration policies, and user onboarding guidance. Out of scope: PSTN Calling, room systems, advanced security controls (covered by other playbooks).

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture follows a layered approach: tenant baseline → Teams policy model → lifecycle governance → onboarding workflows → operations. Governance controls enforce predictable experiences. Logical reference includes Teams as the collaboration layer tied to SharePoint (files), Exchange (mailboxes), and Entra ID (access). Lifecycle policies ensure creation, retention, and expiration workflows remain consistent.

- 5) Delivery Model & Roles

- PS captures business collaboration needs and governance expectations. SA designs Teams policy models and governance templates. Delivery configures policies, templates, and lifecycle automation. MS prepares monitoring and incident management frameworks. Resellers manage user communication and approvals.

- 6) Delivery Phases (Step-By-Step With Outputs)

- The engagement begins with a baseline tenant review, then moves to governance design including naming, creation permissions, and guest access. Implementation deploys Teams policies, templates, and lifecycle rules. Rollout introduces Teams to users through waves. Stabilization ensures helpdesk readiness and refinement of lifecycle operations.

- 7) Deliverables & Reusable Assets

- Repository includes Teams governance templates, policy baseline documents, lifecycle SOPs, onboarding guides, and naming/tagging standards.

- 8) Operational Handover

- MS receives operations runbooks, incident triage guides, and service monitoring SOPs. Escalation and lifecycle exceptions procedures are documented.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Tenant access granted, governance requirements captured. 
Exit: Governance deployed, Teams configured, onboarding complete. 
Acceptance: Customer approval of governance and functionality validation.

- PLAYBOOK 4 – Microsoft Teams Calling (PSTN / Operator Connect / Direct Routing)

- 1) Playbook Summary

- This playbook defines the standardized methodology for deploying voice-enabled Teams Calling. It includes telephony readiness, architecture selection, pilot delivery, migration waves, QoS validation, and operational transition.

- 2) When to Use / Scenarios

- Use for customers migrating from legacy PBX to Teams, adopting cloud calling for remote/hybrid workers, modernizing multi-site telephony, or implementing regulated calling footprints.

- 3) Scope (In/Out)

- In scope: network and voice readiness assessments, numbering plans, routing models, SBC integration, pilot activation, migration waves, QoS monitoring setup. Out of scope: physical cabling, conference room AV builds.

- 4) Solution Approach & Reference Architecture (Logical)

- The architecture is centered around Teams as the hosted PBX platform with integration into either Operator Connect, Direct Routing (via SBC), or Calling Plans. Logical flow includes PSTN connectivity → session control → Teams endpoints. QoS policies enforce network reliability.

- 5) Delivery Model & Roles

- PS leads telephony scoping. SA designs routing, SBC or operator models, and governance. Delivery configures Teams voice, carriers, numbers, and migrations. MS handles call quality monitoring, troubleshooting, and escalation workflows. Resellers coordinate with telecom providers and customer stakeholders.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Readiness assessment reviews network, devices, and telephony dependencies. Architecture design defines routing approach. A small pilot validates behavior. Migration waves sequentially port numbers or move users. Stabilization ensures call quality, QoS enforcement, and operational handover.

- 7) Deliverables & Reusable Assets

- Voice readiness checklist, numbering plan templates, migration runbooks, cutover scripts, user communication kits, troubleshooting matrix.

- 8) Operational Handover

- MS receives call quality dashboards, SBC monitoring guides, escalation trees, and incident handling procedures.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Telephony model selected, carrier agreements validated. 
Exit: Target users migrated, call flow validated, QoS baseline captured. 
Acceptance: Customer sign-off confirming voice quality and functionality.

- PLAYBOOK 5 – Meetings & Meeting Rooms for Microsoft Teams

- 1) Playbook Summary

- This playbook provides a structured deployment methodology for Microsoft Teams Meeting Rooms, ensuring meeting equity, reliable hybrid collaboration, and consistent device experiences across locations.

- 2) When to Use / Scenarios

- Use this playbook for organizations upgrading meeting experiences, deploying Teams Rooms across multiple sites, or converting traditional AV rooms into modern collaboration spaces.

- 3) Scope (In/Out)

- In scope: room discovery, room profiles, device selection guidance, configuration, licensing, resource accounts, policy application, testing, and adoption. Out of scope: AV cabling, physical renovations, new construction.

- 4) Solution Approach & Reference Architecture (Logical)

- The approach includes room inventory → standard room profiles → device onboarding → configuration of meeting room accounts and policies → pilot room validation → scaled rollout. Logical architecture maps Teams Rooms devices to Teams services, Exchange resource mailboxes, and meeting policies.

- 5) Delivery Model & Roles

- PS identifies room types and business needs. SA defines room profiles, device standards, and required services. Delivery configures accounts, policies, devices, and validation scripts. MS manages device monitoring, firmware updates, and incident workflows. Resellers coordinate AV vendors and customer facilities.

- 6) Delivery Phases (Step-By-Step With Outputs)

- Discovery captures physical and functional details of each room. Standards definition creates reusable room profiles. Deployment configures devices and policies. The pilot validates experience quality. Scale-out introduces room standards across all sites.

- 7) Deliverables & Reusable Assets

- Room standard templates, device onboarding guides, readiness checklists, acceptance test templates, operations SOPs.

- 8) Operational Handover

- MS receives device monitoring dashboards, firmware update cadence, troubleshooting documents, and escalation processes.

- 9) Entry/Exit Criteria & Acceptance

- Entry: Room profiles approved and prerequisites confirmed. 
Exit: Pilot room validated, standards applied. 
Acceptance: Customer signs off after verifying audio/video and meeting experience quality.

d

| Document Title | Business Process Solution Playbooks |
| --- | --- |
| Presales/Technical Head | Tushar Mehrotra/Rohit Pandey |
| CCoE Lead | Shubham Das |
| Creation Date | 1st August 2024 |

| # Version | # Description | # Modified by | # Date | # Approved By | # Date |
| --- | --- | --- | --- | --- | --- |
| # 1 | # Initial draft | # Shubham Das | # 01/08/2025 | # Kaushik Kanchan | # 04/08/2025 |
| # 2 | # Added RPA | # Shubham Das | # 18/12/2025 | # Tushar Mehrotra | # 22/12/2025 |

Table of Contents

PLAYBOOK 1 – Process Discovery & Automation Assessment (Power Platform)	7

1) Playbook Summary	7

2) When to Use / Scenarios	7

3) Scope (In/Out)	7

4) Solution Approach & Reference Architecture (Logical)	7

5) Delivery Model & Roles	7

6) Delivery Phases (Step‑by‑Step With Outputs)	8

7) Deliverables & Reusable Assets	8

8) Operational Handover	8

9) Entry/Exit Criteria & Acceptance	8

PLAYBOOK 2 – Intelligent Automation (Power Automate + AI Builder)	8

1) Playbook Summary	8

2) When to Use / Scenarios	8

3) Scope (In/Out)	8

4) Solution Approach & Reference Architecture (Logical)	8

5) Delivery Model & Roles	8

6) Delivery Phases (Step‑By‑Step With Outputs)	8

7) Deliverables & Reusable Assets	8

8) Operational Handover	8

9) Entry/Exit Criteria & Acceptance	8

PLAYBOOK 3 – Low‑Code Application Development (Power Apps Integrated with M365)	8

1) Playbook Summary	8

2) When to Use / Scenarios	8

3) Scope (In/Out)	8

4) Solution Approach & Reference Architecture (Logical)	8

5) Delivery Model & Roles	8

6) Delivery Phases (Step‑By‑Step With Outputs)	8

7) Deliverables & Reusable Assets	8

8) Operational Handover	8

9) Entry/Exit Criteria & Acceptance	8

PLAYBOOK 4 – Power Apps Governance & ALM (Application Lifecycle Management)	8

1) Playbook Summary	8

2) When to Use / Scenarios	8

3) Scope (In/Out)	8

4) Solution Approach & Reference Architecture (Logical)	8

5) Delivery Model & Roles	8

6) Delivery Phases (Step‑By‑Step With Outputs)	9

7) Deliverables & Reusable Assets	9

8) Operational Handover	9

9) Entry/Exit Criteria & Acceptance	9

PLAYBOOK 5 – Power BI Analytics Foundation	9

1) Playbook Summary	9

2) When to Use / Scenarios	10

3) Scope (In/Out)	10

4) Solution Approach & Reference Architecture (Logical)	10

5) Delivery Model & Roles	10

6) Delivery Phases (Step‑By‑Step With Outputs)	10

7) Deliverables & Reusable Assets	10

8) Operational Handover	11

9) Entry/Exit Criteria & Acceptance	11

PLAYBOOK 6 – Power Platform Center of Excellence (CoE) – Foundation Setup	11

1) Playbook Summary	11

2) When to Use / Scenarios	11

3) Scope (In/Out)	11

4) Solution Approach & Reference Architecture (Logical)	11

5) Delivery Model & Roles	12

6) Delivery Phases (Step‑By‑Step With Outputs)	12

7) Deliverables & Reusable Assets	12

8) Operational Handover	12

9) Entry/Exit Criteria & Acceptance	12

PLAYBOOK 7 – RPA Migration to Microsoft Power Automate Desktop	13

1) Playbook Summary	13

2) When to Use / Scenarios	13

3) Scope (In/Out)	13

4) Solution Approach & Reference Architecture (Logical)	13

5) Delivery Model & Roles	13

6) Delivery Phases (Step‑by‑Step With Outputs)	14

7) Deliverables & Reusable Assets	14

8) Operational Handover	14

9) Entry/Exit Criteria & Acceptance	14

PLAYBOOK 8 – Process Mining & Optimization (Power Automate Process Mining)	14

1) Playbook Summary	14

2) When to Use / Scenarios	14

3) Scope (In/Out)	15

4) Solution Approach & Reference Architecture (Logical)	15

5) Delivery Model & Roles	15

6) Delivery Phases (Step‑By‑Step With Outputs)	15

7) Deliverables & Reusable Assets	15

8) Operational Handover	15

9) Entry/Exit Criteria & Acceptance	15

PLAYBOOK 9 – Virtual Agents & Conversational Automation (Copilot Studio / Power Virtual Agents)	16

1) Playbook Summary	16

2) When to Use / Scenarios	16

3) Scope (In/Out)	16

4) Solution Approach & Reference Architecture (Logical)	16

5) Delivery Model & Roles	16

6) Delivery Phases (Step‑By‑Step With Outputs)	16

7) Deliverables & Reusable Assets	17

8) Operational Handover	17

9) Entry/Exit Criteria & Acceptance	17

PLAYBOOK 10 – Workflow Modernization (Legacy → Power Platform)	17

1) Playbook Summary	17

2) When to Use / Scenarios	17

3) Scope (In/Out)	17

4) Solution Approach & Reference Architecture (Logical)	18

5) Delivery Model & Roles	18

6) Delivery Phases (Step‑By‑Step With Outputs)	18

7) Deliverables & Reusable Assets	18

8) Operational Handover	18

9) Entry/Exit Criteria & Acceptance	18

# Purpose
This document provides the complete set of AI Business Process Solution Playbooks, defining how the CoE supports business process transformation through Power Platform, automation, analytics, low‑code apps, and intelligent workflows.
The purpose is to demonstrate a structured, governed, and repeatable approach to delivering business application solutions that improve operational efficiency, automate manual processes, and enable insights-driven decision‑making across customers supported by resellers.
The document serves as a central reference for pre‑sales, architects, delivery engineers, and managed services to execute business process solutions using Power Apps, Power Automate, AI Builder, Process Mining, Power BI, and related technologies.

# PLAYBOOK 1 – Process Discovery & Automation Assessment (Power Platform)

### 1) Playbook Summary

This playbook defines the standardized method used by the AI Business Process CoE to identify, qualify, and prioritize automation opportunities across customer business processes. It provides the framework for conducting structured discovery workshops, analyzing workflows, assessing automation feasibility, and building a roadmap for Power Platform‑based automation. The goal is to enable resellers to repeatedly identify high‑value automation scenarios and guide customers toward successful adoption of digital process automation.

### 2) When to Use / Scenarios

This playbook is used when a customer seeks to streamline manual or inefficient workflows, reduce operational workload, or modernize legacy processes. Typical triggers include business teams overwhelmed with repetitive tasks, growing process errors or delays, or when customers wish to digitize paper‑based workflows. It is also used as an initiation phase before large automation projects, enabling resellers to prioritize use cases with the highest ROI.

### 3) Scope (In/Out)

In scope are discovery interviews, process mapping, workload analysis, automation assessment using Power Automate and AI Builder capabilities, opportunity scoring, and roadmap creation. Out of scope are building the automation itself, delivering departmental redesign programs, or conducting complex ERP workflow audits unless scoped separately.

### 4) Solution Approach & Reference Architecture (Logical)

The solution approach begins with structured discovery workshops using questionnaires and process walkthrough sessions. Processes are documented as swimlane diagrams or step‑by‑step task lists. Each process is assessed for automation feasibility based on complexity, repetition, decision branching, inputs, outputs, and integration requirements. A logical architecture is then mapped showing how Power Platform components (Power Automate, AI Builder, Power Apps) can automate the process. The architecture defines data flows across Microsoft 365, Azure services, and third‑party systems.

### 5) Delivery Model & Roles

Pre‑Sales leads initial discovery and works with the customer to understand business pain points. Solution Architects provide feasibility scoring, assess process automation complexity, and determine architectural alignment. Delivery engineers assist in validating system integration points and estimating delivery effort. Managed Services advises on operational readiness and support needs. Resellers coordinate workshop scheduling, stakeholder participation, and review cycles.

### 6) Delivery Phases (Step‑by‑Step With Outputs)

Discovery workshops gather detailed information about current workflows, roles, failure points, and business expectations. The assessment phase scores each process based on automation potential, cost impact, and quick‑win feasibility. A recommended automation roadmap is then created, including pilot candidates and phased implementation. The final stage delivers an automation assessment report summarizing findings, recommendations, timelines, and estimated value.

### 7) Deliverables & Reusable Assets

Deliverables include a discovery workbook, process maps, automation scoring model, and automation roadmap. Reusable assets in the CoE repository include standard questionnaires, prioritization frameworks, ROI calculators, and baseline discovery templates.

### 8) Operational Handover

Operational teams receive documentation on automation readiness, expected workload impacts, and required governance patterns. Handover includes the recommended automation pipeline and support considerations for the processes identified.

### 9) Entry/Exit Criteria & Acceptance

Entry criteria include stakeholder alignment and availability for workshops. Exit criteria require delivery of the automation assessment report, prioritized roadmap, and validated process maps. Acceptance is obtained when customers agree on prioritized automation opportunities and sign off on the roadmap.

# PLAYBOOK 2 – Intelligent Automation (Power Automate + AI Builder)

### 1) Playbook Summary

This playbook describes the method for designing and deploying intelligent automation solutions using Power Automate integrated with AI Builder. The objective is to transform manual, document‑heavy, or decision‑based workflows into intelligent, automated processes capable of extracting data, evaluating decisions, and triggering business actions.

### 2) When to Use / Scenarios

Use this playbook when customers require automation that includes intelligent data extraction (forms, invoices, emails), classification, prediction, or sentiment capabilities. It is ideal for operations, finance, HR, or service teams looking to minimize labor‑intensive work and improve accuracy.

### 3) Scope (In/Out)

In scope: building automated workflows using Power Automate cloud flows, integrating AI Builder models such as document processing, prediction, category classification, receipt processing, and approvals. Out of scope: deep ML model training, Azure Machine Learning projects, or development of custom AI algorithms.

### 4) Solution Approach & Reference Architecture (Logical)

The solution architecture combines Power Automate’s workflow engine with AI Builder models. Data enters through connectors (SharePoint, Outlook, Teams, Dataverse, Excel, etc.) and is processed by AI engines for extraction or classification. The workflow then updates apps, triggers approvals, or sends notifications. Logical architecture includes triggers → AI processing → workflow actions → outputs to business systems.

### 5) Delivery Model & Roles

Pre‑Sales identifies intelligent automation scenarios and champions. Solution Architects validate AI model possibilities and design workflow logic. Delivery creates flows, configures AI Builder models, and tests outputs for accuracy. Managed Services prepares monitoring for flow failures, model drift, and performance issues. Resellers coordinate user acceptance and training.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery identifies documents or data needing intelligent processing. Model configuration trains AI Builder with sample datasets. Workflows are built to orchestrate data extraction, validation, and routing. Pilot deployment ensures accuracy thresholds are met. Rollout phases scale automation to full user groups. Stabilization ensures error‑handling, retry logic, and governance policies are in place.

### 7) Deliverables & Reusable Assets

Deliverables include AI model documentation, workflow design guides, pilot accuracy reports, error-handling logic, and production deployment checklists. CoE reusable assets include pre‑configured AI templates, flow patterns, and exception‑handling frameworks.

### 8) Operational Handover

Managed Services receives model performance dashboards, flow monitoring guidelines, retraining workflows, and escalation paths for automation issues. Documentation covers governance, maintenance, and continuous improvement cycles.

### 9) Entry/Exit Criteria & Acceptance

Entry: validated data samples and use case approval. Exit: automation deployed, accuracy validated, and operational procedures documented. Acceptance: customer signs off based on demonstrated accuracy and business value.

# PLAYBOOK 3 – Low‑Code Application Development (Power Apps Integrated with M365)

### 1) Playbook Summary

This playbook outlines how the AI Business Process CoE delivers low‑code business applications using Power Apps integrated into Microsoft 365 services. It enables customers to digitize manual workflows, centralize information capture, improve employee productivity, and establish repeatable app development processes.

### 2) When to Use / Scenarios

Use this playbook when customers need department‑specific apps such as request systems, approval forms, asset management, inspection apps, attendance capture, or any workflow currently handled via spreadsheets or emails. It is also appropriate for rapid app‑building initiatives where traditional development would be too slow or expensive.

### 3) Scope (In/Out)

In scope: app ideation, requirements gathering, data modeling, UI/UX design, app development, workflow integration with Power Automate, testing, deployment, and user onboarding. Out of scope: enterprise‑scale custom software development, ERP‑integrated solutions requiring extensive backend integration, or multi‑environment release management beyond standard ALM.

### 4) Solution Approach & Reference Architecture (Logical)

Logical architecture places Power Apps as the front‑end interface, connecting to data sources such as SharePoint, Dataverse, Excel, or SQL. Power Automate flows extend app logic and integrate with other systems. Governance policies define data access, connector restrictions, and environment usage. The approach ensures apps remain scalable, secure, and compliant.

### 5) Delivery Model & Roles

Pre‑Sales identifies app use cases and defines success criteria. Solution Architects validate app design, data sources, security roles, and integration points. Delivery engineers build forms, screens, logic, and automation workflows. Managed Services handles performance monitoring, app version management, and support procedures. Resellers coordinate stakeholder input and user onboarding.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery workshops collect detailed functional requirements. The design phase includes creating wireframes and data models. Development builds the app, incorporating workflows and integrating data sources. UAT ensures functionality and usability. Deployment publishes the app and manages permissions. Stabilization covers monitoring and optimization.

### 7) Deliverables & Reusable Assets

Deliverables include app specifications, UI wireframes, data model definitions, UAT scripts, app deployment checklists, and user guides. Reusable artifacts in the repository include Power Apps templates, governance guides, connector guidance, and environment strategy documentation.

### 8) Operational Handover

MS receives app support SOPs, ticket handling workflows, user access procedures, and app lifecycle documentation. Monitoring guidelines cover performance, connector health, and app responsiveness.

### 9) Entry/Exit Criteria & Acceptance

Entry: defined use case, stakeholder approvals, data access readiness.
Exit: app deployed, documentation completed, users onboarded.
Acceptance: customer validates usability, performance, and governance adherence.

# PLAYBOOK 4 – Power Apps Governance & ALM (Application Lifecycle Management)

### 1) Playbook Summary

This playbook establishes the governance and lifecycle framework for building, enhancing, deploying, and maintaining Power Apps solutions within customer environments. It defines the security, compliance, environment structure, connector governance, and release management processes required to ensure that low‑code apps remain stable, secure, and enterprise‑ready. This playbook enables resellers and delivery teams to support consistent app development practices across multiple customers.

### 2) When to Use / Scenarios

This playbook is used when customers begin adopting Power Apps at scale, when multiple teams or citizen developers are building apps, or when existing Power Apps require better lifecycle control. It becomes essential during departmental or enterprise adoption, where multiple environments (Dev/Test/Prod) and governance rules must be established to ensure quality and prevent accidental data leaks or misconfigurations.

### 3) Scope (In/Out)

In scope are environment strategy, connector governance, DLP rules, security roles, application deployment processes, ALM pipelines, versioning procedures, documentation standards, and app review workflows. Out of scope are custom DevOps pipelines requiring Azure DevOps or GitHub integration beyond standard Power Platform ALM unless explicitly scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The solution approach establishes a multi‑environment architecture (e.g., Dev → Test → Production) with appropriate permissions and governance controls. Logical architecture maps Power Apps solutions to Dataverse or SharePoint data sources, identifies which connectors are allowed/blocked, and defines a standardized Application Lifecycle pipeline using solutions (managed/unmanaged). Governance policies ensure apps conform to organizational standards without disrupting innovation.

### 5) Delivery Model & Roles

Pre‑Sales identifies governance requirements and ALM expectations. The Solution Architect designs the environment strategy, connector controls, and lifecycle processes. Delivery configures environments, implements DLP policies, sets up ALM pipelines, and documents deployment procedures. Managed Services takes responsibility for ongoing support, performance monitoring, and version control management. Resellers facilitate approvals, training, and stakeholder communication.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Engagement begins with governance assessment, identifying risks and defining control objectives. The design stage establishes the environment hierarchy, DLP policies, and development workflows. Implementation configures environments, security roles, pipelines, and documentation. Validation tests deployment procedures and confirms governance compliance. Stabilization ensures developers and citizen developers understand the governance model and follow established guidelines.

### 7) Deliverables & Reusable Assets

The CoE repository contains environment strategy templates, DLP policy configurations, ALM pipeline guides, connector governance manuals, security role matrices, and solution packaging checklists. Deliverables include documented environment configuration, DLP rules, and ALM procedures.

### 8) Operational Handover

Managed Services receives detailed versioning guidelines, change control procedures, incident management workflows, and security monitoring instructions to ensure governance is enforced long‑term.

### 9) Entry/Exit Criteria & Acceptance

Entry requires agreement on governance goals and access to admin environments. Exit occurs when governance controls, ALM pipelines, and documentation are in place. Acceptance is achieved when customers validate governance effectiveness and sign off on deployment readiness.

# PLAYBOOK 5 – Power BI Analytics Foundation

### 1) Playbook Summary

This playbook defines the foundational approach for enabling Power BI analytics capabilities within customer organizations. It ensures that customers receive a structured analytics environment including workspaces, data governance, semantic modeling, report development standards, and operational readiness for reporting at scale. This playbook prepares organizations for data‑driven decision‑making using Microsoft’s analytics platform.

### 2) When to Use / Scenarios

This playbook is used when customers adopt Power BI for the first time, migrate reporting from Excel or legacy BI tools, or need a standard analytics foundation for enterprise reporting. It applies to customers building departmental dashboards or enabling centralized reporting teams.

### 3) Scope (In/Out)

In scope are workspace design, dataset governance, data gateway setup, semantic modeling, row‑level security (RLS), report lifecycle processes, and workspace permissions. Out of scope are full data warehouse builds, enterprise semantic models requiring Azure Synapse or Fabric unless separately scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The solution architecture uses Power BI workspaces organized by functional teams or business domains. It establishes dataset governance, data refresh pipelines, and security boundaries using RLS or workspace roles. Logical architecture links data sources (Excel, SQL, SharePoint, Dataverse) to datasets, which feed reports and dashboards consumed by end‑users. Governance ensures consistency, performance, and security across reporting.

### 5) Delivery Model & Roles

Pre‑Sales uncovers reporting pain points and business KPIs. Solution Architects design workspace structure, security, and data governance. Delivery configures gateways, builds semantic models, and develops initial reports. Managed Services assumes responsibility for refresh monitoring, performance optimization, and handling dataset issues. Resellers enable user adoption and training.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery identifies data sources, owners, and reporting needs. Design defines workspace structure, data modeling standards, security roles, and dataset strategy. Implementation configures Power BI workspaces, connections, refresh schedules, and develops initial dashboards. Validation confirms accuracy, performance, and security. The final stage includes user enablement and operational transition.

### 7) Deliverables & Reusable Assets

Deliverables include workspace governance guides, data modeling templates, semantic model documentation, KPI definitions, user access guides, and Power BI deployment checklists. The CoE repository contains reusable report templates, governance manuals, and best‑practice guides.

### 8) Operational Handover

Managed Services receives monitoring dashboards, performance tuning SOPs, dataset recovery workflows, and incident playbooks. Ownership of refresh pipelines and workspace management transitions to MS.

### 9) Entry/Exit Criteria & Acceptance

Entry requires agreement on reporting needs and availability of data sources. Exit requires validated dashboards, stable refresh schedules, and completed documentation. Acceptance involves customer confirmation of accuracy, usability, and governance alignment.

# PLAYBOOK 6 – Power Platform Center of Excellence (CoE) – Foundation Setup

### 1) Playbook Summary

This playbook describes the establishment of a foundational Power Platform Center of Excellence (CoE) structure within customer environments. It provides a repeatable blueprint for governance, monitoring, reporting, citizen development enablement, and platform stewardship. The goal is to create a formal operating model that ensures scalable, secure, and well‑governed usage of Power Apps, Power Automate, Power BI, and Power Virtual Agents.

### 2) When to Use / Scenarios

Use when customers are scaling Power Platform usage across departments, enabling citizen developers, or requiring formal oversight over app/flow creation, governance, and usage. It is often applied after initial automation or app deployments, when the organization desires structured platform management.

### 3) Scope (In/Out)

In scope: environment strategy, governance model, DLP rules, solution monitoring, adoption reporting, community enablement, and CoE operational structure. Out of scope: advanced enterprise CoE customization, multi‑environment ALM pipelines beyond standard Power Platform tooling, or HR‑driven innovation programs.

### 4) Solution Approach & Reference Architecture (Logical)

The CoE architecture includes governance layers (security, DLP, environments), a monitoring layer (audit logs, analytics, inventory dashboards), and an enablement layer (templates, training, champions). Logical architecture outlines how the CoE interacts with developers, IT admins, business units, and support teams.

### 5) Delivery Model & Roles

Pre‑Sales defines CoE objectives and maturity expectations. Solution Architects design the governance framework, environment model, and monitoring solutions. Delivery implements DLP policies, installs CoE Starter Kit components, configures dashboards, and documents the operating model. Managed Services supports ongoing monitoring and governance enforcement. Resellers manage adoption programs and communication.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

The engagement starts with assessing customer maturity. Governance frameworks, DLP policies, and environment structures are designed next. Implementation installs CoE components and configures dashboards. Enablement sessions teach developers and citizen developers governance guidelines. The final stage includes validating operating models and transitioning responsibilities to customer stakeholders.

### 7) Deliverables & Reusable Assets

Deliverables include governance documentation, CoE operating model, dashboards, DLP configuration records, and community enablement kits. Reusable assets include the CoE Starter Kit, governance templates, connectors list, and app/flow inventory dashboards.

### 8) Operational Handover

MS receives monitoring SOPs, governance cadence schedules, incident response for CoE alerts, and admin roles responsibilities. Long‑term stewardship transitions to the customer’s IT governance team with MS support.

### 9) Entry/Exit Criteria & Acceptance

Entry requires agreement on governance priorities and readiness for platform scaling. Exit includes functional CoE setup, documented governance, installed monitoring dashboards, and trained stakeholders. Acceptance is achieved when the customer validates governance fit and CoE operational readiness.

# PLAYBOOK 7 – RPA Migration to Microsoft Power Automate Desktop

### 1) Playbook Summary

This playbook outlines the standardized approach for migrating existing Robotic Process Automation (RPA) workloads from legacy platforms (such as UiPath, Blue Prism, or Automation Anywhere) into Microsoft Power Automate Desktop (PAD). It ensures that automation logic is properly analyzed, redesigned where needed, and deployed in a secure, maintainable, and scalable manner aligned with Power Platform governance.

### 2) When to Use / Scenarios

This playbook is used when customers seek to consolidate automation platforms, reduce RPA licensing costs, modernize legacy automation scripts, or integrate process automations deeply with Microsoft 365 or Dynamics 365. It also applies when organizations rely heavily on attended bots and want seamless integration into Windows 11 or M365 environments.

### 3) Scope (In/Out)

In scope are inventory of existing bots, process re‑evaluation, mapping legacy automation steps to PAD actions, redesigning flows as needed, testing, deployment, scheduling, and integration with cloud flows. Out of scope are large-scale redesign of entire business processes beyond automation or migration of non‑Windows bots that require complex custom integrations unless separately planned.

### 4) Solution Approach & Reference Architecture (Logical)

The approach begins with process discovery and inventorying existing RPA bots. Each automation is analyzed to determine feasibility within Power Automate Desktop. Logical architecture maps PAD flows to Microsoft 365 connectors, on‑premises actions, and desktop UI automation. Where needed, cloud flows orchestrate PAD bots for end‑to‑end execution. The architecture integrates PAD runners, attended/unattended modes, and governance via the Power Platform environment strategy.

### 5) Delivery Model & Roles

Pre‑Sales identifies migration cost benefits and validates target processes. Solution Architects evaluate legacy scripts, determine redesign needs, and define PAD architecture. Delivery engineers migrate, rebuild, and test bots. Managed Services ensures monitoring, runner health checks, and job scheduling readiness. Resellers coordinate user training and acceptance.

### 6) Delivery Phases (Step‑by‑Step With Outputs)

Discovery identifies RPA processes, dependencies, and execution patterns. Assessment compares legacy platform capabilities to PAD capabilities. Redesign and migration rebuild automations using PAD actions and cloud integration where necessary. Testing validates bot reliability, exception paths, and business outcomes. Deployment schedules bots, configures runners, and finalizes handover.

### 7) Deliverables & Reusable Assets

Deliverables include RPA migration assessment, PAD flow documentation, redesign specifications, bot validation reports, and scheduling configurations. Reusable assets include PAD action catalogs, migration pattern guides, and exception‑handling templates.

### 8) Operational Handover

MS receives bot health monitoring procedures, runner maintenance SOPs, retry mechanisms, and incident playbooks. Automated issue detection and logging workflows are handed over for operational continuity.

### 9) Entry/Exit Criteria & Acceptance

Entry requires inventory of legacy automations and environment readiness. Exit requires validated migrated bots and operational documentation. Acceptance occurs when customer confirms migrated bot accuracy and reliability.

# PLAYBOOK 8 – Process Mining & Optimization (Power Automate Process Mining)

### 1) Playbook Summary

This playbook establishes a structured approach for analyzing business processes using Microsoft Process Mining (Power Automate) to identify inefficiencies, bottlenecks, and automation opportunities. It helps customers visualize real workflows using event logs, enabling data‑driven optimization and automation transformation.

### 2) When to Use / Scenarios

Use this playbook when customers want to improve operational efficiency, analyze real process performance, or identify automation candidates using real‑world usage data rather than assumptions. Common scenarios include procurement cycles, employee onboarding, finance approvals, and customer support workflows.

### 3) Scope (In/Out)

In scope are event log extraction, process visualization, bottleneck identification, variation analysis, root‑cause insights, and automation recommendations. Out of scope are ERP‑level deep process mining requiring custom connectors or the redevelopment of entire enterprise processes.

### 4) Solution Approach & Reference Architecture (Logical)

The solution uses event logs from Microsoft 365, ERP, CRM, or custom applications imported into Power Automate Process Mining. Logical architecture maps event sequences → visual process maps → metrics dashboards → bottleneck detection → automation opportunities. The approach incorporates AI‑assisted recommendations provided by Microsoft.

### 5) Delivery Model & Roles

Pre‑Sales identifies priority processes for mining. Architects validate log availability, data quality, and mining feasibility. Delivery engineers ingest event logs, configure process maps, refine attributes, and interpret insights. Managed Services maintains dashboards, performance metrics, and continuous improvement cycles. Resellers coordinate stakeholder participation and reviews.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Data discovery collects event logs and defines analysis scope. Data ingestion loads logs into process mining models. Process analysis visualizes actual flows and identifies inefficiencies. Optimization planning recommends automation, procedural changes, and workflow redesign. Final outputs include a process optimization roadmap.

### 7) Deliverables & Reusable Assets

Deliverables include process maps, performance dashboards, bottleneck reports, automation opportunity lists, and optimization plans. Reusable assets include event log templates, mining configuration scripts, and analysis checklists.

### 8) Operational Handover

MS receives mining dashboards, update procedures, improvement cadences, and model refresh instructions. Continuous monitoring workflows help track process KPIs.

### 9) Entry/Exit Criteria & Acceptance

Entry: event logs available and process scope approved.
Exit: mining completed, insights delivered, optimization roadmap published.
Acceptance: stakeholders validate findings and agree on transformation priorities.

# PLAYBOOK 9 – Virtual Agents & Conversational Automation (Copilot Studio / Power Virtual Agents)

### 1) Playbook Summary

This playbook establishes a repeatable approach for designing and deploying conversational agents using Copilot Studio (Power Virtual Agents). It enables organizations to automate routine inquiries, streamline support operations, and improve user self‑service across internal and external business scenarios.

### 2) When to Use / Scenarios

Use when customers want to reduce support ticket volume, provide 24/7 employee assistance, automate FAQs, or integrate conversational workflows with existing systems. Typical scenarios include HR support bots, IT helpdesk bots, product support, and workflow‑triggering assistants.

### 3) Scope (In/Out)

In scope are conversational design, topic creation, bot logic design, connector integration, AI‑assisted responses, publishing, and testing. Out of scope are custom NLP model development, enterprise chatbot ecosystems requiring deep solutioning, or integration requiring custom APIs unless separately scoped.

### 4) Solution Approach & Reference Architecture (Logical)

The logical architecture uses Copilot Studio’s low‑code interface for topics, AI responses, and workflow triggers. Bots integrate with Microsoft 365, SharePoint, Power Automate, and Dataverse. The approach defines entry points, dialog flows, escalation steps, and handoff mechanisms to human agents.

### 5) Delivery Model & Roles

Pre‑Sales defines bot intent, user scenarios, and expected outcomes. Architects design conversational flows, data access permissions, and escalation paths. Delivery builds topics, configures AI responses, tests bot interactions, and integrates workflows. Managed Services handles bot monitoring, updates, and topic lifecycle management. Resellers manage user onboarding and pilot analysis.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery identifies common questions and workflows suitable for automation. Design builds conversation flows and architectural dependencies. Implementation creates topics, AI responses, and integrations. Pilot testing validates bot logic. Rollout extends deployment across channels such as Teams or websites. Stabilization ensures ongoing performance and continuous improvement.

### 7) Deliverables & Reusable Assets

Deliverables include bot design documents, topic catalogs, escalation workflows, integration diagrams, and pilot test reports. Reusable assets include topic templates, reusable dialog paths, and governance playbooks.

### 8) Operational Handover

MS receives bot monitoring instructions, topic update SOPs, fallback processing steps, and escalation workflows. They maintain bot health, integration stability, and version changes.

### 9) Entry/Exit Criteria & Acceptance

Entry: defined chatbot intent and stakeholder approvals.
Exit: bot tested, deployed, documented, and monitored.
Acceptance: customer validates bot usability and accuracy.

# PLAYBOOK 10 – Workflow Modernization (Legacy → Power Platform)

### 1) Playbook Summary

This playbook provides a structured framework for modernizing legacy workflows—such as paper forms, Excel‑based processes, email‑driven approvals, and outdated workflow engines—into modern, scalable, Power Platform–based solutions. It enables organizations to eliminate manual steps, reduce delays, and enhance governance and auditability.

### 2) When to Use / Scenarios

Use when customers rely heavily on outdated tools, have compliance concerns around undocumented workflows, or want to digitize approval chains and business processes. Also applies during system consolidation or modernization projects.

### 3) Scope (In/Out)

In scope: process analysis, workflow redesign, Power Automate orchestration, Power Apps interfaces, Dataverse or SharePoint data modeling, and deployment. Out of scope: complete ERP workflow replacement, extensive application recoding, or integration with legacy mainframe systems unless scoped separately.

### 4) Solution Approach & Reference Architecture (Logical)

Logical architecture uses Power Apps for data capture, Power Automate for workflow logic, and M365 data repositories for records. Modernization identifies broken or inefficient parts of existing workflows and replaces them with automated, auditable steps. The approach ensures alignment with governance and security models.

### 5) Delivery Model & Roles

Pre‑Sales identifies modernization drivers and qualifies processes. Architects redesign workflows, define data models, and map integration points. Delivery builds the Power Apps interfaces, Power Automate flows, and data structure. Managed Services operationalizes monitoring, issue handling, and incremental enhancements. Resellers coordinate UAT, rollout, and stakeholder communications.

### 6) Delivery Phases (Step‑By‑Step With Outputs)

Discovery documents legacy processes and inefficiencies. Redesign creates modern workflows with clear logic. Implementation builds workflows, integrations, and data models. Testing validates business rules, error handling, and performance. Deployment publishes the solution and onboards users. Stabilization ensures monitoring and governance alignment.

### 7) Deliverables & Reusable Assets

Deliverables include workflow redesign specifications, legacy‑to‑modern mapping documents, integration guides, user guides, and deployment checklists. Reusable components include workflow templates, automation patterns, Power Apps form templates, and governance documents.

### 8) Operational Handover

MS receives workflows monitoring SOPs, issue escalation paths, and data integrity guidelines. They maintain workflow reliability and manage incremental improvements.

### 9) Entry/Exit Criteria & Acceptance

Entry: legacy workflow documentation available and modernization scope approved.
Exit: modern workflows deployed and validated.
Acceptance: customer confirms improved performance and workflow readiness.